## Slide 1: P802.11bd Report to EC on Conditional Approval to go to SA Ballot
Date: 2022-02-23
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11bd D4.0 to SA Ballot.

## Slide 3: Status Summary
The IEEE P802.11bd drafts went through 3 WG Letter Ballots with the first draft D1.0 achieving more than 75% supportive ratio needed for an approved draft submitting for SA Ballot
The TGbd has resolved over 1200 comments received during WG LBs for IEEE P802.11bd D1.0 to D3.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11bd
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB251 | 18 Nov, 2020 | Technical Letter Ballot for IEEE P802.11bd D1.0 | Technical | 340 |  | 69% | 21 |  | 174 | 39 | 82%
LB254 | 01 Aug, 2021 | 1st Recirculation Ballot for IEEE P802.11bd D2.0 | Recirculation | 340 |  | 75% | 28 |  | 200 | 26 | 88%
LB259 | 16 Dec, 2021 | 2nd Recirculation Ballot for IEEE P802.11bd D3.0 | Recirculation | 340 |  | 79% | 29 |  | 223 | 15 | 94%

## Slide 5: 802.11 WG Letter Ballot Comments – IEEE P802.11bd
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
251 | 18 Nov, 2020 | Technical Letter Ballot for IEEE P802.11bd D1.0 | 846 (465 T, 347 E, 34 G)
254 | 01 Aug, 2021 | 1st Recirculation Ballot for IEEE P802.11bd D2.0 | 283 (145 T, 133 E, 5 G)
259 | 16 Dec, 2021 | 2nd Recirculation Ballot for IEEE P802.11bd D3.0 | 107 (68 T, 34 E, 5 G)
Total |  |  | 1236 (678 T, 514 E, 44 G)

## Slide 6: Unsatisfied Technical comments by commenter
COMMENTS | LB251 | LB254 | LB259 | Total
DISAPPROVE AND MBS Y | 466 | 152 | 50 | 668
DISAPPROVE AND MBS N | 214 | 54 | 2 | 270
APPROVE | 166 | 77 | 55 | 298
Comment Database | 11-20/1887r12 | 11-20/1296r8 | 11-21/2018r7 | 
Total | 846 | 283 | 107 | 1236

## Slide 7: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-22/0021r13:
https://mentor.ieee.org/802.11/dcn/22/11-22-0021-13-0000-tgbd-mdr-report.docx

## Slide 8: Current TGbd Timeline
 | Open | Close
D4.0 WG Recirculation | Mar 15 | Mar 30
EC (Conditional) Approval for SB Ballot | Mar 18 or Apr 5th | 
D4.0 Unchanged Recirculation (if needed) | Apr 6 | Apr 16
First SA Ballot | Apr 17th | May 16 (30 days)
Second SA Ballot | Sep 2022 | Oct. 2022
EC to Revcom | Oct. 2022 | 
REVcom to SASB | Dec. 2022 |