## Slide 1: P802.11bd Report to EC on Conditional Approval to go to SA Ballot
Date: 2022-03-14
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11bd D4.0 to SA Ballot.

## Slide 3: Status Summary
The IEEE P802.11bd drafts went through 4 WG Letter Ballots with the first draft D1.0 achieving more than 75% supportive ratio needed for an approved draft submitting for SA Ballot
The TGbd has resolved over 1200 comments received during WG LBs for IEEE P802.11bd D1.0 to D4.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11bd
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB251 | 18 Nov, 2020 | Technical Letter Ballot for IEEE P802.11bd D1.0 | Technical | 340 | 273 | 69% | 21 | 6% | 174 | 39 | 82%
LB254 | 01 Aug, 2021 | 1st Recirculation Ballot for IEEE P802.11bd D2.0 | Recirculation | 340 | 259 | 75% | 28 | 8% | 200 | 26 | 88%
LB259 | 16 Dec, 2021 | 2nd Recirculation Ballot for IEEE P802.11bd D3.0 | Recirculation | 340 | 273 | 79% | 29 | 8% | 223 | 15 | 94%
LB259.1 |  | Post ballot vote change |  | 340 | 273 | 79% | 29 | 8% | 235 | 3 | 99%
LB261 | 30 Mar, 2022 | 3rd Recirculation Ballot for IEEE P802.11bd D4.0 | Recirculation | 340 | 278 | 81% | 26 | 7% | 245 | 3 | 99%

## Slide 5: 802.11 WG Letter Ballot Comments – IEEE P802.11bd
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
251 | 18 Nov, 2020 | Technical Letter Ballot for IEEE P802.11bd D1.0 | 846 (465 T, 347 E, 34 G)
254 | 01 Aug, 2021 | 1st Recirculation Ballot for IEEE P802.11bd D2.0 | 283 (145 T, 133 E, 5 G)
259 | 16 Dec, 2021 | 2nd Recirculation Ballot for IEEE P802.11bd D3.0 | 107 (68 T, 34 E, 5 G)
261 | 30 Mar, 2022 | 3rd Recirculation Ballot for IEEE P802.11bd D4.0 | 42 ( 12 T, 30 E)
Total |  |  | 1278 (690 T, 544 E, 44 G)

## Slide 6: DISAPPROVE AND MBS Y Comments
COMMENTS | LB251 | LB254 | LB259 | LB261 | Total
DISAPPROVE AND MBS Y | 466 | 152 | 50 | 0 | 668
DISAPPROVE AND MBS N | 214 | 54 | 2 | 0 | 270
APPROVE | 166 | 77 | 55 | 42 | 340
Comment Database | 11-20/1887r12 | 11-21/1296r8 | 11-21/2018r7 | 11-22/0561r2 | 
Total | 846 | 283 | 107 | 42 | 1278

## Slide 7: Unsatisfied Technical Comments by Commenters
Voter name | LB251 | LB254 | LB259 | Total
Jim Lansford (Qualcomm) | 8 | 4 | 0 | 12
Mark Rison (Samsung) | 52 | 0 | 0 | 52
Srinivas Kandala (Samsung) | 3 | 0 | 0 | 3
Total | 64 | 4 | 0 | 68

## Slide 8: Unsatisfied Comments by Topics
Jim Lansford (Qualcomm) – Preamble interoperable with other 802.11 PHY (LB251/254). (2 emails sent to the commenter but failed to receive response with which comments are unsatisfied)
Mark Rison (Samsung) – various topics (LB251). (2 emails sent to the commenter but failed to receive response with which comments are unsatisfied)
Srinivas Kandala (Samsung) – Spectrum for V2X (LB251). (3 CIDs unsatisfied, under clarification)

## Slide 9: Unsatisfied Comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied for LB 251 and LB259

## Slide 10: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-22/0021r14:
https://mentor.ieee.org/802.11/dcn/22/11-22-0021-14-0000-tgbd-mdr-report.docx

## Slide 11: Current TGbd Timeline
 | Open | Close
D4.0 WG Recirculation | Mar 15 | Mar 30
EC (Conditional) Approval for SA Ballot | Mar 18 | 
First SA Ballot | Apr 5 | May 4 (30 days)
Second SA Ballot | Sep 2022 | Oct. 2022
EC to Revcom | Oct. 2022 | 
REVcom to SASB | Dec. 2022 |