## Slide 1: Light Communications Task Group (TGbb) March 2022 Closing Report
Date: 2022-03-10
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the March 2022 session.

## Slide 3: TGbb activities at the March 2022 meeting
  Content
  Comment resolution on LB260 against Draft 1.0 (333 comments in total)
    131 Editorial
    183 Technical
    18 General
  All comments have been resolved
  CAD document has been updated and approved.
  Motion to start 15-day recirculation ballot passed in TGbb
  Meeting agenda and motions are available in doc. 11-22/0260r4.
  Minutes of the meeting are available in doc. 11-22/0450r0.

## Slide 4: TGbb moving forward
  D2.0 release target is 31 Mar.
  D2.0 15-day recirc ballot start is 4 Apr.
  Comment resolution against D2.0 for May interim
  Teleconference plans:
    21 Apr. 08:30 CET (02:30 EDT) for 1.5h
    28 Apr. 08:30 CET (02:30 EDT) for 1.5h
    5 May. 08:30 CET (02:30 EDT) for 1.5h