## Slide 1: WG11 Opening Report Snapshot Slides May 2022
Date: 2022-05-09
Authors:

## Slide 2: Abstract
Editors Meeting ANA ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGaz (Next Generation Positioning) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the May 2022 session:

## Slide 3: Editors: Agenda for 2022-05-09 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Initiate Mandatory Draft Review for 11bc
Review WG Style Guide, 11be and REVme practice
WG Style Guide for 802.11 draft 09/1034r20
Draft and Amendment alignments

## Slide 4: ANA Status
The latest database is 11-11/0270r61 (May 2022)
Changes since March 2022:
  TGbe: allocated MIB objects and Extension Element ID
Pending changes:
  REVme: allocate Extended RSN Capabilities, release some RSN Capabilities, allocate MIB objects

## Slide 5: ARC (Architecture) – May 2022
    Teleconferences since March (2):
Clause 6 discussion: 11-22/0413r2
Updates on Std 802 project
    Will have two meetings this week: Monday 13:30 ET, Wednesday 11:15 ET
    Agenda is here: 11-22/0589r0 topics:
    Clause 6 discussion (purpose and value, alternative (much smaller!) representation)
    Consider 802/802EC/Nendica activity on IEEE Std 802 revision
    Annex G: Discussion of new alternative
    Any other topics (especially from next slide) ??

## Slide 6: ARC (Architecture) – May 2022
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 7: The Coex SC will formally meet once (Mon, 16 May 2022 at 4-6 pm)
The agenda is light …
… but the Coex SC agenda (11-22-0278) will focus on:
BRAN updates
  EN 301 893 issues (5 GHz) status
  EN 303 687 issues (6 GHz) status
… and a variety of other coex related topics
  Work needed in IEEE 802.11 WG because of BRAN decisions
  6 GHz spectrum availability
  60 GHz removal from scope
  3GPP coex update
  Coex Tech Talk request for assistance

## Slide 8: PAR Review SC – May Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in July 2022 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC: 10 June 2022
  WG PAR Submission to NesCom : 6 May 2022 for June 15 NesCom
                11 August 2022 for the Sept 20 NesCom

## Slide 9: 802.11 WNG – May 2022
Announcements
Approval of Minutes
Vice-chair & secretary confirmation
Presentations
      “Next Generation after be – follow up”, Laurent Cariou (Intel)
      “Next generation WLAN beyond 11be”, Jinsoo Choi (LG Electronics)
      “Open, Softwarized, Data-Driven 802.11 Networks”, Francesco Restuccia (Northeastern University)
      "Next Gen After 11be v2", Vinko Erceg (Broadcom)
      “Beyond be”, Rolf de Vegt (Qualcomm Technologies, Inc.)
      “Next gen WLAN”, E. Lei (Haier)
      “Further discussion on next generation WLAN”, Ming Gan (Huawei)
      “Next Generation WLAN beyond 11be”, Chunyu Hu (Meta)
      “Thoughts on Next Gen WLAN”, Xiaofei Wang (Interdigital)
      “Ambient power enabled IOT for Wi-Fi”, Lei Huang (OPPO)
Plans for July 2022
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-22/0662r1
Tuesday May 10 (11:15-1:15 EDT & 7:00-9:00 EDT)
Monday May 16 (7:00-9:00 EDT)
Tuesday 5/10 AM2
(1115-1315 EDT)
Tuesday 5/10 PM3
(1900-2100 EDT)
Monday 5/16 PM3
(1900-2100 EDT)

## Slide 10: IEEE 802 JTC1 SC will meet once on Tue, 10 May 2022 @ 4-6pm ET
Agenda items (11-22-0613) will include “the usual”:
Review of status of PSDO process
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
    Update on response to IPR comments on 802.11ax/ay
Review of SC6 activities
  Update on WLAN MCS Efficiency status
  Update on Industrial Wireless Network PWI proposal

## Slide 11: A large number of IEEE 802 submissions are in the PSDO balloting process
IPR issues
  Failed 60-day ballot
    802.11ay
  Waiting for FDIS
  In FDIS
    802.1CS
    802.3cr
    802.3cu
    802.3ct
    802.3cv
    802.3cp
    802.11md
  Passed FDIS ballot (resolutions req)
    802.22
  Published (resolutions req)
  Published
    802.1X
  Waiting for 60-day ballot
    802.11ba
  In 60-day ballot
    802.1CBdb
    802.1CBcv
    802.1BA-Rev
  Passed 60-day ballot (resolutions req)
    802.11ax
    802.1ACct

## Slide 12: IEEE 802 has 116 standards in or through the PSDO pipeline
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 89 | 27

## Slide 13: REVme (Maintenance) Summary
Status:
  LB 258 comment status:
    1393 Total; 390 Resolved;
  LB 258 comment spreadsheet status: https://www.ieee802.org/11/Reports/tgm_update.htm
  April adhoc meeting:
    6 in-person attendees.
    Remote participation worked well
    Resolved 160 comments (pending motion results this week)
Objectives:
  Continue comment resolution on LB 258 with focus on “Review/Discuss” comments
  Discuss scheduling an adhoc meeting for August (during Monday May 16 meeting)
Sessions:
  Tuesday May 10, 4-6pm ET
  Wednesday May 11, 4-6pm ET
  Thursday May 12, 4-6pm ET
  Friday May 13, 1:30-3:30pm ET
  Monday May 16, 4-6pm ET

## Slide 14: TGaz Next Generation Positioning
Status and Work completed since March meeting:
  In SA Ballot Comment Resolution.
  Ballot results:
    93% approve / 6% disapprove / 5% abstain
    Comments received/resolved
      364/357 total
      166/159 Technical
      192/192 Editorial
      6/6 General
  Since March:
    Adopted resolution to 29 Technical/General and 92 editorial comments.
  Published new minor draft D4.2 .
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 159 | 6 | 192

## Slide 15: TGaz Next Generation Positioning
Targets for the May IEEE week:
  Complete comment resolution for SA1 and recirculate with new D5.0.

## Slide 16: TGaz Next Generation Positioning
TG scheduled to meet for 2 meeting slots during the IEEE electronic meeting week:
  May 10th Tue. 13:30 – 15:30 ET
  May 12th Thu. 13:30 – 15:30 ET
Agenda document is submission: 11-22/607, for latest revision use link.

## Slide 17: 802.11 TGbb
Progress since March 2022
  D2.0 LB263 has passed with 93.77% approval rate
  111 comments received
Goals for May 2022 meeting (agenda in doc. 11-22/0581)
  Review and resolve comments against D2.0
  Move for D3.0 re-circulation

## Slide 18: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since last meeting:
  Produced D3.0
  Completed WG recirculation ballot
    Passed with 92.31% approval rate
    204 comments received
  Conducted 2 telcos since March
    Discussion on open ANA assignment with editor
    All comments assigned to volunteers to provide suggested resolutions
    Timeline discussion
Goals for this meeting:
  Leadership election
  Approve PAR extension
  Work on comment resolutions

## Slide 19: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 5 Meeting slots:
  Mon 11:15 – 13:15h (AM2)
  Tue 09:00 – 11:00h (AM1)
  Wed 09:00 – 11:00h (AM1)
  Thu 11:15 – 13:15h (AM2)
  Fri 09:00 – 11:00h (AM1)
Agenda: 11-22/0585
Note – TGbc Telco Schedule
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET

## Slide 20: Snapshot of TGbd for May 2022 IEEE 802.11 Interim
Since Mar 2022 IEEE 802.11 interim meeting
  A 15-day WG recirculation LB261 was conducted with totally 42 comments received
  2 TCs were held for LB261 comment resolution and all 42 comments were resolved in those 2 TCs.
  With all conditions for the SA Ballot were met, a 30-day SA Ballot was announced starting from Apr 6th and closing on May 5th.
  The minutes for Mar plenary week and following teleconferences are as below:
    https://mentor.ieee.org/802.11/dcn/22/11-22-0500-00-00bd-ieee-802-11bd-march-2022-plenary-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/22/11-22-0635-00-00bd-ieee-802-11bd-april-2022-tc-meeting-minutes.docx
During the IEEE 802.11 May interim week, 4 TGbd sessions are planned from Tuesday to Friday. The TGbd agenda for Mar plenary week is included in the latest revision of 11-22/0615.
Goal for IEEE 802.11 May 2022 interim week:
  Update 1st SA Ballot result and assign the comments within CRC
  Discuss comment resolutions.

## Slide 21: IEEE 802.11 TGbd Sessions in May Interim Week
May 10th, 2022, 9:00am ~ 11:00am, ET
May 11th, 2022, 11:15am ~ 13:15, ET
May 12th, 2022, 19:00 ~ 21:00am, ET
May 13th, 2022, 9:00am ~ 11:00am, ET

## Slide 22: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4, 11-21/1998r2, 11-21/1999r3, 11-21/2000r4, 11-22/0283r3, 11-22/0284r3, 11-22/0588r2
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0, 11/21/1863r0, 11-22/0167r0, 11-22/0416r0, 11-22/0500r0, 11-22/0635r0
Tech Editor Report | 11-19/2045r16 (D3.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254), 11-21/2018r7 (LB259), 11-22/0561r2(LB261)
Coexistence Assurance Document | 11-20/1564r5
MDR Report | 11-22/0021r15

## Slide 23: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Apr 2022
  Initial SA Ballot (D4.0) Apr 2022
  Final 802.11 WG approval Nov 2022
  802 EC approval Nov 2022
  RevCom and SASB approval Dec 2022

## Slide 24: TGbe (Extremely High Throughput)
Since the March electronic interim meeting
  Held 20 teleconferences (4 Joint, and 14 MAC conf calls)
    The focus of the TG was comment resolutions for Joint and MAC topics
      PHY ad-hoc successfully resolved PHY comments in March’22;
      PHY ad-hoc calls have been cancelled since then due to absence of submissions
    One of the conf calls was a joint TGbe/TSN session
  Delivered IEEE802.11be D1.5, which is available in the members area
Resolved ~95% of CIDs (approved/ready for motion) from WG CC36
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical/comment submissions by using electronic polling systems
    Proposed draft texts and CR documents are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls
CID Distribution (~4350)
9%
67%
24%

## Slide 25: TGbe (Extremely High Throughput)
TGbe has scheduled 6 conf. calls during the May electronic interim
  Two Joint, and four parallel MAC/PHY calls
    Continue resolving comments from CC36, and discussion any PDTs, and technical submissions
  Targets:
    End CC36 processing
    Create IEEE802.11be D2.0
    Go to WG letter ballot with IEEE802.11be D2.0
Agenda is available in 11-22/0595
  Schedule is provided in the next slide

## Slide 26: Teleconference Plan
June 08 Wednesday – Joint (Motions) 10:00-12:00 ET
June 09 Thursday – MAC 10:00-12:00 ET
June 13 Monday – MAC/PHY 19:00-21:00 ET
June 15 Wednesday – Joint ** 10:00-12:00 ET
June 16 Thursday – MAC 10:00-12:00 ET
June 20 Monday – MAC/PHY 19:00-21:00 ET
June 22 Wednesday – Joint ** 10:00-12:00 ET
June 23 Thursday – MAC 10:00-12:00 ET
June 27 Monday – MAC/PHY 19:00-21:00 ET
June 29 Wednesday – Joint (Motions) 10:00-12:00 ET
June 30 Thursday – MAC 10:00-12:00 ET
July 04 Monday – No Conf Call Holiday
July 06 Wednesday – Joint ** 10:00-12:00 ET
July 07 Thursday – MAC 10:00-12:00 ET
** Can be modified to MAC/PHY on the fly with pre-announcement.
May 09 Monday – MAC/PHY 19:00-21:00 ET
May 10 Tuesday – Joint 09:00-11:00 ET
May 11 Wednesday – Joint (Motions) 09:00-11:00 ET
May 11 Wednesday – MAC/PHY 19:00-21:00 ET
May 12 Thursday – Joint 09:00-11:00 ET
May 12 Thursday – MAC/PHY 19:00-21:00 ET
May 16 Monday – Joint (Motions) 09:00-11:00 ET
May 18 Wednesday – No Conf Call Holiday
May 19 Thursday – No Conf Call Holiday
May 23 Monday – MAC/PHY 19:00-21:00 ET
May 25 Wednesday – Joint** 10:00-12:00 ET
May 26 Thursday – MAC 10:00-12:00 ET
May 30 Monday – No Conf Call Holiday
June 01 Wednesday – Joint ** 10:00-12:00 ET
June 02 Thursday – MAC 10:00-12:00 ET
June 06 Monday – MAC/PHY 19:00-21:00 ET

## Slide 27: TGbf (WLAN Sensing) – May 2022
Progress since March meeting
  15 teleconference calls were held
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure, DMG/EDMG, PDT……)
  Released TGbf D0.1, and 30-day comment collection window opens
    from Wednesday April 20, 2022 at 23:59 Eastern Time USA (11:59PM)
    and will close 30 days later on Friday May 20, 2022 at 23:59 Eastern Time USA (11:59pm).
Goals for May meeting
  4 teleconference calls scheduled for TGbf (May 10, 11, 13, 16)
  Presentation of technical submissions
  Continue the technical discussion and developing the SFD and Draft (Requested 3 calls per week)

## Slide 28: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline for D0.1 (Updated)
Week of January 3
  Editor provides initial list of topics (and updated SFD revision) (Tuesday)
  Chair issues call for volunteers (Tuesday)
  POCs and volunteers are identified for topics in the initial list (Friday)
January 21 28, 2022
  Deadline for baseline document for each topic (in the initial list) to be uploaded
After March Plenary
  Editor releases D0.01 (only for reference, not for comment collection)
April 1
  Deadline for sending the Motion request.
April 12 or 14 (10+ days after Motion request)
  Deadline for contributions to pass motion and be included in D0.1
  Seek TGbf approval to go to comment collection (“Move to instruct the TGbf editor to prepare TGbf D0.1 and launch a 30-day comment collection on TGbf D0.1.”)
April 22 (Around)
  Editor releases D0.1
  If the Motion is favorable, the TG chair sends a request to the WG chair (Dorothy) to start the comment collection
  30-day comment collection window opens

## Slide 29: Teleconference Times
  Confirmed:
  May interim 2022 (May 8-17)
    May 10 (Tuesday), 10am - 12:00pm ET
    May 11 (Wednesday), 23：00 - 01:00am ET
    May 13 (Friday), 10am - 12:00pm ET
    May 16 (Monday), 10am - 12:00pm ET
  ** Note:
  1. when conflict with CAC, the call will be changed from 10am -12:00pm to 11am -12:00pm (March - May 2022 CAC calls (TBD): )
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 5am-7am in Israel, Friday 4am – 6am in Central Europe), and Sang Kim will help to take the minutes for these slots.

## Slide 30: TGbh (Random and Changing MAC Addresses) – May 2022
    Three teleconferences since March: Mar 29, Apr 7, 12
    Agreed on first materials to be incorporated into a draft
    Will have four meetings this session: Tuesday 13:30 ET, Wednesday 19:00 ET, Thursday 13:30 ET, Friday 9:00 ET
    Agenda topics (agenda is in 11-22/0590r0):
    Discuss/update tracking document 11-21/0332r30 (especially open topics and “margin comments”, suggested “recommendations”) and 11-21/0332r35
    Contributions and technical discussions
      All proposals (so far) have been reviewed/straw polled
      Discussion on any further material/contributions to be added to draft
      Consider next steps (comment collection/initial WG letter ballot)
    Approve material for D1.0, update Timeline
    Respond to liaison from WBA 11-21/0703r0, 11-21/1141r0

## Slide 31: IEEE 802.11 TGbi – May 2022
May 2022
TGbi is working on the Requirement definition phase of our timeline.
For our last two meetings, we have been discussing requirements to determine the level of consensus.
There are 3 sessions in the May Interim for TGbi.
      Wednesday 11:15 ET
      Thursday 11:15 ET
      Friday 11:15 ET
We will discuss at least one submission on Wednesday, and we will return to our discussion of the existing requirements.
On Friday, we will motion the approval of the requirements for which there is a consensus.
The agenda will be available as 802.11-22/606r0.

## Slide 32: 802.11 ITU Liaison Ad Hoc (ITU AHG) – May 2022
    Had no meetings since March 2022 Plenary
    802.18 Recommendations on M.1450-5 & M.1801-2, based on ITU –AHG recommendations, approved by EC and submitted to WP 5A
      https://mentor.ieee.org/802.18/dcn/22/18-22-0032-05-0000-proposed-modifications-to-itu-r-m-1450-5.docx
      https://mentor.ieee.org/802.18/dcn/22/18-22-0033-04-0000-proposed-modifications-to-itu-r-m-1801-2.docx
    No ITU AHG session during May 2022 session as we are still waiting for the result of WP 5A May-June meeting
    Next Steps
      Working Party 5A Next Meeting Dates
      Monday 2022-05-23 - Friday 2022-06-03
      Next ITU AHG Meeting:
        TBD