## Slide 1: TGbh Closing Report
Date: 2022-05-15
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
May 2022 Interim Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-22/0590r7
Latest Issue Tracking document: 11-21/0332r30
Draft D0.1 is posted, in members’ area
Officer elections. NOTE: Secretary position is vacant
Contributions reviewed:
  11-22/0753r1: IRMA NEW
  11-22/0771r1: RSN Capabilities indication for Device ID
  11-22/0741r2: Suggestions for remaining fix ups in TGbh D0.1
  11-22/0435r1: Open issues from Issues Tracking document
Contributions deferred (at author’s request):
  11-22/0755r1: IRMA New Text
  11-22/0737r1: MAAD MAC Outline
Approved D0.2, for 30-day Comment Collection, incorporating the changes in 11-22/0771r1 and 11-22/0741r2.

## Slide 4: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.2 CC -> May 2022
  Initial Letter Ballot (D1.0) Mar 2022 -> Jul 2022
  Recirculation LB (D2.0) Jul 2022 -> Sep 2022
  Initial SA Ballot (D3.0) Nov 2022 -> Jan 2023
  Final 802.11 WG approval Mar 2023 -> May 2023
  802 EC approval May 2023 -> Jul 2023
  RevCom and SASB approval May2023 -> Jul/Aug/Sep?’23
  Chair proposed (not reviewed by TGbh)

## Slide 5: Teleconference(s)
May 24 (Tuesday), 10:00am ET, 2 hours (already announced)
June 14 (Tuesday), 10:00am ET, 2 hours
June 21 (Tuesday), 10:00am ET, 2 hours
June 28 (Tuesday), 10:00am ET, 2 hours