## Slide 1: EC report for sending P802.11-2020/Cor1 to SA ballot
Date: 2022-05-16
Authors:

## Slide 2: WG ballot series details
P802.11-2020 Cor1 Ballot Series | LB262 (D1.0) |  | 
Approve | 260 |  | 
Disapprove | 3 |  | 
Abstain - Lack of expertise | 41 |  | 
Invalid (disapprove w/o comment) | 0 |  | 
Invalid abstain - Lack of time | 6 |  | 
In valid abstain – Other | 2 |  | 
Approval percentage (>75%) | 98.86% |  | 
Disapproval percentage | 1.14% |  | 
Abstain percentage (<30%) | 8.02% |  | 
Pool = Voters - Ex-officio | 511 |  | 
Return rate (>50%) | 60.94% |  | 
Ballot duration (days) | 30 |  | 
Ballot open | 15-Mar-22 |  | 
Ballot close | 14-Apr-22 |  | 
WG recirc ballot results to be inserted

## Slide 3: LB 262 comments
A total of 9 comments received from 5 voters
The primary issue identified was an error in the range of reserved values for the Extended RSN Capabilities element
Two comments were essentially seeking clarity in how the rows in the table roll up from 802.11-2020 and its amendments
All comments have been resolved to the satisfaction of the commenters and changes included in D2.1

## Slide 4: Recirculation ballot status
A 15 day WG recirculation ballot will be held on the changed draft
opens at or around May 17, 2022
closes at or around June 1, 2022
To be updated with WG recirc ballot details

## Slide 5: IEEE SA Mandatory Editorial Coordination
802.11 Mandatory draft review (MDR) not needed
Single page of technical content
Prepared by WG editor familiar with editorial requirements
Submitted for MEC; review result expected before SA ballot

## Slide 6: P802.11-2020/Cor1 Timeline
 | Open | Close
Initial WG ballot (D1.0) | Mar 15, 2022 | Apr 14, 2022
Recirc WG ballot (D2.1) | May 17, 2022 | June 1, 2022 (15 days)
EC Approval for SA Ballot | June 7, 2022 | 
Initial SA Ballot (D2.1) | June 7, 2022 | July 7, 2022 (30 days)
EC to Revcom | Oct. 2022 | 
REVcom to SASB | Dec. 2022 | 

## Slide 7: EC motion
Motion
  Approve sending IEEE P802.11-2020/Cor1/D2.1 to SA Ballot