## Slide 1: EC report for sending P802.11-2020/Cor1 to SA ballot
Date: 2022-06-06
Authors:

## Slide 2: WG ballot series details
P802.11-2020 Cor1 Ballot Series | LB262 (D1.0) | LB265 (D2.1) | 
Approve | 260 | 291 | 
Disapprove | 3 | 0 | 
Abstain - Lack of expertise | 41 | 36 | 
Invalid (disapprove w/o comment) | 0 | 0 | 
Invalid abstain - Lack of time | 6 | 8 | 
In valid abstain – Other | 2 | 2 | 
Approval percentage (>75%) | 98.86% | 100% | 
Disapproval percentage | 1.14% | 0 | 
Abstain percentage (<30%) | 8.02% | 7.05% | 
Pool = Voters - Ex-officio | 511 | 511 | 
Return rate (>50%) | 60.94% | 65.82% | 
Ballot duration (days) | 30 | 15 | 
Ballot open | 15-Mar-22 | 17-May-22 | 
Ballot close | 14-Apr-22 | 1-Jun-22 | 

## Slide 3: LB 262 comments
A total of 9 comments received from 5 voters
The primary issue identified was an error in the range of reserved values for the Extended RSN Capabilities element
Two comments were essentially seeking clarity in how the rows in the table roll up from 802.11-2020 and its amendments
All comments have been resolved to the satisfaction of the commenters and changes included in D2.1

## Slide 4: LB 265 comments
No comments received

## Slide 5: IEEE SA Mandatory Editorial Coordination
802.11 Mandatory draft review (MDR) not needed
Single page of technical content
Prepared by WG editor familiar with editorial requirements
MEC review did not find any issues

## Slide 6: P802.11-2020/Cor1 Timeline
 | Open | Close
Initial WG ballot (D1.0) | Mar 15, 2022 | Apr 14, 2022
Recirc WG ballot (D2.1) | May 17, 2022 | June 1, 2022 (15 days)
EC Approval for SA Ballot | June 7, 2022 | 
Initial SA Ballot (D2.1) | June 7, 2022 | July 7, 2022 (30 days)
EC to RevCom | Oct. 2022 | 
RevCom to SASB | Dec. 2022 | 

## Slide 7: EC motion: P802.11-2020/Cor 1 D2.1 to SA Ballot
Motion
  Approve sending IEEE P802.11-2020/Cor1/D2.1 to SA Ballot
  See https://mentor.ieee.org/802.11/dcn/22/11-22-0792-04-0000-ec-report-p802-11-2020-cor1-to-sa-ballot.pptx for supporting documentation
  Moved: Stacey
  Seconded: Rosdahl
  WG11 result (to SA Ballot and Report): (Y/N/A) 121-0-26