## Slide 1: TGaz Next Generation Positioning July Hybrid Meeting Closing Report
Date: 2022-07-14
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, July 2022.

## Slide 3: July Progress and Targets Towards the Sep. Meeting
Work completed this week:
  Reviewed and approved resolutions to 14 Technical and General comments (35% of all Technical and General) bringing the total T/G resolved comments to 28.
  Reviewed and approved resolutions to 27 Editorial which constitutes 100% of the Editorial comments received.
  Reviewed proposal for future 320MHz BW Ranging.
Targets towards the September meeting:
  Complete response to comments received as part of P802.11az SAB recirc #1.
  Publish new draft D6.0 and initiate SA recirculation ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 35 | 2 | 27
Resolved | 26 | 2 | 27

## Slide 4: Timeline – updated
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 5: Scheduled TGaz CRC telecons
July 20th Wed. 13:00 – 15:00 ET
August 3rd* Wed. 13:00 – 15:00 ET
August 10th* Wed. 13:00 – 15:00 ET
August 17th* Wed. 13:00 – 15:00 ET
August 24th* Wed. 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.