## Slide 1: P802.11bc Report to EC on Approval to go to SA Ballot
Date: 2022-09-11
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11bc D5.0 to SA Ballot.
The r3 document was approved during the interim session of the 802.11 working group on September 16, 2022.
  WG motion results: Y/N/A xx-yy-zz
R4 adds motion results

## Slide 3: Status Summary
The TGbc Draft went through 4 WG Letter Ballots
Draft 1.0 was the first to achieve > 75% needed for an approved draft
The WG Letter Ballot on D4.0
  98% approval rate considering post-ballot vote changes
  Did not result in any new disapprove votes
  No new “must be satisfied comments” were received. All comments came from “approve voters”
  The TG decided create a D5.0 to address the comments to perfect the draft; Motion to started WG Letter Ballot on D5.0 passed during September 2022 Interim Meeting
The TG has resolved over 1000 comments received on drafts 1.0 to 4.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11bc
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB252 | 20 Dec. 2020 | Technical Letter Ballot for TGbc Draft 1.0 | Technical | 369 | 224 | 62% | 33 | 8.9% | 159 | 32 | 83%
LB257 | 28 Oct. 2021 | First Recirculation Ballot for TGbc draft 2.0 | Recirculation | 369 | 254 | 70% | 34 | 9.2% | 198 | 22 | 90%
LB264 | 28 Apr. 2022 | Second Recirculation Ballot for TGbc draft 3.0 | Recirculation | 369 | 281 | 77% | 34 | 9.2% | 229 | 18 | 93%
LB268 | 25 Aug. 2022 | Third Recirculation Ballot for TGbc draft 4.0 | Recirculation | 369 | 283 | 78% | 35 | 9.5% | 236 | 12 | 95%
LB255.1 |  | Post ballot vote change |  | 369 | 283 | 78% | 35 | 9.5% | 244 | 4 | 98%

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11bc
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
LB252 | 20 Dec. 2020 | Technical Letter Ballot for TGbc Draft 1.0 | 643 (388 T, 220 E, 35 G)
LB257 | 28 Oct. 2021 | First Recirculation Ballot for TGbc draft 2.0 | 294 (216 T, 70 E, 8 G)
LB264 | 28 Apr. 2022 | Second Recirculation Ballot for TGbc draft 3.0 | 204 (118 T, 74 E, 12 G)
LB268 | 25 Aug. 2022 | Third Recirculation Ballot for TGbc draft 4.0 | 77 (11 T, 39 E, 6 G)
Total |  |  | 1197 (733 T, 403 E, 61 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter name | LB252 | LB257 | LB264 | LB 268 | Total
Lei Huang (Panasonic) | 0 | 3 | 0 | 0 | 3
Jonas Sedin (Ericsson) | 4 | 0 | 0 | 0 | 4
Jouni Malinen (Qualcom) | 1 | 0 | 0 | 0 | 1
Joseph Levy (Interdigital) | 0 | 20 | 0 | 0 | 20
Total | 5 | 23 | 0 | 0 | 28

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied for LB 252 through LB268
UPDATE
Embed XL

## Slide 8: Unsatisfied Technical Comments – Topics
Lei Huang (Panasonic) -- (no response from commenter; no valid email address)
  Continuous streaming of EBCS data for users moving between APs
  Request to embed additonal authentication schemes in ANQP and EBCS elements
Jonas Sedin (Erisson) – (3 emails sent; the commenter failed to respond with which comments are unsatisfied)
  Editorial comments (spelling, font) attached to a disapprove vote
Jouni Malinen (Qualcom)
  Identification of MPDU type in EBCS frames
Joseph Levy (Interdigital) -- (3 emails sent and personally approached during September 2020 Interim; the commenter failed to respond with which comments are unsatisfied)
  Various topics

## Slide 9: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-22/0699r7:
https://mentor.ieee.org/802.11/dcn/22/11-22-0699-07-0000-tgbc-mdr-report.docx

## Slide 10: TGbc Projected Timeline
 | Open | Close
First SA Ballot | Oct. 6th 2022 | Nov. 5, 2022 (30 days)
Second SA Ballot | March 2023 | Apr. 2023
Third SA Ballot | July 2023 | August 2023
EC to Revcom | Sep. 2023 | 
REVcom to SASB | Dec. 2023 | 
UPDATE

## Slide 11: Revision history of this document
R0 Unfinished draft version