## Slide 1: WG11 Opening Report Snapshot Slides January 2024
Date: 2024-01-14
Authors:

## Slide 2: Abstract
Editors Meeting ANA ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) TGbk (320 MHz Positioning) TGbn (Ultra High Reliability) AMP SG (Ambient power IoT devices) IMMW SG (Integrated mmWave) AIML TIG (AI and ML) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the January 2024 session:

## Slide 3: Editors meeting: agenda for 2024-01-16 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft and Amendment alignments
  11bc publication and 11be, 11bf, 11bh, 11bk ordering
11bf and 11bh MDR/MEC Planning
Review updated WG Style Guide
WG Style Guide for 802.11 draft 09/1034r20
  Suggested changes from Rubayet Shafin to 2.3 “is set to”
ANA number spaces

## Slide 4: ANA Status
The latest database is 11-11/0270r70 (January 2023)
Changes since September 2023:
  TGbe: global op class, status code
  TGme: element ID, MIB
Pending changes (10 day review):
  None

## Slide 5: ARC (Architecture) – Jan 2024
    Will have two meetings this week: Monday PM1, Thursday AM2
    Agenda is here: 11-23/2182r2, topics:
    “Non-infrastructure BSS” and Channel Usage – Monday PM1
    IEEE Std 802 revision project update – Monday PM1/Thursday as needed
      Replace EPD/LPD terminology
    Annex G: Discussion of way forward
    Liaison from WBA on QoS, and L4S – Thursday AM2
    Any other topics (especially from next slide)?

## Slide 6: ARC (Architecture) – Jan 2024
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      802.11’s “Portal”, and mapping to/usage of IEEE Std 802 terminology
      Access Domains: “802 Access Domains”?
      What if we make the DS a bridge (small ‘b’)?
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 7: Coex SC (Coexistence) – January 2024
Meeting slot(s) 802.11 Coex SC:
Tuesday 13:30 – 15:30h (PM 1)
  Preparing for TUE EVE joint session
  Additional submissions (if time termits)
Wednesday 10:30 – 12:30h (AM2)
  Additional submissions (continued from TUE PM 1)
Joint 802.11 Coex SC & 802.15ab.4:
Tuesday 19.30 – 21.30h (EVE)

## Slide 8: Coex SC (Coexistence) – January 2024 (cont.)
Agenda items / discussion topics
Bluetooth SIG July Update
ETSI BRAN Update
Revising ETSI EN 303 687
Evaluation of Puncturing for Coexistence of IEEE 802.11 and Bluetooth in 6 GHz
Proposal for Bluetooth and Wi-Fi Coexistence in 5 and 6GHz
Agenda: 11-23/2130

## Slide 9: PAR Review SC – January 2024 Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in March 2024 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC for November Plenary Session: 13 October 2023
  WG PAR Submission to NesCom :
    19 December 2023 for January 31, Virtual Telecon
    09 February 2024 for March 20, London, UK
    26 March for May 6, Virtual Telecon
    26 April for June 5, Virtual Telecon

## Slide 10: WNG SC (Wireless Next Generation)
Not meeting this week

## Slide 11: IEEE 802 JTC1 SC will meet once on Tue, 16 January 2024 @ 4pm EST
Agenda items (11-23-2168) will include “the usual”:
Review of status of PSDO process
  Review liaisons & notifications of projects to SC 6
  Review status of ballots
Discussion of IPR issues
  Negative LoAs are blocking ratification of some IEEE 802 standards under the PSDO Agreement
  Some movement on the ISO side

## Slide 12: A large number of IEEE 802 submissions ought to be in the PSDO balloting & publication process - but
IPR issues
  In 60-day ballot
    IEEE 802.1Qcj
    IEEE 802.1Qcw
  Passed 60-day ballot (resolutions req)
    802.11ax
    IEEE 802.15.9
  Failed 60-day ballot
    802.11ay
  Waiting for ballot
    Many
  Waiting for FDIS
    IEEE 802.1Q
    IEEE 802.1Qcz
    IEEE 802.1AEdk
    IEEE 802.15.4
  In FDIS
    Nothing
  Passed FDIS ballot (resolutions req)
    Nothing
  Waiting for publication
    Nothing
  Published
  Waiting for 60-day ballot
    802.11ba
    802.3-REV
    802.15.4w
    802.15.4z
    802.15.4aa
    802.15.3d
    802.15.3e
    802.15.3f
    802.15.3-2023
    802.15.4y-2021

## Slide 13: IEEE 802 has 144 standards in or through the PSDO pipeline
WG | Completed | In-process
802.1 | 50 | 10
802.3 | 29 | 8
802.11 | 13 | 14
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 102 | 46

## Slide 14: TGme (Maintenance) Summary
Status:
  Working to complete comment resolution for initial SA Ballot on D4.0
  D4.2 – includes comment resolutions and roll-in of 11az, 11bd, and 11bb
Objectives:
  Complete comment resolution for initial SA Ballot on D4.0
  Roll-in 11bc when available.
Meetings:
  Monday January 15, 4-6pm ET
  Tuesday January 16, 10:30am-12:30pm ET
  Tuesday January 16, 4-6pm ET
  Wednesday January 17, 8-10am ET
  Wednesday January 17, 4-6pm ET
  Thursday January 18, 4-6pm ET

## Slide 15: TGbe (Extremely High Throughput)
Since the November plenary
  Delivered IEEE802.11be D5.0,
    Draft is available in the members area
  Completed the second recirculation ballot (WG LB280) on TGbe D5.0
    Approval rate of ~95% (~97% when accounting for post-LB275 vote changes via e-mail)
    Received a total of 195 comments
  Held 1 teleconference in December (11-23/2187r6)
    Resolved all received comments from WG LB280 (11-23/2208r5)
      Satisfied the EC conditions for forwarding PIEEE802.11be to SA ballot
  Started the initial SA ballot for PIEEE802.11be (closes February 1st, 2024)
Targets for January interim
  Approve meeting minutes from November plenary and telcos
  Discuss any received submissions
Agenda is available in 11-23/2176r2
  Schedule is provided in the next slide

## Slide 16: TGbe January F2F Schedule
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  |  |  | 
AM 2 | TGbe |  |  | 
PM 1 |  |  |  | 
PM 2 |  |  |  | 
EVE |  |  |  | 

## Slide 17: TGbf (WLAN Sensing)– January 2024
Progress since November 2023 session
  1 teleconference calls were held
  Release the Draft 3.0
  LB281, the second recirculation ballot on P802.11bf D3.0 passed with an approval rate of 92.54%.
  308 comments were received.
  Assign the comments, start to resolve the comments
Goals for January 2024 session
  5 teleconference calls scheduled for TGbf
  Continue to resolve the Comment and developing the Draft (Requested 2 calls per week)
Chart: P802.11bf D3.0 CR Status
| Technical | General | Editorial
Received | 153 | 15 | 140
Resolved | 0 | 0 | 0

## Slide 18: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024

## Slide 19
F2F meeting
  January Interim 2024, Confirmed:
 | Panama | Beijing | Central Europe | Israel | Eastern | Pacific
AM1 | 08:00-10:00 | 21:00-23:00 | 14:00-16:00 | 15:00-17:00 | 08:00-10:00 | 05:00-07:00
AM2 | 10:30-12:30 | 23:30-01:30 | 16:30-18:30 | 17:30-19:30 | 10:30-12:30 | 07:30-09:30
PM1 | 13:30-15:30 | 02:30-04:30 | 19:30-21:30 | 20:30-22:30 | 13:30-15:30 | 10:30-12:30
PM2 | 16:00-18:00 | 05:00-07:00 | 22:00-00:00 | 23:00-01:00 | 16:00-18:00 | 13:00-15:00
EVE | 19:30-21:30 | 08:30-10:30 | 01:30-03:30 | 02:30-04:30 | 19:30-21:30 | 16:30-18:30
 | Monday | Tuesday | Wednesday | Thursday
AM 1 | Opening |  |  | 
AM 2 | TGbf | TGbf | TGbf | TGbf
PM 1 |  |  | Mid week | 
PM 2 |  | TGbf |  | 
EVE |  |  |  | 

## Slide 20
Teleconference Times (plan after January Interim)
  Confirmed:
    Jan 25 (Thursday) 22：00 - 00:00 ET
    Jan 30 (Tuesday) 9：00 - 11:00 ET
    Feb 1 (Thursday) 22：00 - 00:00 ET
    Feb 5 (Monday) 9：00 - 11:00 ET
    Feb 6 (Tuesday) 9：00 - 11:00 ET
    Feb 19 (Monday) 9：00 - 11:00 ET
    Feb 26 (Monday) 9：00 - 11:00 ET
    Feb 27 (Tuesday) 9：00 - 11:00 ET
    Feb 29 (Thursday) 22：00 - 00:00 ET
    Mar 4 (Monday) 9：00 - 11:00 ET
    Mar 5 (Tuesday) 9：00 - 11:00 ET

## Slide 21: TGbh (Random and Changing MAC Addresses) – Jan 2024
    Status: WG Recirc Letter Ballot held on D2.0
    WG LB 282 passed: 94.43% approval. 284 comments received (149 Tech/Gen)
    Will have six meetings this session: Monday, 19:30-21:30; Tuesday, 8:00-10:00; Tuesday, 13:30-15:30; Wednesday 10:30-12:30; Thursday 8:00-10:00; Thursday 13:30-15:30
    Agenda goals (agenda is in 11-23/2183r1):
    Complete comment Resolution on D2.0 LB 282
    Approve recirculation on D3.0
    Prepare for SA ballot out of March session

## Slide 22: IEEE 802.11 TGbi – January 2024
TGbi is working to get a first draft together covering client-centric (CPE) features for comment collection.
We will prioritize text submissions during this interim and hope to have a D0.1 draft coming out of this session.
TGbi has 4 sessions in the January Interim.
      Monday AM2
      Tuesday AM2
      Wednesday PM2
      Thursday PM1
The agenda is available as 802.11-23/2163r0.

## Slide 23: TGbk 320MHz Positioning
TG is charted to extend the Fine Timing Measurement (FTM) procedure to the 320MHz 802.11be waveforms and channelization.
Initial WG ballot coming out of the Nov. meeting, results are as follows:
Chart: LB279 11bk D1.0
| Approve | Disapprove
Sales | 94.8 | 5.2
Chart: LB279 Comments Totals by type
| Comments totals
Overall | 401
Editorial | 226
Technical | 163
General | 12

## Slide 24: TGbk 320MHz Positioning
Targets for this meeting:
  Conduct LB279 comment resolution to the extend possible.
  Evaluate expected progress and project timelines going forward.

## Slide 25: TGbk 320MHz Ranging
TG scheduled to meet for 3 meeting slots during the IEEE meeting week:
  Jan. 15th Mon. PM1
  Jan. 16th Tue. PM1
  Jan. 17th Wed. PM2
Agenda document is submission: 11-23/2124, for latest revision use link.

## Slide 26: TGbn (Ultra High Reliability)
Since the November plenary
  Held seven teleconferences between November and December 2023
    During which the group discussed 33 technical submissions
      Coordinated SR, Use Cases and Requirements,
      Multi AP, Relay, TXOP sharing, etc.
  Opened call for nominations for MAC/PHY Ad-hoc chairs
Targets for the January interim
  MAC/PHY ad-hoc chairs’ elections
  Presentation of technical submissions
    75 pending submissions as of EOY 2023
Agenda is available in 11-23/2174r3

## Slide 27: TGbn January F2F Schedule
 | Monday | Tuesday | Wednesday | Thursday
AM 1 |  | TGbn [PHY/MAC] | TGbn [PHY/MAC] | TGbn [PHY/MAC]
AM 2 |  |  | TGbn [PHY/MAC] | TGbn
PM 1 | TGbn | TGbn [PHY/MAC] |  | 
PM 2 | TGbn |  |  | TGbn
EVE |  |  |  | 

## Slide 28: Snapshot of AMP SG for Jan 2024 IEEE 802 Interim
AMP PAR/CSD has been approved by 802.11 WG to submit to EC for pre-view in Nov 2023 session.
2 teleconferences were planned before Jan 2024 session but finally cancelled.
3 AMP SG meetings are planned during the IEEE 802 Jan interim session, focusing on updated tech report, liaison response and open technical discussion, with agenda as included in the latest revision of 11-23/2170:
Jan 15th (Monday), 10:30 ~ 12:30, mixed mode
Jan 16th (Tuesday), 10:30 ~ 12:30, mixed mode
Jan 18th (Thursday), 13:30 ~ 15:30, mixed mode
Goal for AMP SG meetings in this week: review PAR and CSD status, technical and open discussion, liaison response.

## Slide 29
AMP TIG/SG Timeline Plan
The AMP TIG was formed at the 2022 May session and kicked off during 2022 Jul session
The AMP TIG completed its work in 2023 Mar session and decided to move forward to SG.
The AMP SG was formed in Mar 2023 to develop AMP PAR/CSD.
  The Study Group will investigate MAC and PHY capabilities to enable 802.11 WLAN support of ultra-low complexity and ultra-low power consumption (e.g. less than one milliwatt) devices powered by ambient power source, and reuse existing 802.11 features as much as possible, with a target start of the task group in Jan 2024
The AMP PAR/CSD were approved by WG to submit to EC for pre-view during Nov 2023 session.
May 2023
Jul 2023
Sep 2023
Nov 2023
Jan 2024
SG Kick-off
PAR/CSD draft
PAR/CSD development
PAR/CSD development
May 2024
TG kickoff
Mar 2024
Comments reply and potential update
WG approve PAR/CSD submitted to EC for review
EC Review in Feb
EC meeting
EC meeting

## Slide 30: Snapshot for IMMW SG – Integrated mmWave
Minutes for November plenary:
    https://mentor.ieee.org/802.11/dcn/23/11-23-2089-00-immw-immw-sg-meeting-minutes-for-november-plenary-meeting.docx
Goal for January meeting
  Continue presentations on the different SG goals
  Prioritize discussion on how to capture reduced scope in PAR and CSD documents.
Schedule:
  Tue. PM2
  Wed. PM2
Agenda:
  11-23/2178

## Slide 31: IEEE 802.11 AIML TIG – January 2024 Artificial Intelligence and Machine Learning
Activities since November 2023:
  One teleconferences was held
    Dec 31, 2023
      Minutes 11-23/2216r0
  Minutes for November 2023 Plenary: 11-23/2184r0
January 2024 meeting goals:
  Discussion of focusing scopes of AIML related work
  Technical submissions and discussions:
    Additional changes for AIML TIG Technical Report
    Additional use cases, technical and technical report presentations

## Slide 32: IEEE 802.11 AIML TIG – January 2024 Artificial Intelligence and Machine Learning
January 2024 Plenary meeting:
  2 slots: operating in EST (Panama City Time)
    Monday January 15: PM1
    Thursday January 18: PM1
  Agenda: 11-23/2179r0

## Slide 33: 802.11 ITU Liaison Ad Hoc (ITU AHG) – January 2024
    Had no meeting since Nov 2023 Plenary
    Last meeting during Nov 2023 Plenary (November 16, 2023):
      https://mentor.ieee.org/802.11/dcn/23/11-23-1765-01-0itu-itu-ahg-agenda-for-november-2023-plenary.pptx
    Have one ITU AHG session during January 2024 Plenary meeting on January 17, 2024, at 16:00 ET
    Agenda (11-23-2194):
      To discuss contributions to be considered for submission to Working Party 5A May 2024 Meeting
      To discuss Liaison Statements from ITU-T Study Group 15
        LS84, WLAN management control interface G.wmci for an in-premises network
        LS76, the Home Network Transport (HNT) Standards Overview and Work Plan
      Plan for contribution for the next Working Party 5A Meeting in May 2024.
    Next Steps:
      Next ITU AHG Meeting after January 2024 session: TBD
      Working Party 5A Next Meeting Dates: Monday 2024-05-13 - Thursday 2024-05-23