## Slide 1: TGbk Next Generation Positioning Agenda for the May Interim Meeting and the Following Telecons
Date: 2024-05-15
Authors:

## Slide 3: IEEE 802.11 Task Group BK 320MHz Positioning
Agenda for the IEEE May Meeting
And telecons running between
May and July 2024

## Slide 4: Task Group BK Leadership 320MHz Positioning
Chair Jonathan Segev (Intel)
Vice Chair Assaf Kasher (Self)
Vice Chair Ali Raissinia (Qualcomm)
Technical Editor Roy Want (Google)
Secretary Dibakar Das (Intel)

## Slide 5: Abstract
This submission contains the agenda for IEEE 802.11 TGbk 320MHz Positioning of May 2024 IEEE 802.11 meeting week, and teleconferences running between the May and July 2024 IEEE 802.11 meetings.

## Slide 6: Logistics
Registration for the May IEEE 802 wireless interim session:
This meeting is part of the May IEEE 802 interim session
You must pay the registration fee whether attending in-person or remotely
If you have not already done so, you can register here.
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the 802.11 chair or vice chairs to have your attendance cancelled
Logging Attendance:
Please register by logging to IMAT and register your attendance at attendance
Attendees are required to register their attendance.
For Webex call use the following designation: [V/NV] First Last (Affiliation)

## Slide 7: Logistics
Motions:
Only IEEE 802.11 voting members may vote on motions, motions are documented and votes are documented in the minutes. Please verify your voting status prior to voting.
We will use WebEx for motion and strawpoll voting, make sure you are logged in during the meeting.
Documentation
  https://mentor.ieee.org/802.11/documents, Use “TGbk” folder for documents relating to the TGbk activity.
Meeting coordinates:
We are using WebEx, meeting credentials can be found in the IEEE 802.11 calendar here.
Meeting decorum:
Announce your name and affiliation when you first address the group.
Please mute the microphone unless you want to address the group.

## Slide 8: Patent Policy
Following 5 slides

## Slide 9: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.

## Slide 10: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 11: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair.
Slide #2

## Slide 12: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 13: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.htm
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 14: Instructions for Chairs of standards development activities
At the beginning of each standards development meeting the chair or a designee is to:
    Show the following slides (or provide them beforehand)
    Advise the standards development group participants that:
    IEEE SA’s copyright policy is described in Clause 7 of the IEEE SA Standards Board Bylaws and Clause 6.1 of the IEEE SA Standards Board Operations Manual;
    Any material submitted during standards development, whether verbal, recorded, or in written form, is a Contribution and shall comply with the IEEE SA Copyright Policy;
    Instruct the Secretary to record in the minutes of the relevant meeting:
    That the foregoing information was provided and that the copyright slides were shown (or provided beforehand).

## Slide 15: IEEE SA Copyright Policy
By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
  Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
  Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
  For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.

## Slide 16: IEEE SA Copyright Policy
The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual”
  IEEE SA Copyright Policy, see Clause 7 of the IEEE SA Standards Board Bylaws https://standards.ieee.org/about/policies/bylaws/sect6-7.html#7 Clause 6.1 of the IEEE SA Standards Board Operations Manual https://standards.ieee.org/about/policies/opman/sect6.html
IEEE SA Copyright Permission
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/permissionltrs.zip
IEEE SA Copyright FAQs
  http://standards.ieee.org/faqs/copyrights.html/
IEEE SA Best Practices for IEEE Standards Development
  http://standards.ieee.org/develop/policies/best_practices_for_ieee_standards_development_051215.pdf
Distribution of Draft Standards (see 6.1.3 of the SASB Operations Manual)
  https://standards.ieee.org/about/policies/opman/sect6.html

## Slide 17: Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
  IEEE Code of Ethics
  IEEE Code of Conduct
The core principles of the IEEE Codes of Ethics & Conduct are to:
  Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
  Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
  Avoid injuring others, their property, reputation, or employment by false or malicious action
The most recent versions of these Codes are available at
  http://www.ieee.org/about/corporate/governance

## Slide 18: Participants in the IEEE-SA “individual process” shall act independently of others, including employers
The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
This means participants:
  Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
  Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
  Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation

## Slide 19: IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
  This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
This rule applies equally to those participating in a standards development project and to that project’s leadership group
Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager

## Slide 20: IEEE SA Policy Documents
IEEE Code of Ethics
  http://www.ieee.org/about/corporate/governance/p7-8.html
IEEE Standards Association (IEEE-SA) Affiliation FAQ
  http://standards.ieee.org/faqs/affiliation.html
Antitrust and Competition Policy
  http://standards.ieee.org/resources/antitrust-guidelines.pdf
Letter of Assurance Form
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#loa
  https://development.standards.ieee.org/myproject/Public//mytools/mob/loa.pdf
IEEE-SA Patent Committee FAQ & Patent slides
  http://standards.ieee.org/board/pat/faq.pdf and http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 21: IEEE SA Rules Documents
The current version of the IEEE-SA Standards Board Bylaws is available at:
  http://standards.ieee.org/develop/policies/bylaws/index.html (HTML version)
  http://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf (PDF version)
The current version of the IEEE-SA Standards Board Operations Manual is available at:
  http://standards.ieee.org/develop/policies/opman/index.html (HTML version)
  http://standards.ieee.org/develop/policies/opman/sb_om.pdf (PDF version)

## Slide 22: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 23: IEEE 802 Rules Documents
IEEE 802 Policies & Procedures (Approved June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (Approved 4 August 2020)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0090-24-0PNP-ieee-802-lmsc-operations-manual.pdf
IEEE 802 Working Group Policies & Procedures (29 July 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf
IEEE 802 LMSC Chair's Guidelines (Approved 15 November 2019)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0120-29-0PNP-ieee-802-lmsc-chairs-guidelines.pdf
Participation in IEEE 802 Meetings
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0093-05-0PNP-ieee-802-participation-slide-ppt.ppt
Policies and Procedures hierarchy: http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 24: May IEEE 802.11 Plenary Meeting Week Agenda
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – log attendance on IMAT.
Agenda setting for the week (10 min).
Approval of previous meeting minutes and motion from telecon that met draft text threshold (10min)
Review LB286 and progress made from LB279 (10 min) and MDR plans.
Re-affirmation of TG vice chairs and secretary.
LB286 Comment resolution.
Conduct group comment resolution, to the extent possible.
Review progress made during the week – 5 min special order
Review program timelines – 15 min special order
Review and setup telecon plan – 5 min special order
Review submission pipeline – 5 min special order
AoB
Adjourn

## Slide 25: Submission List for the week (1)
DCN | Presenter | Title | Topic
11-24-642 | Jonathan Segev | Agenda slide deck | Agenda
11-23-049 | Jonathan Segev | Motion compendium | Agenda
11-24-754 | Roy Want | CR DB | CR
11-24-785 | Christian Berger | LB286 Comment Resolution Section 11 | CR – follow up
11-24-787 | Ali Raissinia | LB286 Comment resolution for CIDs part 1 | CR – for completion
11-24-788 | Ali Raissinia | LB286 Comment resolution for CIDs part 2 | CR
11-24-845 | Christian Berger | LB286 Comment Resolution Section 3 and 36 | CR
11-24-846 | Christian Berger | LB286 Comment Resolution Section 11 Part 2 | CR

## Slide 26: May IEEE Meeting – May 13th PM1
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the week (7 min).
Agenda setting for this slot (5 min).
Approval of previous meeting minutes and motion from telecon that met draft text threshold (10min)
Review LB286 and progress made from LB279 (10 min) and MDR plans – editor.
Re-affirmation of TG vice chairs and secretary.
LB286 Comment resolution (as time permits)
Recess.

## Slide 27: Submission List for the May 13th meeting
DCN | Presenter | Title | Topic | Status
11-24-642 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-23-049 | Jonathan Segev | Motion compendium | Agenda | As needed
11-24-754 | Roy Want | CR DB | CR | As needed
11-24-787 | Ali Raissinia | LB286 Comment resolution for CIDs part 1 | CR | 1hr
11-24-788 | Ali Raissinia | LB286 Comment resolution for CIDs part 2 | CR | As time permits

## Slide 28: Consider Motions

## Slide 29: LB 286 Results
LB286 results coming out of the March meeting:
  97% approval, 3% disapprove, 9.4% abstain.
  Comments received:
    Technical: 72 (163)
    General: 9 (12)
    Editorial 53 (226)
Chart: LB286 Comment distribution
| Comments totals
Overall | 134
Editorial | 53
Technical | 72
General | 9
Chart: LB279 to LB 286 Acceptance Progress
| Overall | Editorial | Technical | General
LB279 | 401 | 226 | 163 | 12
LB286 | 134 | 53 | 72 | 9

## Slide 30: Re-affirmation of TG vice chairs and secretary.
TG Vice-Chair is elected by a TG majority approval and confirmed by a WG majority approval. The TG Vice-Chair is reaffirmed every 2 years; one session after the WG Chair is elected.
The TG Secretary shall be appointed by the TG Chair and confirmed by a TG motion that is approved with a minimum 50% majority. The TG Secretary is re-affirmed every 2 years; one session after the WG Chair is elected.

## Slide 31: Review Submissions

## Slide 32
Recess

## Slide 33: May IEEE Meeting – May 14th PM1
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (10 min).
Approval of telecon minutes
Continue CR per CR submissions pipeline (as time permits)
Recess.

## Slide 34: Submission List for the May 14th
DCN | Presenter | Title | Topic | Time
11-24-642 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-23-049 | Jonathan Segev | Motion compendium | Agenda | As needed
11-24-788 | Ali Raissinia | LB286 Comment resolution for CIDs part 2 | CR | 1hr
11-24-845 | Christian Berger | LB286 Comment Resolution Section 3 and 36 | CR | As time permits

## Slide 35: Consider telecon minutes

## Slide 36: Review Submissions

## Slide 37
Recess

## Slide 38: May IEEE Meeting – May 15th PM2
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (4 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (7 min).
Review submissions (as time permits)
Recess (17:40)

## Slide 39: Submission List for the May 15th PM2 meeting
DCN | Presenter | Title | Topic | Time
11-24-642 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-23-049 | Jonathan Segev | Motion compendium | Agenda | As needed
11-24-785 | Christian Berger | LB286 Comment Resolution Section 11 | CR – follow up | For completion
11-24-845 | Christian Berger | LB286 Comment Resolution Section 3 and 36 | CR | For completion

## Slide 40: AOB

## Slide 41
Recess

## Slide 42: May IEEE Meeting – May 16th PM1
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (7 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Review submissions (as time permits)
Review timelines (5min – special order)
Review progress made during the week (5 min – special order)
Review targets toward the July meeting (5min – special order)
Schedule telecons for the May to July timeframe.
AoB
Adjourn

## Slide 43: Submission List for the May 16th PM1
DCN | Presenter | Title | Topic | Time
11-24-642 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-23-049 | Jonathan Segev | Motion compendium | Agenda | 
11-24-846 | Christian Berger | LB286 Comment Resolution Section 11 Part 2 | CR | As time permits

## Slide 44: Review Submissions

## Slide 45: LB 286 Status Post the IEEE week
LB286 results coming out of the March meeting:
  97% approval, 3% disapprove, 9.4% abstain.
  Comments received:
    Technical: 43/72
    General: 7/9
    Editorial 0/53
Chart: LB286 CR Progress
| Overall | Editorial | Technical | General
LB286 | 134 | 53 | 72 | 9
Current completion | 52 | 0 | 45 | 7

## Slide 46: TGbk Projected Timeline (previous)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
11/24
SA Recir.
10/24

## Slide 47: TGbk Projected Timeline (updated)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
11/24
SA Recir.
10/24

## Slide 48: Closing report
Work Completed this week:
  Completed roughly 2/3 of the received T/G comments
  Conducted vice chairs and secretary re-affirmation vote
  Initiated Mandatory Draft Review
Targets towards the July meeting:
  Complete 80% of LB286 technical and general CR (targeting recirculation out of July).
  Complete 95% of LB286 editorial CR.
  Review feedback from MDR
  Address 70% of feedback collected in the MDR process.

## Slide 49: Scheduled TGbk telecons
  May 28th 10:00 am PT/13:00 ET (2hrs) – Memorial day on the 27th
  June 4th 10:00 am PT/13:00 ET (2hrs)
  June 11th 10:00 am PT/13:00 ET (2hrs)
  June 18th 10:00 am PT/13:00 ET (2hrs) – Juneteenth on the 18th
  June 25th 10:00 am PT/13:00 ET (2hrs) ┼
  July 2nd 10:00 am PT/13:00 ET (2hrs) - Independence day on the 4th
  July 9th 10:00 am PT/13:00 ET (2hrs)
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 50
AOB

## Slide 51
Adjourn

## Slide 52: April 30th Telecon
Call the meeting to order (1min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Review LB286 results.
Conduct LB286 comment assignment.
Review submission pipeline – special order (3min)
Review telecons times – special order (5min)
AoB
Adjourn

## Slide 53: Submission List for the April 30th Telecon
DCN | Author | Title | Topic | Time
11-24-219 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-24-754 | Roy Want | CR DB | CR | As time permits.

## Slide 54: LB 286 Status
LB286 results coming out of the March meeting:
  97% approval, 3% disapprove, 9.4% abstain.
  Comments received:
    Technical: 72 (163)
    General: 9 (12)
    Editorial 53 (226)
Chart: LB286 Comment distribution
| Comments totals
Overall | 134
Editorial | 53
Technical | 72
General | 9
Chart: LB279 to LB 286 Acceptance Progress
| Overall | Editorial | Technical | General
LB279 | 401 | 226 | 163 | 12
LB286 | 134 | 53 | 72 | 9

## Slide 55: Comment Assignment

## Slide 56: Submission pipeline
DCN | Author | Title | Topic | Status

## Slide 57: Scheduled TGbk telecons
  Tue. May 7th 10:00-12:00 PT/13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 58
AOB

## Slide 59
Adjourn

## Slide 60: May 7th Telecon
Call the meeting to order (1min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Review CR submission (as time permits).
Review submission pipeline – special order (3min)
Review telecons times – special order (2min)
AoB
Adjourn

## Slide 61: Submission List for the May 7th Telecon
DCN | Author | Title | Topic | Time
11-24-219 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-24-785 | Christian Berger | LB286 Comment Resolution Section 11 | CR | 1hr
11-24-787 | Ali Raissinia | LB286 Comment resolution for CIDs part 1 | CR | As time permits
11-24-788 | Ali Raissinia | LB286 Comment resolution for CIDs part 2 | CR | If time allows

## Slide 62: Submission pipeline
DCN | Author | Title | Topic | Status
11-24-785 | Christian Berger | LB286 Comment Resolution Section 11 | CR | 1hr
11-24-787 | Ali Raissinia | LB286 Comment resolution for CIDs part 1 | CR | As time permits
11-24-788 | Ali Raissinia | LB286 Comment resolution for CIDs part 2 | CR | If time allows

## Slide 63: Scheduled TGbk telecons
  Refer to WG agenda.
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 64
AOB

## Slide 65
Adjourn

## Slide 66: Identify topics for draft completion
The following items identified as required completion for the draft and is used to track draft development progress:
# | Topic | Major Clause | Description | sections
1 | Puncturing support | PHY |  | 
 | TB operation | MAC | Trigger frame format and setting | 9 – frame format
 |  |  |  | 11 – TB Measurement exchange
 | Secure LTF | PHY | Secure LTF AES128 mapping to symbols | 
 | TB and NTB Negotiation | MAC | Negotiation for 320MHz w/ and w/o Secure LTF | 11 – TB and NTB negotiation
 |  |  |  | 9 – LTF Parameters IE
 | TXVECTOR and RXVECTOR | PHY | Support in clause 36 for Ranging in the TXVECTOR, RXVECTOR and LTFVECTOR | 36.2.2
 | Passive Ranging | MAC | Negotiation and measurement exchange using EHT for passive | 9 – TF, LMR (ISTA Passive TB Ranging Measurement Report element) (RSTA Passive TB Ranging Measurement Report element) LCI (Passive TB Ranging LCI Table element) (Passive TB Ranging Parameters subfield format and associated format and bandwidth table).
 | Tx procedure | PHY | EHT Transmit procedure | Equivalent text to 27.3.21 HE transmit procedure needed to deal with TOD registering.

## Slide 67: Backup

## Slide 68: Motion to adopt text
Motion
Move to adopt document 11-18-xxxx r? to the 802.11bk draft, instruct the technical editor to incorporate it in the 802.11bk draft amendment text and empower the editor to perform editorial changes.
Moved:

## Slide 69: Approval of previous meeting minutes
Document 11-20/140 “Meeting Minutes January 2020 session” posted to Mentor January 13th 2020
Motion (#?):
Move to approve document 11-20/14r0 as TGbk meeting minutes for the Jan. 2020 meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 70: Approval of previous meeting minutes
Document 11-20/249 “TGbk telecon minutes January 8th 2020” posted to Mentor January 29th 2020.
Motion (#?):
Move to approve document 11-20/249r0 as TGbk meeting minutes for the Jan. 8th 2020 telecon.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 71: Approval of previous meeting minutes
Document 11-20/251 “TGbk telecon minutes January-February 2020” posted to Mentor Mar. 25th 2020.
Motion (#?):
Move to approve document 11-20/251r0 as TGbk meeting minutes for the Jan. 29th, Feb. 5th , Feb. 12th and Mar. 4 2020 telecons.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 72: Approval of previous meeting minutes
Document 11-20/419 “Ad Hoc Meeting Minutes Mar 2020 Session” posted to Mentor Apr. 10th 2020.
Motion (#?):
Move to approve document 11-20/419r1 as TGbk meeting minutes for the Mar. Ad-hoc meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 73: Comment Resolution from Ad Hoc and Telecon
LB249-Clause-9-4-CIDs
Motion ###:
Move to adopt the resolutions depicted by document 11-20-0388r2 for CIDs 3648, 3026, 3027, 3262, 3573, 3574, 3575, 3028, 3029, 3638, 3916, 3918, 4002, 3042 and 4003, instruct the technical editor to incorporate it in the P802.11bk draft and grant the editor editorial license.
Moved:
Second:
Results (Y/N/A):
Results from the Mar. Ad Hoc (Y/N/A): 9/0/1

## Slide 74: 802.11 Template Instructions 2/4
  Step 5. Menu select View, Master, Slide Master, select the top master page (theme slide master). Place the document designator in the right hand side of the header.
    Document designator example "doc.: IEEE 802.11-04/9876r0" , or
    "doc.: IEEE 802.11-04/9876r2"
  Step 6. Menu select Insert, Header and Footer (5 data fields):
    Slide tab:
      Date & Time, Fixed = venue date (as Month Year, e.g. January 2005)
      Footer = first author, company
    Notes tab:
      Data and time, Fixed = venue date (as Month Year, e.g. January 2005)
      Header = document designator (e.g. “doc.: IEEE 802.11-04/9876r0”)
      Footer = first author, company
    Click "Apply to all".
  Step 7. Delete the four template instruction slides.

## Slide 75: 802.11 Template Instructions 3/4
PowerPoint Submission Preparation Summary:
  Things to do: 7
  Fields to fill in: 12

## Slide 76: 802.11 Template Instructions 4/4 Recommendations
  a) Always create a new presentation using the template, rather than using someone else's presentation.
  b) For quick and easy creation of new 802.11 submissions, place the 802.11 template files in the template folder area on your computer. Typical locations are:
    c:\Program Files\Microsoft Office\Templates\802.11, or
    c:\Documents and Settings\User Name\Application Data\Microsoft\Templates\802.11
  To create a new submission from within PowerPoint, menu select File, New, then select the appropriate 802.11 template file.
  c) When you update or revise your presentation, remember to check all 6 fields in steps 5 and 6 for the correct values.
  rev: 2010-03-01

## Slide 78: TGbk Telecon – June 20th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (9 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this telecon (5 min).
Review technical submissions towards amendment text (as time permits)
AoB
Adjourn

## Slide 79: Submission List for the June 20th meeting
DCN | Presenter | Title | Topic | Time
11-23-569 | Jonathan Segev | Agenda slide deck | Agenda | As needed
11-23-887 | Yanjun Sun | Trigger frame format for TB Ranging | Amendment text | As time permits

## Slide 80: Review Submissions

## Slide 81
Adjourn