## Slide 1: TGbe May Closing Report
Date: 2024-05-16
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 sessions during the May interim
  Two Joint sessions were sufficient to resolve all the received comments from initial SA ballot
    Hence, last 2 sessions scheduled on Thursday were cancelled
  Reconfirmed TGbe vice-chairs, secretary and editor
  The TGbe editor generated IEEE802.11 TGbe D6.0
    Which is available in the members area
  Approved a 15-day recirculation SA ballot on P802.11be D6.0
Agenda is available in 11-24/0651r5
Motions List is available in 11-23/442r52
Goals for July 2024:
  Process and resolve comments from recirculation SA ballot
CID Distribution (415)
~5%
~90%
~5%
MAC
JOINT
PHY

## Slide 3: Teleconference Plan
To be announced with 10-day advanced notice

## Slide 4: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024