## Slide 1: TGbn May Closing Report
Date: 2024-05-16
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 9 sessions during the May interim
  Discussed more than 50 technical submissions, covering a variety of topics:
    Multi AP operation, pilots, LDPC, sounding, A-PPDU, coexistence, distributed RU (dRU), preemption, non-primary channel access (NPCA), dynamic secondary operation, channel access, power save, roaming, channelization, MIMO, range extension, preamble/PPDU format, joint transmission, modulation and coding, coordinated beamforming, coordinated spatial reuse, coordinated rTWT, etc.
  Consensus reached on NPCA, power save, buffer status reporting, and additional details on dRUs
  Reconfirmed TGbn vice-chairs, secretary and editor
Agenda is available in 11-24/0653r15
Motions are available in 11-24/171r8
Goals for July 2024:
  Discuss technical submissions
  Continue populating the TGbn SFD

## Slide 3: Teleconference Plan
May 27 (Monday) Holiday
May 30 (Thursday) – MAC/PHY 10:00-12:00 ET
June 03 (Monday) – Joint 19:00-21:00 ET
June 06 (Thursday) – MAC/PHY 10:00-12:00 ET
June 10 (Monday) Holiday
June 13 (Thursday) – MAC/PHY 10:00-12:00 ET
June 17 (Monday) – MAC/PHY 19:00-21:00 ET
June 20 (Thursday) – Joint 10:00-12:00 ET
June 24 (Monday) – MAC/PHY 19:00-21:00 ET
June 27 (Thursday) – MAC/PHY 10:00-12:00 ET
July 01 (Monday) – Joint 19:00-21:00 ET
July 04 (Thursday) Holiday
July 08 (Monday) – MAC/PHY 19:00-21:00 ET

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028