## Slide 1: 802.11 WG May 2024 Session Report
Date: 2024-05-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the May 2024 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Attendance Data
May 2024

## Slide 4
Robert Stacey (Intel)
May 2024

## Slide 5
Updated following March session but before 11bh and 11bf ballot series update
Robert Stacey (Intel)
May 2024

## Slide 6: Attendees by affiliation (attended at least one meeting March to May)
Robert Stacey (Intel)
May 2024

## Slide 7: Attendance by subgroup (March to May)
Robert Stacey (Intel)
May 2024

## Slide 8: Attendance by affiliation (May interim session)
Robert Stacey (Intel)
May 2024

## Slide 9: Attendance by breakout (May interim session)
Robert Stacey (Intel)
May 2024

## Slide 10: 802.11 WG Editor’s Meeting (May 2024)
Date: 2024-05-14
Authors:

## Slide 11: Agenda and Report for 2024-05-14 meeting
Roll Call / Contacts / Reflector
Brief status report
Amendment alignments and draft development snapshot
Editorial Style Guide updates and issues for feedback
11bk/D2.0 MDR/MEC Planning
Lesson learnt from TGbe
ANA number spaces

## Slide 12: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@intel.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbn- Ross Jian Yu ross.yujian@huawei.com
TGbk – Roy Want RoyWant@google.com
TGbf – Claudio da Silva – claudiodasilva@meta.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 13: May meeting roundtable status report
11bh – D4.0. work on comment resolution and plan to recirc D5.0 out of the May meeting or in June.
11be – 1051 pages for D5.1. completed alignment with the draft with the baseline REVme D5.0 and 11bh D4.0. Expect to have D6.0 in 2 weeks.
11bk –D2.0. Completed LB 286, 134 comments. Expect to complete and go to initial SA D3.0 out of the July meeting.
11bf – D 4.0. The recirc ballot closed with an approval rate of 96.5%. The 13 comments received were rejected. Initial SA ballot is ongoing.
11bi – D0.3 is available. Plan to have D 0.4 by the end of the week. Plan to go to CC in May.
REVme – 240 comments on the first recirc SA Ballot on D5.0. Around 60 comments need to be resolved in the May IEEE meeting. Plan to go SA recirc D6.0 out of the May meeting.

## Slide 14: Editor Amendment Ordering
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
As discussed in May 2024
Amendment Number | Task Group | Page Count | Projected RevCom Date
REVme | TGm | 6203 | Sep 2024
802.11-2024 Amendment 1 | TGbh | 34 | Sep 2024
802.11-2024 Amendment 2 | TGbe | 1031 | Dec 2024
802.11-2024 Amendment 3 | TGbk | 94 | Dec 2024
802.11-2024 Amendment 4 | TGbf | 220 | Mar 2025
802.11-2024 Amendment 5 | TGbi |  | 
802.11-2024 Amendment 6 | TGbn |  | 

## Slide 15: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | me | bh | be | bk | bf | bi |  |  |  | 
me | Y | 5.0 |  |  |  |  |  | FrameMaker 2020 | Yes | Emily Qi, Edward Au | May 13, 2024
bh | Y | 5.0 | 4.0 |  |  |  |  | FrameMaker | Yes | Carol Ansley | May 13, 2024
be | Y | 5.0 | 4.0 | 5.1 |  |  |  | FrameMaker (old) | Yes | Edward Au | May 13, 2024
bk | Y | 5.0 | 4.0 | 5.01 | 2.0 |  |  | Word | No | Roy Want | May 13, 2024
bf | Y | 5.0 | 4.0 | 5.1 | 2.0 | 4.0 |  | FrameMaker 2020 | Yes | Claudio da Silva | May 13, 2024
bi | Y | 5.0 | 2.0 | 5.0 | 1.0 | 3.0 | 0.3 | FrameMaker 2020 |  | Po-kai Huang | May 13, 2024
May 2024
Changes from last report shown in red.

## Slide 16: 11bk/D2.0 MDR/MEC Planning
11bk/D2.0 MDR starts in May 2024 and completes in July 2024
Initial draft with volunteers’ assignments:
  https://mentor.ieee.org/802.11/dcn/24/11-24-0879-00-0000-ieee-p802-11bk-d2-0-mandatory-draft-review-mdr-report.docx
  Deadline to complete reviews is July 1st, 2024
  Will setup a review meeting in the week of July 8th.

## Slide 17: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 18: May 2024 AIML SC Closing Report
Date: 2024-05-15
Authors:

## Slide 19: Work Completed
  1 Meeting Slot
    Tuesday PM2
    Agenda: 11-24/673r1
    SP and Motion Booklet: 11-24/765r0
  Achievements
    Conducted officer election and confirmation
    Two technical presentations
      Additional details and gain analysis for multi-AP coordination
      AIML based PHY parameters recommendation use case
    Approved minutes of AIML TIG for March 2024 Denver plenary: 11-24/628r0

## Slide 20: Plans for July 2024
No teleconference planned
Technical presentations
  Additional results, exploration and feasibility for existing use cases
  Additional AIML use cases
  Technical report drafts

## Slide 21: ARC Closing Report
Date: 2024-05-16
Authors:

## Slide 22: Work Completed - 1
Agenda is here: 11-24/0664r3
IEEE Std 802 revision:
  Three relatively minor comments remained to be resolved this week (in the 802.1 maintenance meeting)
  All were resolved to the satisfaction of the 802.11 representatives
  WG recirc will be done very soon, expecting little/no comments, and starting SA ballot per the conditional approval already granted. Intent is to have SA ballot results in time for July session.

## Slide 23: Work Completed - 2
WBA E2E QoS presentation
  Deferred to July at request of the member that attends the related WBA meetings.
Annex G:
  The author of an updated proposal progressing the Annex G replacement, was not available. This item is deferred to July.

## Slide 24: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      802.11’s “Portal”, and mapping to/usage of IEEE Std 802 terminology
      Access Domains: “802 Access Domains”? In 802.11, an ESS? TGbe implications?
      Is the DS a bridge (small ‘b’)?
      Clarify EPD/LPD within 802.11: 11-20/0174r0
        Follow the lead from 802REVc?
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities

## Slide 25: Plans
Ongoing work:
Monitor results of IEEE P802REVc recirculation ballot
Annex G replacement phase 2, continued
WBA E2E QoS coordination, continued
Monitoring/future activities, or other relevant topics, if any contributions
Teleconferences – Might need one, to contribute comments on P802REVc ballot(s). Will schedule with 10-days notice.
Two meeting slots requested in July

## Slide 26: Coex SC Closing Report
Date: 2024-05-16
Authors:

## Slide 27: Coex SC’s week at a glance
Met three times
Two Coex SC (only) slots
One Joint session with 15.4.ab

## Slide 28: ETSI BRAN Update to 802.11 (1/2)
EN 303 687 (Wireless Access System/Radio Local Area Network (WAS/RLAN) in the license-exempt 6 GHz band)
Version 1.1.1 published by ETSI and reviewed by European Commission (EC)
EC criticizes normative reference to IEEE 802.11ax-2021 because EC does not recognize IEEE as SDO
Reference need for the definition of one signal used to conduct an Energy Detection Threshold (EDT) level related test
ETSI TC BRAN developed response to EC
Waiting for feedback by regarding the use of IEEE 802.11ax-2021 as normative reference

## Slide 29: ETSI BRAN Update to 802.11 (2/2)
EN 301 893 (Wireless Access System/Radio Local Area Network (WAS/RLAN) in the license-exempt 5 GHz band)
First national vote (Standardisation Request deliverables Approval Process, SRdAP) completed (note: SRdAP replacing ENAP)
All SRdAP comments resolved
Since draft uses IEEE 802.11-2020 as normative reference, TC BRAN expects similar issues with the EC.

## Slide 30: Update from Bluetooth SIG Work
Recent actions
Participating in and contributing to the ETSI BRAN
 Proposed channel access scheme to ETSI BRAN (BRAN(24)123a003)
Next steps
Exploring enhanced sharing mechanisms for the 5725 – 5850 MHz band

## Slide 31: Technical Submissions & Discussion Items (1/2)
NB Status Update (11-24/907r0)
Summary of current activities, including discussion between .11 and .15.4ab
Review of channel access proposal introduced by BT SIG to ETSI BRAN (BRAN(24)123a003)
Impact of non-listing of EN 303 687 in the OJEU (11-24/922r0)
IEEE staff and LMSC Chair attended to provide feedback
IEEE open to evaluate request to grant copyright for citing / copying relevant parts of the standard

## Slide 32: Technical Submissions & Discussion Items (2/2)
Joint Session Coex SC with 802.15.4ab
Continued discussion on CCA modes
CCA Modes in 802.15.4 (11-24/360r3)
Response to CoexSC 11-24 360r3 (15-24/212r5)
Addition information item
FCC Filing for for PNT and 5G in 900 MHz (15-24/280r0)

## Slide 33: Plans for July
Coex slots:
One joint 802.11 Coex SC – 802.15.4ab – Tuesday EVE
Two dot11 Coex (only) slot (one before and one after the joint session with .15.4ab)
Joint dot11 dot15.4ab slot:
Continue discussion on channel access schemes
Coex (only):
Update on ETSI BRAN
Update on Bluetooth SIG
Technical submissions (tba)
Note: coexistence-related topics are welcome. Please contact the Chair

## Slide 34: References for this week
Agenda for this week: 11-24/0620
Snapshot Slide: 11-24/0621
Meeting / Chair’s Slide Deck: 11-24/0622
Closing report: 11-24/0623
Meeting minutes: 11-24/0932

## Slide 35: Coex Submissions
Bluetooth SG update | 11-24/717
ETSI TC BRAN update | 11-24/910
Impact of non-listing of EN 303 687 in the OJEU | 11-24/922
NB Status Update | 11-24/907
FCC Filing for for PNT and 5G in 900 MHz | 15-24/0280r0
CCA Modes in 802.15.4 | 11-24/0360r4
Bluetooth channel access proposal | BRAN(24)123a003
Response to CoexSC | 15-24/212r5

## Slide 36: WNG SC Closing Report
Date: 2024-05-17
Authors:

## Slide 37
Summary
Final Agenda
  https://mentor.ieee.org/802.11/dcn/24/11-24-0644-01-0wng-agenda-for-wng-sc-2024-may.pptx
Confirmed Lei Wang as Vice-chair and Secretary
Presentations at May 2024 meeting
  “Towards Reducing Handoff Times in Next Generation Wireless Networks,” Sohaib Manzoor (Mirpur University of Science and Technology, Pakistan) 0781r0
  “Quo vadis, LC in 802.11?,” Volker Jungnickel (Fraunhofer Heinrich Hertz Institute HHI) 0894r1
  “Follow-up of the data offload using WLAN in connected vehicle case,” Jing Ma (Toyota) 0793r1
Minutes
  https://mentor.ieee.org/802.11/dcn/24/11-24-0923-00-0wng-wng-meeting-minutes-2024-may-warsaw-meeting.docx
Plans for July
  TBD: call for presentations will be sent out in June
No motions in the SG, one straw poll
  Support for creation of an Integrated Light Communication (ILC) SG
    Y:73 / N:37 / A:68

## Slide 38: IEEE 802 JTC1 Standing Committee May 2024 (mixed-mode) closing report
Date: 2024-05-17
Author:

## Slide 39: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up all 802.11 specs
Agenda - 11-24/0594r04; Minutes – ec-24/0103
802.11ax/ay/ba/az IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs (in IEEE)
  802.3’s situation has turned for the better
Next steps: keep waiting!
  Resolution possible but progress is unclear
  Observe how IEEE 802.3 fares in the parallel ITU-T SG15 process
WG | Completed | In-process
802.1 | 50 | 14
802.3 | 32 | 8
802.11 | 13 | 14
802.15 | 3 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 105 | 50

## Slide 40: The IEEE 802 JTC1 SC will undertake its usual work at its mixed-mode meeting in Montréal in July 2024
IEEE 802 JTC1 SC plans for July 2024 …
  Execute PSDO process, to the extent possible
    There are current ballots open for IEEE 802.1Q-REV (FDIS: 4 July), IEEE 802.1Qcz (FDIS: 25 Sep), IEEE 802.1AEdk (FDIS: 25 Sep), IEEE 802.1ASdr (CIB: 27 May), IEEE 802.1CS-2020/Cor1 (DCOR: 7 Aug), and IEEE 802.15.4 (FDIS: 4 Jul).
    But this still doesn’t include IEEE 802.11 and is not likely to in the near future
  Monitor ISO/IEC JTC 1/SC 6 activities
    And remain hopeful the ISO/CS and IEEE have a breakthrough on the IPR issues

## Slide 41: REVme Closing Report – May 2024
Date: 2024-05-16
Authors:

## Slide 42: Work Completed
Confirmed TGme officers
Completed comment resolution on SA Ballot recirculation comments received on D5.0
Initiated a 15-day recirculation ballot on D6.0
Approved a new revision PAR for IEEE 802.11 to be submitted to the EC for approval.

## Slide 43: Plans for July
Teleconferences scheduled
  Monday July 8 at 10am ET for 2hrs
6 meetings requested for the July plenary session
Objectives:
  Complete comment resolution on D6.0
  Approve a report to the EC to request conditional approval for submitting REVme D7.0 to REVCOM
  Address any comments received on 802 EC review of the next IEEE 802.11 revision PAR

## Slide 44: TGme Timeline (No changes)
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
July 2023 – D4.0 Recirculation
Sep 2023 – D5.0 Initial SA Ballot
Feb 2024 – D6.0 Recirculation SA Ballot (roll-in of published amendment 11az, 11bd, 11bc, 11bb)
May 2024 – D7.0 Recirculation SA Ballot
Jul 2024 – D8.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 45: 802.11 Revision PAR approval motion
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
request that the PAR contained in https://mentor.ieee.org/802.11/dcn/24/11-24-0859-01-000m-p802-11revm-revision-par.docx be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NESCOM, granting the WG Chair editorial license.
Moved: Jerome Henry
Second: Robert Stacey
Result: <>. <>.
[Moved by Michael Montemurro on behalf of TGme vote: 11-0-1 ]

## Slide 46: TGbe May Closing Report
Date: 2024-05-16
Authors:

## Slide 47: TGbe (Extremely High Throughput)
TGbe had scheduled 4 sessions during the May interim
  Two Joint sessions were sufficient to resolve all the received comments from initial SA ballot
    Hence, last 2 sessions scheduled on Thursday were cancelled
  Reconfirmed TGbe vice-chairs, secretary and editor
  The TGbe editor generated IEEE802.11 TGbe D6.0
    Which is available in the members area
  Approved a 15-day recirculation SA ballot on P802.11be D6.0
Agenda is available in 11-24/0651r5
Motions List is available in 11-23/442r52
Goals for July 2024:
  Process and resolve comments from recirculation SA ballot
CID Distribution (415)
~5%
~90%
~5%
MAC
JOINT
PHY

## Slide 48: Teleconference Plan
To be announced with 10-day advanced notice

## Slide 49: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024

## Slide 50
Task Group BF May 2024 Closing Report
Date: 2024-05-15
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 51: TGbf (WLAN Sensing)– May 2024
Progress during May 2024 session
  2 slots scheduled for TGbf
  Technical discussion on some important topics
  Approve some TGbf motions:
    Vice Chair/Secretary election/reaffirmation
    PAR extension
Goals for the next two months
  Resolve comments for Initial SA ballot D4.0
  Requested 2 calls

## Slide 52: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024

## Slide 53
Teleconference Times (plan after May Interim)
  Confirmed:
    Jun 11 (Tuesday) 10：00 - 12:00 ET
    Jun 13 (Thursday) 23：00 - 01:00 ET
    Jun 18 (Tuesday) 10：00 - 12:00 ET
    Jun 20 (Thursday) 23：00 - 01:00 ET
    Jun 25 (Tuesday) 10：00 - 12:00 ET
    Jun 27 (Thursday) 23：00 - 01:00 ET
    July 2 (Tuesday) 10：00 - 12:00 ET
    July 9 (Tuesday) 10：00 - 12:00 ET

## Slide 54: TGbh Closing Report
Date: 2024-05-16
Authors:

## Slide 55: Work Completed
Agenda is here: 11-24/0662r10
Motions: 11-22/0651r44
Comment resolution tracking sheet: 11-24/0883r3
Started comment resolution on Initial SA ballot comments
  Slow going on the first comments that are most complex
Will continue comment resolution on teleconferences, and at ad hoc June 18-20
Target is to do SA first recirc out of the June ad hoc
Schedule slip, to show the first recirc in June, but no downstream change

## Slide 56: Timeline
PAR approved Feb 2021
First TG meeting Mar 2021
D0.2 CC May 2022
Initial WG Letter Ballot (D1.0) May 2023
Recirculation LB (D2.0) Nov 2023
SA ballot pool open Jan 2024
Recirculation LB (D3.0) Jan 2024
Recirculation LB (D4.0) Mar 2024
Initial SA Ballot (D4.0) May 2024
Recirculation SA LB (D5.0) June 2024
Final 802.11 WG approval Jul 2024
802 EC approval Jul 2024
RevCom and SASB approval Sep 2024

## Slide 57: Teleconferences (as CRC)
May 28, and June 4, for initial SA ballot resolutions
July 9 to review SA recirc comments, and prepare for July session
July plans
5 slots
Comment resolution on first recirc SA ballot
SA second recirc D6.0

## Slide 58: TGbi Closing Report
Date: 2024-05-16
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 59: IEEE 802.11 TGbi
TGbi met 5 times during this interim session.
We reviewed text submissions and technical submissions on open topics, and worked to harmonize several submissions. We got agreement in the task group on enough topics to start a Comment Collection with our next draft.
We continue to call for submissions of text that address requirements.
Draft 0.4 will be sent out for a 30 day comment collection in June.

## Slide 60: Timeline (Updated)
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: June 2024
LB initial: September 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 61: IEEE 802.11 TGbi
We will have 2 teleconferences before the July meeting in Montreal. If needed, additional telecons might be scheduled with 10 day notice in June.
  Wednesday June 12, 10am EDT
  Wednesday July 10, 10am EDT

## Slide 62: TGbk 320MHz Positioning May Meeting Closing Report
Date: 2024-05-16
Authors:

## Slide 63: May Meeting Progress and Targets Towards the July Meeting
Work completed during this meeting:
  Reviewed, and approved resolution to 50 Technical and General CIDs, roughly 2/3 of the received T/G comments.
  Reviewed 7 CR submissions and approved 10 motions.
  Conducted vice chairs and secretary re-affirmation vote.
  Initiated Mandatory Draft Review and SA ballot pool formation.
Chart: LB286 CR Progress
| Overall | Editorial | Technical | General
LB286 | 134 | 53 | 72 | 9
Current completion | 52 | 0 | 45 | 7
  Reviewed and considered progress – no change to timelines.

## Slide 64: May Meeting Progress and Targets Towards the July Meeting
Work expected towards July meeting:
  Complete 80% of LB286 technical and general CR (targeting recirculation out of July).
  Complete 95% of LB286 editorial CR.
  Review feedback from MDR
  Address 70% of feedback collected in the MDR process.
Chart: LB286 CR Progress
| Overall | Editorial | Technical | General
LB286 | 134 | 53 | 72 | 9
Current completion | 52 | 0 | 45 | 7

## Slide 65: TGbk Projected Timeline (previous)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
11/24
SA Recir.
10/24

## Slide 66: TGbk Projected Timeline (updated)
Q2 2024
Q1 2024
Q3 2023
Q2 2023
Q1 2023
Q4 2023
Q3 2024
Q4 2024
Formation
Framework
Framework completion
05/23
802.11bk amendment text development
Initial WG ballot
Recirc 03/24
11bk D2.0
Initial SA
07/24
Final WG ballot 7/24
11bk D3.0
MDR
MDR start
MDR cmp
D4.0
D5.0
Final SA
11/24
SA Recir.
10/24

## Slide 67: Scheduled TGbk telecons
  June 4th 10:00 am PT/13:00 ET (2hrs)
  June 11th 10:00 am PT/13:00 ET (2hrs)
  June 25th 10:00 am PT/13:00 ET (2hrs) ┼
  July 9th 10:00 am PT/13:00 ET (2hrs)
** - meeting as part of the IEEE week, refer to WG agenda document for details.
┼ - Motion meeting, motions to be made available to chair 15 days in advance and announced to group 10 days in advance.

## Slide 68: TGbn May Closing Report
Date: 2024-05-16
Authors:

## Slide 69: TGbn (Ultra High Reliability)
TGbn had scheduled 9 sessions during the May interim
  Discussed more than 50 technical submissions, covering a variety of topics:
    Multi AP operation, pilots, LDPC, sounding, A-PPDU, coexistence, distributed RU (dRU), preemption, non-primary channel access (NPCA), dynamic secondary operation, channel access, power save, roaming, channelization, MIMO, range extension, preamble/PPDU format, joint transmission, modulation and coding, coordinated beamforming, coordinated spatial reuse, coordinated rTWT, etc.
  Consensus reached on NPCA, power save, buffer status reporting, and additional details on dRUs
  Reconfirmed TGbn vice-chairs, secretary and editor
Agenda is available in 11-24/0653r15
Motions are available in 11-24/171r8
Goals for July 2024:
  Discuss technical submissions
  Continue populating the TGbn SFD

## Slide 70: Teleconference Plan
May 27 (Monday) Holiday
May 30 (Thursday) – MAC/PHY 10:00-12:00 ET
June 03 (Monday) – Joint 19:00-21:00 ET
June 06 (Thursday) – MAC/PHY 10:00-12:00 ET
June 10 (Monday) Holiday
June 13 (Thursday) – MAC/PHY 10:00-12:00 ET
June 17 (Monday) – MAC/PHY 19:00-21:00 ET
June 20 (Thursday) – Joint 10:00-12:00 ET
June 24 (Monday) – MAC/PHY 19:00-21:00 ET
June 27 (Thursday) – MAC/PHY 10:00-12:00 ET
July 01 (Monday) – Joint 19:00-21:00 ET
July 04 (Thursday) Holiday
July 08 (Monday) – MAC/PHY 19:00-21:00 ET

## Slide 71: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 72: IEEE 802.11 May 2024 Interim TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)

## Slide 73: TGbp’s Progress during this week
5 TGbp meetings were planned and held during May interim session.
TGbp elected/appointed and confirmed the Vice Chairs, Secretary and Tech Editor.
  Vice Chairs: Steve Shellhammer, Rakesh Taori
  Secretary: Sebastian Max
  Tech Editor: Yinan Qi
The 11bp selection procedure was discussed and will be decided in Jul meeting.
17 technical submissions were presented and discussed during the week.
An initial 11bp timeline was discussed and approved.
TGbp agenda for the week is as below:
  https://mentor.ieee.org/802.11/dcn/24/11-24-0666-06-00bp-tg-bp-meeting-agenda-for-may-interim-2024.pptx
Goal of future TGbp work:
  Define selection procedure and continue technical discussion and development.

## Slide 74: TGbp Timeline Plan (Subject to change based on development progress)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Mar, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 75: TGbp Teleconference Plan
  Jun 11 (Tuesday), 10:00am, ET, 2 hours; Webex
  Jul 9 (Tuesday), 10:00am, ET, 2 hours; Webex

## Slide 76: May 2024 IMMW SG Closing Report
Date: 2024-05-16
Authors:

## Slide 77: Work Completed
Completed work
  4 contributions focused on the scope of the project
  PAR and CSD documents are stable since 4 months.
  As planned by SG timeline, we ran motion on PAR and CSD documents
    Motion failed: PAR 130Y, 49N, 27A
  The group was unable to identify tangible reasons for these unexpected last-minute objections
  Minutes:
    Document 24/926r0: will be uploaded soon

## Slide 78: Plans for July
Teleconference plan:
No conf calls
In July:
  Approve PAR and CSD documents

## Slide 79: 802.15 liaison
No report

## Slide 80: 802.18 Liaison Report – May 2024
Date: 15 May 2024
Author:

## Slide 81: RR-TAG at a glance
Membership as of 19 March 2024
  57 voters (including 10 on LMSC)
  4 nearly voters
  17 aspirants
Officers
  Chair: Edward Au (Huawei Technologies)
  Co-Vice Chair: Gaurav Patwardhan (Hewlett Packard Enterprise)
  Co-Vice Chair: Al Petrick (Skyworks Solutions)
  IEEE SA Program Manager: Jodi Haasz (IEEE SA)

## Slide 82: Progress since the 2024 March plenary
Reviewed the latest ongoing consultations
Approved the following IEEE 802 LMSC submissions:
  US FCC: 6 GHz Second Further Notice of Proposed Rulemaking
  CEPT: Draft ECC Report 355
  ITU-R Working Party 5A: Proposed modification to ITU-R M.1450-5
  Thailand NBTC: Draft amendment to technical standards for telecommunications equipment and equipment using the frequency 5.925 – 6.425 GHz
  Canada RABC: RSS-210 Issue 11: Licence-Exempt Radio Apparatus: Category I Equipment
  Australia ACMA: Draft Five-year spectrum outlook 2024-29 and 2024-25 work program
Discussed the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific.

## Slide 83: Objectives this week (1)
Invited presentation (remote)
  Title: Selected aspects of radio spectrum management and regulation in the Republic of Poland
  Author: Mr. Mariusz Gruszczyński, Head of Radiocommunication Networks Unit in the Department of Radio Spectrum of the Office of Electronic Communications (UKE), Poland
  Document: 18-24/0053
Source: Mariusz Gruszczyński

## Slide 84: Objectives this week (2)
Review the following consultation, petition for rulemaking, and liaison statement:
  South Africa ICASA: Draft Radio Frequency Migration Plan
    A motion on the proposed response expected on Thursday AM1
  United States FCC: Petition for rulemaking of NextNav Inc. in the matter of enabling next-generation terrestrial positioning, navigation, and timing and 5G: a plan for the lower 900 MHz band (902-928 MHz)
    Refer to the presentation slide deck for details
  Liaison from ETSI ISG THZ on the publication of GR THz 001 and GR THz 002
Discuss the latest topics related to spectrum and regulation in Europe, North America, and Asia Pacific
  ETSI BRAN May 2024 update

## Slide 85: 802.19 WG May 2024 Liaison Report
Date: 2024-5-12
Authors:

## Slide 86: IEEE 802.19 Overview
IEEE 802.19 group reviews coexistence assessment documents (CAD) produced by working groups developing new wireless standards for unlicensed devices.
IEEE 802.19 develops standards for coexistence between wireless standards of unlicensed devices.
Group has 53 voters as of May 2024.
Officers before elections
Position | Person
Working Group Chair | Tuncer Baykas (Ofinno)
Working Group Vice Chair | Steve Shellhammer (Qualcomm)
Liaison To/From 802.11 | Tuncer Baykas (Ofinno)
Liaison To/From 802.15 | Ben Rolfe (Blind Creek Associates)

## Slide 87: Coexistence Assessment documents
There were no ballots on Coexistence Assessment documents since the March session

## Slide 88: 802.19.3a Task Group
Task Group 3a started its activities
Scope of the project: This amendment updates and expands coexistence recommendations to address new market requirements, increasing data traffic, greater device density of devices, and increased potential for congestion based on both IEEE Std 802.11-2020 and IEEE Std 802.15.4 sub-1 GHz standards. This amendment includes recommendations with respect to new devices, as well as compatibility with deployed legacy devices

## Slide 89: May 2024

## Slide 90: Wi-Fi Alliance (WFA) Liaison Update
Date: 2025-05-15
Authors:

## Slide 91: Next Meeting
The next WFA F2F member meeting will
  take place May 21st-23rd, 2024, in Austin, TX
This year marks the 25th Anniversary of the WFA
An opportunity to celebrate Wi-Fi’s past –
  uncovering insights, stories, and lessons that continue to shape Wi-Fi’s present and future.

## Slide 92: Activities
Technical activity at WFA that has recently led to certification
  Wi-Fi 7
  QoS Management
  EasyMesh
Technical activity at WFA that is expected to lead to certification
  Wi-Fi 7 R2
  6 GHz standard power
  Wi-Fi Direct
  Wi-Fi proximity ranging
Increased use of interoperability events with commercial products after program launches
Consideration of features for leading to certification in 2025

## Slide 93: Additional Work Areas
Examples of additional WFA technical work
  Security
  Automated Frequency Coordination
  Customer Experience
  Wi-Fi HaLow
  Wi-Fi Data Elements
  Wi-Fi Aware
Examples of additional WFA activity that may lead to technical work
  XR (Augmented / Virtual / Mixed Reality)
  Automotive
  Healthcare
  Operators
  Internet of things
Spectrum regulatory

## Slide 94: Recent publications
Wi-Fi Alliance® AFC specifications and tools streamline standard power device compliance in Canada
Wi-Fi Alliance® congratulates NTIA spectrum team on the National Spectrum Strategy Implementation Plan
Wi-Fi Alliance® applauds Automated Frequency Coordination (AFC) system approval by Federal Communications Commission (FCC)
Wi-Fi Alliance® celebrates 25 years of Wi-Fi® innovation and impact
Wi-Fi Alliance® members showcase value of Wi-Fi CERTIFIED®

## Slide 95: Further information
For more information on current areas of work, see http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics, please plan to sign up and participate
Further general information at http://www.wi-fi.org/

## Slide 96: IEEE 802.11-IETF Liaison Report
Date: 2024-05-15
Authors:

## Slide 97: IETF Meetings
Upcoming Meetings:
  July 20-26 – Vancouver, BC, CA
  November 2-8 – Dublin, IE
http://www.ietf.org
  Newcomer training: https://www.ietf.org/about/participate/get-started/
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://datatracker.ietf.org/group/edu/materials/

## Slide 98: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Proceedings: https://datatracker.ietf.org/iabasg/ietfieee/meetings/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 16, 2024
    Notifications of IEEE 802.11bf PAR modification and IEEE 802.11pb PAR and CSD
    “Transfer” of RFC 8110 (Opportunistic Wireless Encryption) to IEEE 802.11

## Slide 99: IETF protocol use with 802.11 technology
RFC 9542 on “IANA Considerations and IETF Protocol and Documentation Usage for IEEE 802 Parameters”, April 2024. Updates and obsoletes RFC 7042.
RFC 9562 on “Universally Unique IDentifiers (UUIDs)”, May 2024. Mentions IEEE 802.11bh!

## Slide 100: BOFs at IETF 120 July 20-26, 2024
See https://datatracker.ietf.org/wg/bofs/
sconepro | Secure Communication of Network Properties
alldispatch | IETF-Wide "Dispatch" Session
spice | Secure Patterns for Internet CrEdentials

## Slide 101: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
hrpc | Human Rights Protocol Considerations
asdf | A Semantic Definition Format for Data and Interactions of Things
ccamp | Common Control and Measurement Plane
deleg | DNS Delegation
emu | EAP Method Update
grow | Global Routing Operations
mls | Messaging Layer Security
multi | Multiformats

## Slide 102: IETF/IRTF groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
opsawg | Operations and Management Area Working Group
spice | Secure Patterns for Internet CrEdentials
srv6ops | SRv6 Operations

## Slide 103: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 104: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Approved for publication (revision needed): IPv6 Neighbor Discovery Multicast and Anycast Address Listener Subscription: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (April 2024)
    Mentions IEEE 802.11 as one possible Low-power and Lossy Network to which this specification is applicable
  Some other specifications reference IEEE 802.15.4 and IEEE 802.15.5.

## Slide 105: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
    Active Internet-Drafts make reference to RFC 9030 (An Architecture for IPv6 over the Time-Slotted Channel Hopping Mode of IEEE 802.15.4 (6TiSCH))
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 106: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address: https://datatracker.ietf.org/doc/draft-ietf-madinas-mac-address-randomization/ (February 2024)
  Updated: Randomized and Changing MAC Address Use Cases and Requirements: https://datatracker.ietf.org/doc/draft-ietf-madinas-use-cases/ (February 2024)

## Slide 107: EAP Method Update (EMU)
See http://datatracker.ietf.org/wg/emu/
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  In IESG evaluation: Tunnel Extensible Authentication Protocol (TEAP) Version 1: https://datatracker.ietf.org/doc/draft-ietf-emu-rfc7170bis/ (March 2024)
  Ready for adoption: The eap.arpa domain and EAP provisioning: https://datatracker.ietf.org/doc/draft-dekok-emu-eap-arpa/ (May 2024)
  Ready for adoption: Using the Extensible Authentication Protocol with Ephemeral Diffie-Hellman over COSE (EDHOC): https://datatracker.ietf.org/doc/draft-ingles-eap-edhoc/ (November 2023)
  Ready for adoption: EAP-FIDO: https://datatracker.ietf.org/doc/draft-janfred-eap-fido/ (December 2023)

## Slide 108: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  Revised: Link-Layer Types for PCAP and PCAPNG Capture File Formats: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcaplinktype/ (April 2024)
    Has several IEEE 802.11-related types
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 109: Internet Area Working Group
https://datatracker.ietf.org/wg/intarea/
Updates
  Published as RFC 9542: IANA Considerations and IETF Protocol and Documentation Usage for IEEE 802 Parameters: https://www.rfc-editor.org/info/rfc9542/ (April 2024)
    Discusses several aspects of IEEE 802 parameter and their use in IETF protocols, specifies IANA considerations for assignment of points under the IANA OUI, and provides some values for use in documentation.
  Revised: Protocol Numbers for SCHC: https://datatracker.ietf.org/doc/draft-ietf-intarea-schc-protocol-numbers/ (April 2024)
    Requests an Ethertype for use of native Static Context Header Compression over IEEE 802 networks (for IP and non-IP protocols).

## Slide 110: Transport Layer Security (TLS)
See: http://datatracker.ietf.org/wg/tls/
Updates
  New: TLS 1.2 is in Feature Freeze: https://datatracker.ietf.org/doc/draft-ietf-tls-tls12-frozen/ (April 2024)
  Revised: Hybrid key exchange in TLS 1.3: https://datatracker.ietf.org/doc/draft-ietf-tls-hybrid-design/ (April 2024)

## Slide 111: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Published as RFC 9550: Deterministic Networking (DetNet): Packet Ordering Function: https://www.rfc-editor.org/rfc/rfc9550 (March 2024)
  Revised: Reliable and Available Wireless Architecture: https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (March 2024)

## Slide 112: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/
  ANIMA designs protocols to allow network operations (e.g., on-boarding) to be carried out without requiring low-level management of individual devices
Updates:
  Revised: Discovery for BRSKI variations: https://datatracker.ietf.org/doc/draft-ietf-anima-brski-discovery/ (April 2024)

## Slide 113: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage