## Slide 1: TGbi Closing Report
Date: 2024-05-16
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi
Carol Ansley (Cox)
TGbi met 5 times during this interim session.
We reviewed text submissions and technical submissions on open topics, and worked to harmonize several submissions. We got agreement in the task group on enough topics to start a Comment Collection with our next draft.
We continue to call for submissions of text that address requirements.
Draft0.4 will be sent out for a 30 day comment collection in June.

## Slide 3: Timeline (Updated)
TG use case start: March 2021
Use case completion: February 2022
Features identified: September 2022
Comment collection: June 2024
LB initial: September 2024
LB re-circ: December 2024
Ballot Pool: January 2025
MDR: January 2025
SA ballot: May 2025
SA re-circ: July 2025
802.11/EC approval: January 2026
RevCom/SASB approval: March 2026

## Slide 4: IEEE 802.11 TGbi
Carol Ansley (Cox)
We will have 2 teleconferences before the July meeting in Montreal. If needed, additional telecons might be scheduled with 10 day notice in June.
  Wednesday June 12, 10amEDT
  Wednesday July 10, 10am EDT