## Slide 1: IEEE 802.11 May 2024 Interim TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)

## Slide 2: TGbp’s Progress during this week
5 TGbp meetings were planned and held during May interim session.
TGbp elected/appointed and confirmed the Vice Chairs, Secretary and Tech Editor.
  Vice Chairs: Steve Shellhammer, Rakesh Taori
  Secretary: Sebastian Max
  Tech Editor: Yinan Qi
The 11bp selection procedure was discussed and will be decided in Jul meeting.
17 technical submissions were presented and discussed during the week.
An initial 11bp timeline was discussed and approved.
TGbp agenda for the week is as below:
  https://mentor.ieee.org/802.11/dcn/24/11-24-0666-06-00bp-tg-bp-meeting-agenda-for-may-interim-2024.pptx
Goal of future TGbp work:
  Define selection procedure and continue technical discussion and development.

## Slide 3: TGbp Timeline Plan (Subject to change based on development progress)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Mar, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 4: TGbp Teleconference Plan
  Jun 11 (Tuesday), 10:00am, ET, 2 hours; Webex
  Jul 9 (Tuesday), 10:00am, ET, 2 hours; Webex