## Slide 1: REVme Closing Report – May 2024
Date: 2024-05-16
Authors:

## Slide 2: Work Completed
Confirmed TGme officers
Completed comment resolution on SA Ballot recirculation comments received on D5.0
Initiated a 15-day recirculation ballot on D6.0
Approved a new revision PAR for IEEE 802.11 to be submitted to the EC for approval.

## Slide 3: Plans for July
Teleconferences scheduled
  Monday July 8 at 10am ET for 2hrs
6 meetings requested for the July plenary session
Objectives:
  Complete comment resolution on D6.0
  Approve a report to the EC to request conditional approval for submitting REVme D7.0 to REVCOM
  Address any comments received on 802 EC review of the next IEEE 802.11 revision PAR

## Slide 4: TGme Timeline (No changes)
Feb 2021 – PAR Approval
March 2021– Initial meeting, issue comment collection on IEEE Std 802.11-2020 (if published)
March 2021 – Draft 0.00 available
May 2021 – Process CC input, 11ax, 11ay, 11ba integration begins
Nov 2021 – Initial D1.0 WG Letter ballot
Sep 2022 – D2.0 Recirculation LB
Mar 2023 – D3.0 Recirculation LB
July 2023 – D4.0 Recirculation
Sep 2023 – D5.0 Initial SA Ballot
Feb 2024 – D6.0 Recirculation SA Ballot (roll-in of published amendment 11az, 11bd, 11bc, 11bb)
May 2024 – D7.0 Recirculation SA Ballot
Jul 2024 – D8.0 Recirculation SA Ballot (clean recirculation)
Sep 2024 – RevCom/SASB Approval

## Slide 5: 802.11 Revision PAR approval motion
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
request that the PAR contained in https://mentor.ieee.org/802.11/dcn/24/11-24-0859-01-000m-p802-11revm-revision-par.docx be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NESCOM, granting the WG Chair editorial license.
Moved: Jerome Henry
Second: Robert Stacey
Result: <>. <>.
[Moved by Michael Montemurro on behalf of TGme vote: 11-0-1 ]