## Slide 1: TGbh Closing Report
Date: 2024-05-16
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
May 2024 Session (mixed-mode)

## Slide 3: Work Completed
Agenda is here: 11-24/0662r10
Motions: 11-22/0651r44
Comment resolution tracking sheet: 11-24/0883r3
Started comment resolution on Initial SA ballot comments
  Slow going on the first comments that are most complex
Will continue comment resolution on teleconferences, and at ad hoc June 18-20
Target is to do SA first recirc out of the June ad hoc
Schedule slip, to show the first recirc in June, but no downstream change

## Slide 4: Timeline
PAR approved Feb 2021
First TG meeting Mar 2021
D0.2 CC May 2022
Initial WG Letter Ballot (D1.0) May 2023
Recirculation LB (D2.0) Nov 2023
SA ballot pool open Jan 2024
Recirculation LB (D3.0) Jan 2024
Recirculation LB (D4.0) Mar 2024
Initial SA Ballot (D4.0) May 2024
Recirculation SA LB (D5.0) June 2024
Final 802.11 WG approval Jul 2024
802 EC approval Jul 2024
RevCom and SASB approval Sep 2024

## Slide 5: Teleconferences (as CRC)
May28, and June 4, for initial SA ballot resolutions
July 9 to review SA recirc comments, and prepare for July session
May plans
5 slots
Comment resolution on first recirc SA ballot
SA second recirc D6.0