## Slide 1: TGbe May Closing Report
Date: 2024-07-18
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 slots during the July plenary
  Two Joint slots were sufficient to resolve all the received comments from the first recirculation SA ballot
    Hence, the last 2 slots scheduled on Thursday were cancelled
  The TGbe editor generated IEEE802.11 TGbe D6.1
    Which will be available in the members area by end of this week
    TGbe D7.0 is expected to be ready by the end of July
  Created EC report to seek conditional approval to forward the draft to RevCom
  Approved a 10-day recirculation SA ballot on P802.11be D7.0
Agenda is available in 11-24/0974r6
Motions List is available in 11-23/442r60
CID Distribution (180)
~5%
~85%
~10
MAC
JOINT
PHY

## Slide 3: Teleconference Plan
To be announced with 10-day advanced notice

## Slide 4: TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sept 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Letter Ballot May 2022
D3.0 LB Jan 2023
D4.0 LB July 2023
D5.0 Recirculation LB Nov 2023
Initial SA Ballot Jan 2024
Final 802.11 WG approval Sept 2024
802 EC approval Sept 2024
RevCom and SASB approval Dec 2024