## Slide 1: TGbe Editor’s Report on recirculation SA ballot
Date: 12 June 2024
Author:

## Slide 2: Draft readiness
Draft | Date | Description
5.0 | 2023-11-29 | Included Motion “WG LB Motion” from the November 2023 plenary .
 | 2023-12-21 | Addressed the page number mismatches.
5.01 | 2024-03-01 | Aligned the text with REVme 5.0 and P802.11bh D3.0. Included Motion 665.
5.1 | 2024-03-31 | Aligned the text with P802.11bh D4.0. Included all motions approved from the March 2024 plenary.
6.0 | 2024-05-16 | Included Motion “WG LB Motion” from the May 2024 interim.

## Slide 3: Baseline update
The baselines of P802.11be Draft 6.0 are
  P802.11REVme Draft 5.0
  P802.11bh Draft 4.0
P802.11REVme Draft 6.0 is expected to be released this week
  Significant changes in selected clauses
  Editor may roll-in and complete the baseline update prior to the July 2024 plenary

## Slide 4: Summary of the recirculation SA ballot on P802.11be D6.0
Recirculation SA ballot for IEEE 802.11be P6.0 ended on 1 June 2024.
  180 comments received
    148 Technical, 27 Editorial, 5 General comments
    114 must-be-satisfied (MBS) comments

## Slide 5: Comment categorization as of 9 June 2024
 | Technical (w/o MBS) | Technical (w MBS) | Editorial (w/o MBS) | Editorial (w/ MBS) | General (w/o MSB) | General (w/ MSB) | Sub-total
PHY | 0 | 15 | 0 | 1 | 1 | 2 | 19
MAC | 42 | 83 | 20 | 1 | 0 | 2 | 148
Joint | 1 | 7 | 2 | 3 | 0 | 0 | 13
Total | 43 | 105 | 22 | 5 | 1 | 4 | 180

## Slide 6: Comment distribution
Clause | # comments
1 | 3
2 | 1
3 | 25
4 | 14
5 | 9
6 | 2
7 | 1
9 | 22
10 | 8
Clause | # comments
11 | 6
12 | 11
17 | 1
35 | 62
36 | 7
B | 1
C | 1
AA | 1
AG | 4
Clause | # comments
Blank | 1