## Slide 1: P802.11be Report to EC on Conditional Approval to forward draft to RevCom
Date: 2024-07-19
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send P802.11be Draft 7.0 to RevCom.
R0 – Initial draft
R1-R2 – Revised version, updating the commenter’s list, and updated post ballot statistics.

## Slide 3: Standards Association (SA) Ballot Results – P802.11be
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
2024-02-02 | Initial SA Ballot on P802.11be D5.0 | 180 | 137 | 76 | 2 | 1 | 111 | 24 | 82
2024-05-31 | SA Ballot Recirculation on P802.11be D6.0 | 180 | 151 | 83 | 3 | 1 | 136 | 11 | 92
 | Post Ballot Update |  |  |  |  |  | 143 | 4 | 97

## Slide 4: SA Ballot Comments – P802.11be
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
2024-02-02 | Initial SA Ballot on P802.11be D5.0 | 415 (289 T, 99 E, 27 G)
2024-05-31 | SA Ballot Recirculation on P802.11be D6.0 | 180 (148 T, 27 E, 5 G)

## Slide 5: Unsatisfied comments by commenter
Voter | Initial | 1st Recirc. | Comment topic | Total
Mark Hamilton | 2 | 0 | SCS-specific parameter addition to MA-UNITDATA.request; STA definition (AP side); | 2
Joseph Levy | 0 | 5 | Normative behavior location; associated state for multi link device; STA definition (AP side) | 5
Yongho Kim | 1 | 1 | Usage of enhanced multi link single radio (eMLSR) with MU RTS TXS Trigger frames | 2
Benjamin Rolfe | 0 | 47 | Miscellaneous | 47
Total | 3 | 58 |  | 

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during SA ballot are in the embedded document on the right:
  Double click on the icon to open the file
Based on inputs from the commenters

## Slide 7: Mandatory Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-23/1371r15:
https://mentor.ieee.org/802.11/dcn/23/11-23-1371-15-0000-ieee-p802-11be-d4-0-mandatory-draft-review-mdr-report.docx
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D4.0 | Nov. 2023 | Completed (doc 11-23/1371)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 8: P802.11be Timeline
Report to EC for conditional approval to proceed to REVCOM | 2024-07-19
SA Ballot Recirculation on D7.0 | 2024-08-09 – 2024-08-19
Comment Response Notification | 2024-08-21
Post to REVCOM before | 2024-08-16