## Slide 1: IEEE 802.11 Jul 2024 Plenary TGbp Closing Report
Chair: Bo Sun (Sanechips)
Elected Vice Chairs: Steve Shellhammer (Qualcomm)
Rakesh Taori (Infineon)
Secretary : Sebastian Max (Ericsson)
Tech Editor: Yinan Qi (OPPO)

## Slide 2: TGbp’s Progress during this week
7 TGbp meetings were planned and held during Jul plenary session.
TGbp approved the selection procedure included in 11-34/0897r1 and the FRD baseline document included in 11-24/1307r1.
Totally 21 tech contributions were presented and discussed.
The 11bp timeline was revisited without change.
2 teleconferences were arranged after Jul plenary session.
TGbp agenda for the week is as in 11-24/1066r6:
  https://mentor.ieee.org/802.11/dcn/24/11-24-1066-06-00bp-tg-bp-meeting-agenda-for-jul-plenary-2024.pptx
Goal of future TGbp work:
  Develop Functional Requirements document and Spec Framework document based on consensus
  Open technical discussion

## Slide 3: TGbp Timeline Plan (Subject to change based on development progress)
  PAR approved Mar 2024
  First TG meeting May 2024
  D0.1 (ready for CC) Mar, 2025
  D1.0 Letter Ballot Feb, 2026
  D2.0 LB recirculation Nov, 2026
  Form SA Ballot Pool Mar 1 to Mar 31, 2027
  Initial SA Ballot (D4.0) Aug, 2027
  Final 802.11 WG approval Jan 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028

## Slide 4: TGbp Teleconference Plan
  Aug 6 (Tuesday), 9:00am, ET, 2 hours; Webex
  Sep 3 (Tuesday), 10:00am, ET, 2 hours; Webex