## Slide 1: 802REVc Status November 2024 Update
Date: 2024-11-13
Authors:

## Slide 2: Abstract
This document intended to be a status report for the 802.11 WG and the 802.11 ARC SC.

## Slide 3: IEEE Std 802-REVc Overview
PAR was approved on 24 March 2022 to create: 802-REVc - “Standard for Local and Metropolitan Area Networks: Overview and Architecture” A maintenance roll up of the outstanding amendments of IEEE std 802-2014 – 802.c, 802d, 802f
  Assigned to 802.1 Maintenance – Mark Hantel Maintenance TG Chair, Glenn Parsons 802.1 Chair
  Status/documents/comments are available: https://1.ieee802.org/maintenance/802-revc/
  Files available: https://www.ieee802.org/1/files/private/802-REVc-drafts/ (members only, .11 members)
  Editor: James Gilb
Draft Status Overview:
  WG ballot phase has completed.
  SA ballot phase has “Completed”:
    Ballot pool established 13 Apr 2024
    P802-REVc D2.0 – SA ballot – all comments received were resolved
    P802-REVc D2.1 – 1st Recirculation ballot – all comments received were resolved
    P802-REVc D2.2 – 2nd Recirculation ballot – all comments received were resolved – no change
  Non-conditional LMSC approval to submit to RevCom will be requested this week, for RevCom review/SASB approval at their December 2024 meeting

## Slide 4: IEEE Std 802-REVc Details
802 - 802REVc has resolved all comments received on Draft 2.2
  Comment resolution report can be found: 1-24/0054r1
  One comment was received and was resolved:
    Rejected. The comment is out of scope as it is not a comment on a changed portion of the draft. Refer this change to IEEE SA Editorial staff for consideration during preparation for publication.

## Slide 5: Next Steps
For the balloting process there are no next steps for 802.11 or 802.11 ARC SC
It is anticipated that the LMSC will agree to unconditionally forward P802 REVc D2.2 to RevCom on Friday 15 November (this week)
It is also anticipated that RevCom will recommend approval of the draft and that the SASB will approve the draft for publication at the upcoming December SASB meeting.
For 802.11 the next steps will be aligning 802.11 with the updated IEEE Std 802
  It is anticipated that this activity will be assigned to the 802.11 ARC SC and implemented in 802.11 TGmf.

## Slide 6: References