## Slide 1: TGbn March Closing Report
Date: 2025-03-13
Authors:

## Slide 2: TGbn (Ultra High Reliability)
TGbn had scheduled 11 sessions during the January interim
  Discussed technical submissions covering a variety of topics and proposed draft texts (PDTs)
  Approved over 80 motions that added additional concepts to the TGbn SFD, and spec text to the latest TGbn draft
  Instructed the TGbn Editor to create TGbn D0.2
  Approved a TGbn MAC/PHY ad-hoc (mixed mode) meeting in Europe (location TBD) between 23-25 July 2025
Agenda is available in 11-25/0221r9,
Motions are available in 11-24/0014r13.
Goals for May 2025:
  Resolve comments from CC50
  Complete inclusion of PDTs to TGbn draft
  Target approving delivery of TGbn D1.0

## Slide 3: Teleconference Plan
March 17-21 (Monday-Friday) Holiday
March 24 (Monday) – MAC/PHY 19:00-21:00 ET
March 26 (Thursday) – MAC/PHY 10:00-12:00 ET
March 31 (Monday) – MAC/PHY 19:00-21:00 ET
April 03 (Thursday) – MAC/PHY 10:00-12:00 ET
April 07 (Monday) – MAC/PHY 19:00-21:00 ET
April 10 (Thursday) – MAC/PHY 10:00-12:00 ET
April 14 (Monday) – MAC/PHY 19:00-21:00 ET
April 17 (Thursday) – MAC/PHY 10:00-12:00 ET
April 21 (Monday) – MAC/PHY 19:00-21:00 ET
April 24 (Thursday) – MAC/PHY 10:00-12:00 ET
April 28 (Monday) – MAC/PHY 19:00-21:00 ET
May 01 (Thursday) – Joint* 10:00-12:00 ET
March 05-09 (Monday-Friday) Holiday
* TGbn joint session during which there can be motions, subject to WG chair approval and with 10-day advanced notice.

## Slide 4: TGbn Timeline And Status
  PAR approved July 2023
  First TG meeting Nov 2023
  D0.1 Jan 2025
  D1.0 Letter Ballot May 2025
  D2.0 LB May 2026
  D3.0 LB Jan 2027
  Initial SA ballot (D4.0) May 2027
  Final 802.11 WG approval Mar 2028
  802 EC approval Mar 2028
  RevCom and SASB approval May 2028