## Slide 1: TGbk 320MHz Positioning March Meeting Closing Report
Date: 2025-03-13
Authors:

## Slide 2: Abstract
This document is the TGbk 320MHz Positioning closing report for the IEEE 802.11 March 2025 plenary meeting.

## Slide 3: March Meeting Progress and Targets Till the May Meeting
Work completed during this meeting:
  Reviewed, and resolved 21 CIDs completing response to 1st SA recirculation.
  Approved 2nd recirculation SA ballot.
  Approved report to EC requesting to forward P802.11bk to RevCom.
  Reaffirm CSD.
Work expected towards May meeting:
  Publish draft P802.11bk D5.0
  Receive EC approval for conditional forwarding to RevCom
  Complete response to 2nd SA recirculation of P802.11bk D5.0.
  Conduct comment resolution if needed.

## Slide 4: Scheduled TGbk telecons
March 18th 10:00 am PT/13:00 ET (2hrs) – previously announced
April 8th 10:00 am PT/13:00 ET (2hrs)
April 15 10:00 am PT/13:00 ET (2hrs)