## Slide 1: P802.11bf report to 802 LMSC on Conditional approval to forward draft to RevCom
Date: 2025-03-04
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Introduction
This document contains the report to the IEEE 802 LMSC in support of a request for conditional approval to send IEEE P802.11bf D8.0 to RevCom.
R0 – Initial draft.

## Slide 3
Standards Association (SA) Ballot Results – P802.11bf
Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
7 Nov. 2022 | Initial SA ballot for D4.0 | Technical | 162 | 125 | 77% | 2 | 1% | 110 | 12 | 90%
23 Oct. 2023 | 1st SA Ballot Recirculation for TGbf Draft 5.0 | Recirculation | 162 | 128 | 79% | 2 | 1% | 120 | 5 | 96%
11 Dec. 2024 | 2nd SA Ballot Recirculation for TGbf Draft 6.0 | Recirculation | 162 | 129 | 79% | 2 | 1% | 122 | 4 | 96%
16 Jan. 2025 | 3rd Recirculation Ballot for TGbf Draft 7.0 | Recirculation | 162 | 131 | 80% | 2 | 1% | 126 | 2 | 98%

## Slide 4: SA Ballot Comments – P802.11bf
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
7 Nov. 2022 | Initial SA ballot for D4.0 | 207 (134 T, 68 E, 5 G)
23 Oct. 2023 | 1st SA Ballot Recirculation for TGbf Draft 5.0 | 36 (18 T, 15 E, 3 G)
11 Dec. 2024 | 2nd SA Ballot Recirculation for TGbf Draft 6.0 | 3 (1 T, 1 E, 1 G)
16 Jan. 2025 | Third Recirculation Ballot for TGbf Draft 7.0 | 0 (0 T, 0 E, 0 G)

## Slide 5: Unsatisfied Technical comments by commenter
Voter | Initial | 1st Re | 2nd Re | Comment topic | Total
 |  |  |  | There are no outstanding unsatisfied comments | 

## Slide 6: IEEE-SA Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D3.0 | Mar 2024 | “Meets all editorial requirements.” (doc. 11-24/0141r8 P802.11bf/D3.0 MDR report)
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 7: P802.11bf Timeline
Report to 802 LMSC for conditional approval to proceed to RevCom | 2025-03-11
802 LMSC to REVcom | 2025-03-14
Submit to REVcom agenda (Deadline) | 2025-05-09
REVcom to SASB | 2025-06-17
SASB approval | 2025-06-19