## Slide 1: 802.11 WG Editor’s Meeting (March 2025)
Date: 2025-03-10
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded/report at the IEEE 802.11 Editors’ Meeting

## Slide 3: March 2025 Editors’ Meeting Agenda and Report
Roll Call / Contacts / Reflector
Brief status report
Amendment alignments and draft development snapshot
Review Publication Process
Form the publication review committees
802.11-2024 Revision (REVme) Publication Review
Editorial Style Guide updates and issues for feedback
ANA number spaces

## Slide 4: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Emily Qi – emily.h.qi@gmail.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbk – Roy Want RoyWant@google.com
  TGbf – Claudio da Silva – claudiodasilva@meta.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  TGbn- Ross Jian Yu ross.yujian@huawei.com
TGbq –
  REVme – Emily Qi – emily.h.qi@gmail.com, Edward Au – edward.ks.au@gmail.com
  REVmf - Po-kai Huang – po-kai.huang@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 5: March meeting roundtable status report (to be updated)
REVme – D7.0, approved by IEEE SASB, will be published as IEEE Std 802.11™-2024
11bh – D6.0, approved by IEEE SASB, will be published as IEEE Std 802.11bh™-2024
11be – D7.0, approved by IEEE SASB, will be published as IEEE Std 802.11be™-2024
11bk 11bk completed the SA1 recirculation ballot based on D4.0, which resulted in 21 comments (8 Editorial, 13 Technical). The TGbk Task Group has been working to resolve these comments and expect to motion all resolutions during the Atlanta meeting, entering recirculation SA2 on D5.0 one week after the meeting.
11bf –SA recirc 2 closed; no comments received. Then waiting for 11bk to move forward. Expect recirc 3 with just baseline update to start at same time as 11bk.
11bi – D1.0 completed initial WG ballot. Approved. Received 1072 comments. Completed initial comment assignment and started resolving comments.
11bn – Completed CC on D0.1. Received 3970 comments. All assigned. Will release D0.2 out of March.
REVmf – Plan to have the initial draft 0.0 from published version. Then have D0.1 with 11bh and D0.2 with 11be. Implement approved changes to date in D1.0 coming out of May session (might be July).

## Slide 6: Editor Amendment Ordering
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Changes are usually based on MDR readiness.
As discussed in November 2024
Amendment Number | Task Group | Page Count | Projected RevCom Date (submission)
REVme | TGm | 6213 | September 2024 - Approved
802.11-2024 Amendment 1 | TGbh | 34 | September 2024 - Approved
802.11-2024 Amendment 2 | TGbe | 1089 | September 2024 – Approved
802.11-2024 Amendment 3 | TGbk | 111 | May 2025
802.11-2024 Amendment 4 | TGbf | 220 | May 2025
802.11-2024 Amendment 5 | TGbi | 144 | July 2026
802.11-2024 Amendment 6 | TGbn | 240 | May 2028
REVmf | TGm | 6000+ | Feb 2028

## Slide 7: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | me | bh | be | bk | bf | bi | bn |  |  |  | 
me | Y | 7.0 |  |  |  |  |  |  | FrameMaker 2020 | Yes | Emily Qi, Edward Au | July 29, 2024
bh | Y | 7.0 | 6.0 |  |  |  |  |  | FrameMaker | Yes | Carol Ansley | July 16, 2024
be | Y | 7.0 | 6.0 | 7.0 |  |  |  |  | FrameMaker (old) | Yes | Edward Au | July 15, 2024
bk | Y | 7.0 | 6.0 | 7.0 | 5.0 |  |  |  | Word | No | Roy Want | March 10, 2025
bf | Y | 7.0 | 6.0 | 7.0 | 3.0 | 7.0 |  |  | FrameMaker 2020 | Yes | Claudio da Silva | January 14, 2025
bi | Y | 7.0 | 6.0 | 7.0 | 1.0 | 3.0 | 1.0 |  | FrameMaker 2020 |  | Po-kai Huang | March 10, 2025
bn | Y | 7.0 | 6.0 | 7.0 | 1.0 | 3.0 | 1.0 | 0.1 | FrameMaker 2020 |  | Ross Jian Yu | March 10, 2025
mf |  |  |  |  |  |  |  |  |  |  | Po-kai Huang, Edward Au | 
March 2025
Changes from last report shown in red.

## Slide 8: Publication process
Publication editor creates a marked-up PDF with editorial changes highlighted
802.11 WG technical editor forms a review committee, which includes:
- TG editor(s) +WG editor(s) + TG chair + others.
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  - for example, the order in the Beacon frame body table should not be changed
  ANA check
The review process is complete when all publication changes have been reviewed

## Slide 9: Publication Review Committees
REVme Review Committee
Emily Qi (lead): emily.h.qi@gmail.com
Edward Au: edward.ks.au@gmail.com
Mike Montemurro: montemurro.michael@gmail.com
Robert Stacey: robert.stacey@intel.com
Carol Ansley: carol@ansley.com
Po-kai Huang: po-kai.huang@intel.com
Mark Hamilton: mark.hamilton2152@gmail.com
Joseph Levy: joseph.levy@interdigital.com
11bh Review Committee
Carol Ansley (lead): carol@ansley.com
Mark Hamilton: mark.hamilton2152@gmail.com
Emily Qi: emily.h.qi@gmail.com
Robert Stacey: robert.stacey@intel.com
?
11be Review Committee
Edward Au (lead); edward.ks.au@gmail.com
Alfred Asterjadhi: aasterja@qti.qualcomm.com
Emily Qi: emily.h.qi@gmail.com
Robert Stacey: robert.stacey@intel.com
Carol Ansley: carol@ansley.com
?

## Slide 10: 802.11-2024 Revision Publication Review
3 Comments – addressed
Michelle will produce a redline pdf
Correct the searchable definitions (revert to draft)
Some of the tables in Clause 6 should not have titles – they are embedded in text with no title
Clause 28 has formatting issues

## Slide 11: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-21-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised.
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 12: ANA managed number space
Protocol Version subfield: 9.2.4.1.2
Frame types and subtypes: 9.2.4.1.3, Tables 9-1 and 9-2
Element ID and Element ID extension: Table 9-128
Capability Information field: 9.4.1.4
Extended Capabilities: 9.4.2.25, Table 9-190
Reason codes: 9.4.1.7, Table 9-77
Status codes: 9.4.1.9, Table 9-78
Action frame categories: 9.4.1.11, Table 9-79
Authentication algorithm: 9.4.1.1
RSNE: 9.4.2.23
Cypher suites: Table 9-186
AKM suites: Table 9-188
RSN Capabilities: Figure 9-345
RSNXE Capabilities: 9.4.2.240, Table 9-365
ANQP-element (Info ID): 9.4.5.1, Table 9-412
Neighbor Report subelements: 9.4.2.35, Table 9-210
FTE subelements: 9.4.2.46, Table 9-219
Public Action frames: 9.6.7.1, Table 9-450
WMN-Notification Types: 9.6.13.29, Table 9-516
Mesh Configuration Active Path: 9.4.2.96.2, Table 9-277
TLV encodings: 9.4.4
KDE Selector Data Type: 12.7.2
Operating classes: Annex E
global, USA, Europe, Japan
MIB objects: Annex C
ieee802dot11, dot11smt, dot11phy, dot11mac, dot11StationConfigEntry, dot11OperationEntry, dot11Compliances, dot11Groups

## Slide 13: Backup

## Slide 14: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 15: Process of reviewing drafts when their baseline changes
When the baseline for a draft changes, the editor or a volunteer should review all tables and figures in the draft with change instructions against the baseline to ensure that there are no conflicts.
The editor or a dedicated volunteer should review the bit assignment in fields and tables (especially those that are not covered by ANA), and PICs assignment in Annex B immediately after the agreement.
If the order of the draft changes (e.g., two amendments were agreed to swap their publication orders or their baseline changes), each task group needs to identify a dedicated volunteers (or just the editor themselves, if the draft is small) whose job is to identify changes in baseline that are not present in the draft. Basically, responsible for identifying technical content changes and merging changes to quoted text, figures, etc. And, along the way, the numbering would be updated. Each review would end up with the draft’s title sheet accurately reflecting a new baseline.

## Slide 16: Notes to Everyone (from TG Editors)
Whenever
a value is being added to a table or figure (whether bit position or enum value) or
a field is being added to a structure (whether itself a field or an element or a frame),
for everyone (including but not only the TG Editor) to ask themselves
is it possible someone else (in another TG) is also allocating in this field, and
if so how we find and coordinate with them

## Slide 17: Issues for feedback
1) Based on the discussion in TGbe, I need an advice on whether the following terms are capitalized:
a) "HE sounding NDP" vs. "HE Sounding NDP"
b) "EHT sounding NDP" vs. "EHT Sounding NDP".
In P802.11be D5.01, I used "EHT sounding NDP" for the sake of consistency with "HE sounding NDP". A few members asked whether sounding should be capitalized or not 'cause they consider these are frame names.
Feedback from the Editor Meeting: Not relevant anymore. Will be discussed in TGmf.
Based on a comment assigned to me in REVme (and a discussion in the most recent Editors' teleconference call), for a term that has been defined in subclause 3.4 (Abbreviation), do we need to define the abbreviation again on the first use in each major clause?
Feedback from the Editor meeting: The definition in 3.4 is sufficient. We don’t have to define the abbreviation again on the first use in each major clause. However, it is also okay to expend the abbreviation for the term that is not well-know.