## Slide 1
Task Group BF March 2025 Closing Report
Date: 2025-03-13
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: TGbf (WLAN Sensing)– March 2025
Progress during March 2025 session
  1 slots scheduled for TGbf
  P802.11bf report to 802 LMSC on Conditional approval to forward draft to RevCom
  Passed TG motions
    Motion: P802.11bf fourth recirculation SA ballot
    Motion: TGbf CSD Re-affirmation
    Motion: P802.11bf Conditional Forward to REVcom
  Passed WG motions
    Motion: TGbf CSD Re-affirmation
    Motion: P802.11bf Conditional Forward to REVcom
Goals for the next two months
  Release IEEE802.11bf D8.0
  Complete the 4th SA Ballot Recirculation (D8.0)

## Slide 3: TGbf Timeline
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022  April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022 Nov 2022 Jan 2023
  Recirculation LB (D2.0) Jan 2023  Mar 2023  July 2023
  Recirculation LB (D3.0) May 2023  Nov 2023
  Conditional EC Approval–SA Ballot Mar 2024
  Recirculation LB (D4.0) July 2023 à Jan 2024à Apr 2024
  SA Ballot pool formation Apr 2024
  Initial SA Ballot (D4.0) Sep 2023 à Mar 2024à May 2024
  1st SA Ballot Recirculation (D5.0) Sep 2024
  2nd SA Ballot Recirculation (D6.0) Jan 2025
  3rd SA Ballot Recirculation (D7.0) Mar 2025
  Final 802.11 WG approval July 2024à Jan 2025à Mar 2025
  802 EC approval July 2024à Jan 2025à Mar 2025
  RevCom and SASB approval Sep 2024à Mar 2025à Jun 2025
PAR modification approved by the WG Nov 2023
802EC approval Mar 2024
NesCom/SASB approval Mar 2024