IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | Minutes Summary of IEEE 802.15.5 Meetings |  |
| Date Submitted | May 12, 2008 |  |
| Source | Tae Rim Park EE Dept. CUNY 140th St. & Convent Ave New York, NY 10031 | Voice: +1-212-650-7219 Fax: E-mail: taerim@ee.ccny.cuny.edu |
| Re: | IEEE 802.15 Interim Meeting in Jacksonville |  |
| Abstract | IEEE 802.15.5 Minutes. |  |
| Purpose | Minutes of IEEE 802.15.5 sessions. |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

# 802.15.5 Meeting Minute

May 2008, Hyatt Regency, Jacksonville

## Monday AM1, May 12

10:30 Chair called the meeting to order.

- Chair showed patent policy.

- Chair reviewed the agenda. The agenda was accepted unanimously.

- Chair showed the meeting minutes of the last meeting and the minutes were accepted unanimously.

- Chair talked about future plan of recirculation and TG5 actions.

10:40 Dr. Chunhui Zhu presented low rate editing status

10:50 Mrs. Yong-ae Jeon presented high rate editing status

- 15-08-0293-00-0005-The summary of comment resolution for High-Rate in the LB38.doc

11:00 Chair reports brief plan for tomorrow.

- Prepare the first draft except PICS till the first session of 13th

- To review in the morning sessions of 13th

- To finish PICS in the afternoon sessions of 13th

- To submit for the letter ballot after this interim meeting

11:10 Group decides to have breakout sessions to work more efficiently on the draft.

11:10 Meeting recessed until Tuesday AM1.

## Tuesday AM1, May 13

8:00 Chair called the meeting to order

8:10 Dr. Chunhui Zhu presented low rate editing status

- Replacing permitJoining to acceptMeshDevice and acceptEndDevice

- Fixing role of PURGE to confine to the mesh sub layer

8:20 Mr. Seung Hee Lee presented high rate editing status

- 15-08-0294-00-0005-PICS proforma for High-Rate.doc

8:30 Dr. Tae Rim Park presented PICS for low rate

9:00 Mr. Seung Hee Lee presented PICS for high rate

10:00 Meeting recessed until AM2

## Tuesday AM2, May 13

10:30 Chair called the meeting to order.

10:40 Meeting recessed until PM1 for drafting work by separated groups

## Tuesday PM1, May 13

1:30 Chair called the meeting to order.

1:40 Meeting recessed until Wednesday AM1 for drafting work by separated groups

## Wednesday AM1, May 14

8:00 Chair called the meeting to order

8:10 Chair reviewed the plan for recirculation

8:20 Meeting recessed until PM2 for drafting work by separated groups

## Wednesday PM1, May 14

1:30 Chair called the meeting to order

1:40 Meeting recessed until Thursday AM1for drafting work by separated groups

## Thursday AM1, May 15

8:00 Chair called the meeting to order.

8:10 Meeting recessed until Thursday AM2 for drafting work by separated groups

## Thursday AM2, May 15

10:30 Chair called the meeting to order.

10:00 Motion

- Made by Dr. Chunhui Zhu, seconded by Dr. Tae Rim Park, to have another session at PM1

- Approved unanimously (7-0-0).

10:10 Motion

- Made by Dr. Tae Rim Park, seconded by Seung Hee Lee, to forward the draft standard.pdf (D3) and draft comments sheets.xls to the 802.15 working group to seek authorization for the recirculation letter ballot

- Approved unanimously (7-0-0)

12:30 Meeting adjourned until the July meeting at Jacksonville, Florida