IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | <IEEE802.15 WG minutes> |  |
| Date Submitted | [22 January 2009] |  |
| Source | [Pat Kinney] [<Kinney Consulting LLC>] [Chicago, IL] | Voice: [+1.847.960.3715] Fax: [+1.630.524.9054] E-mail: [pat.kinney@ieee.org] |
| Re: | [802.15 Interim Meeting in Los Angeles, CA] |  |
| Abstract | [IEEE 802.15 Working Group Minutes] |  |
| Purpose | [Official minutes of the Working Group Session] |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

IEEE 802.15 Interim Meeting – Session #58

Hyatt Century Plaza, Los Angeles, CA

Jan 19th-23rd, 2009

Monday, 19 September 2009

8:03	802.11, 802.15, 802.18, 802.20, 802.21, and 802.22 Chairs called the joint meeting to order.  IEEE 802.15 attendance is included as Annex A.

Announcements:

- Session is being run by Face-Face Events

- Attendance will be collected via the IMAT

Straw Poll of new attendees: 5

8:05	IEEE patent policy

802.15 WG chair read the IEEE-SA instructions for the WG chair and displayed the four slides explaining patent policy and informed the attendees that additional information could be found on the patcom web site.

Chair asked participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard in the appropriate WG.

8:09	Financial report by John Barr, (15-09-0013-00)

- 9 Nov 08 balance was $226,407.54

- Jan 09 balance was $226,793

- Additional funds in face-face

- Los Angeles

  - 347 registered

  - Registration Income: $230,025

  - Expected surplus: $4,724

- Question:  what happens to the reserve in the new calendar year?  Will be kept in IEEE account for contingencies.

8:13	Wireless announcements: (802.15 -08-0466-02)

Wireless Network Updates by Rick Alfvin

- Newton.events.ieee.org (docs and attendance links)

- IEEE.1x is not available

IMAT

- To get an IEEE web account http://www.ieee.org/go/create_web_account and follow directions

- Enter activity profile in myProject

- Register with IMAT

- Uses IEEE web account

- Register with IMAT once per week

8:17	Review Interim meetings

- 10-15 May 2009, Fairmont Queen Elizabeth, Montreal, Canada

- 20-25 September 2009, Hilton Waikoloa Village, Big Island, HI, USA

- 17-22 January, 2010  -Hyatt Garden Grove (pending)

- 9–14 May 2010 – Shangri-La Beijing, Beijing, PRC

- 12-17 Sep 2010, Hilton Waikoloa Village, Big Island, HI, USA

- Comments:

  - Short term economic issue (job loss, etc.), expense restraints on travel (mostly airfares), electronic meeting quality is improving.  Proposed (not a motion) that we change the way that we work by canceling all interim meetings in 2010 (maybe also 2009) and replace them with electronic meetings.

  - Chair noted that the meeting cancelation fees would be above $1,000,000

  - Midweek’s plenary will have time to talk about this subject

  - Noted that large conference calls are problemmatic

8:35	Task Group Updates

- 802.11

TGMB:  amendment roll-ups

TGN: Sponsor Ballot comment resolution

TGP: vehicular WG ballot comment resolution

TGS: comment resolution

TGU: comment resolution

TGV: comment resolution

TGW:  comment resolution

TGZ: comment resolution

TGAA: video transport

VHT-TGAD will be transitioning from study group with officer elections

Standing committees: WNG is supporting white space

802.15 (~189 voters)

WNG: container

TG3c: final comment resolution of Letter Ballot

TG4c: done

TG4d: done

TG4e: baseline proposals

TG4f: Active RFID kickoff

TG4g: SUN kickoff

TG5: done, recommended practice

TG6 (BAN): completing efforts leading up to proposals

TG7 (VLC TG): drafting PAR and 5C

802.18 (17 voters)

- Prepare input to FCC on white space rules

- Review impact of EN 300 328

- Complete proposed revision of Recommendation ITU-R M.1450

- Begin P&P update and draft OM

- Approve IMT-Advanced submission for February ITU-R WP5D meeting

802.20

- Letter Ballot comment resolution for two letter ballots

802.21 (57 voters)

Security TG starting this week

Emergency services and multi radio study groups will continue

802.22

- Comment resolution

- Security, impact of FCC white space rules

White Space exec committee study group (ECSG) (09/0011r0)

- FCC R&O on unused TV channels (i.e. White Space)

- Reflector is whitespace@listserv.ieee.org

- Discussion on electronic participation

- Q&A:

  - Results of experiment sent to all WGs?   Will work with Matt for distribution to other WGs

  - Considered effect on wireless LAN (Webex)? No

  - What meeting room?  Not known at this time

8:56 joint meeting adjourned

9:30	B Heile (ZigBee Alliance), WG chair called the 802.15 WG plenary to order

Highlights of the IEEE-SA Standards Board Bylaws on Patents in Standards

Chair displayed the IEEE-SA patent policy presentation slides 0-5 and reading the instructions for the WG Chair. (http://standards.ieee.org/board/pat/pat-slideset.ppt).

Chair asked participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard, there were no responses.

Chair reminded participants of anti-trust rules and obligations.

Approve/modify joint opening agenda (15-08-0852-01-0000)

- Moved by R Alfvin, seconded by P Beecher. Following neither discussion nor dissent the agenda was approved.

Review and approve joint minutes from the Dallas meeting (15-08-0762-01-0000)

- Moved by R Alfvin, seconded by I Reede. Upon neither discussion nor objection the joint minutes were approved.

9:37	Liaison List

- 802.11n – J Barr

- 802.11 VHT – J Gilb

9:38	Wireless announcements

TG goals

- 3c: comment resolution and coexistence statement

- 4c and 4d concluding

- 4e: hear proposals, baseline selection

- 4f: officer election(s), define timeline, CFA

- 4g: TRD, coexistence requirements, criteria, etc

- 6: preliminary proposals, plan for proposal presentations at next plenary

- 7: officer election(s), define timeline, etc.

- 15.2 reaffirmation: 63/3/11, will form BRC (P Beecher, C Powell, J Gilb, M McInnis, S Shellhammer ) to resolve technical comments

9:52	WG recessed

Wednesday 21 Jan 2009

802.15 mid-session plenary meeting

The chair displayed Agenda document (08-852r1) on the overhead.

10:32 Bob Heile called the meeting to order.

10:38	Mid-week status updates

TG3c by R Fisher

- 84% cumulative approval rate

TG4c by Clint Powell (15-09-069-01-004c)

- closing report

- Sponsor Ballot is closed (100% affirmed)

- RevCom document packet is being prepared by chair

- WG motion to forward the “RevCom package” to RevCom moved  by Phil Beecher and seconded by Rick Alfvin.  Upon neither discussion nor objection the motion carries.

TG4d by P Beecher (15-09-66-00-004d)

- closing report

- Sponsor Ballot is closed (100% affirmed)

- RevCom document packet is being prepared by chair

- WG motion to forward the d3P802.15.4d package to RevCom moved by Phil Beecher and seconded by Ben Rolfe.  Upon neither discussion nor objection the motion carries.

TG4e by P Kinney

- Heard proposal presentations as to their effect on MAC behavior

TG4f by M McInnis

- CFA created

- Motion to affirm M McInnis as chair of TG4f: Motion by A Astrin, seconded by R Alfvin. Upon neither discussion nor objection the motion carries.

TG4d by P Beecher

- Timeline has been drafted

- Motion to affirm Phil Beecher as chair of TG4f: moved by A Astrin, seconded by R Alfvin. Upon neither discussion nor objection the motion carries.

TG5 by M Lee (15-09-060-00-0005)

- Closing report

- Sponsor Ballot is closed (100% affirmed)

- RevCom document packet is being prepared by chair

- WG motion to forward the d8P802.15.5 draft standard package to RevCom moved by Myung Lee and seconded by Rick Alfvin.  Upon neither discussion nor objection the motion carries.

TG6 (BAN) by A Astrin

- Heard preliminary proposals

- Final proposals in March and May

TG7 (VLC) by Eun Tae Won

- Heard presentations on channel models

- Motion to affirm Eun Tae Won as chair of TG4f: moved by A Astrin, seconded by R Alfvin. Upon neither discussion nor objection the motion carries.

WNG by P Kinney

There will be a WNG meeting on Container communication

AoB	none

10:57	Recessed until Thursday at 18:30

Thursday, 22 January 2009

18:32 WG chair called the meeting to order (agenda 15-08-0852-01)

18:37 TG7 Closing Report by Eun Tae Won (15-09-088-00)

18:40	TG3c by R Fisher (15-09-076-01-003c)

Motion: to give permission to the 802.15.3c TG to start the third recirculation P802.15-3c-D04_Draft_Amendment amended as per document 15-09-008-04

Moved by R Fisher and seconded by R Alfvin.

Upon neither discussion nor objection the motion carries.

18:50	TG4e by P Kinney (15-09-0081-00)

18:54 TG4f Closing Report by Mike McInnis (15-09-082-01)

18:57	TG4g Closing Report by Phil Beecher (15-09-086-00)

19:01 TG6 Closing Report by Art Astrin (15-09-087-00)

19:06	BT liaison report by J Barr

- Over 2.5 billion sold

- ULB out later this year

802.18 Liaison report by J Barr

    - Meteorological asking that 802.11a not be used in aircraft

    - Minimum channel BW of 500 kHz for White-channel

802.11n Liaison report by J Barr

  - Sponsor ballot passed with 77% approval

  - Straw poll indicated no change to comments

19:13 ZigBee Alliance Report by Bob Heile

	good traction around the in-building Smart Grid concept

- Will be attending TG4g meetings

19:25 TG2 by M McInnis

- In March plan to have WG approve the recirculation

19:29 motion to adjourn was made by J Gilb, seconded by C Powell, upon no objection the motion carried, this session is adjourned.

Annex A	Attendance = 145

| First Name | Last Name |
| --- | --- |
| Agarwal, | Rajni |
| Ahn, | Gahng-Seop |
| Alfvin, | Richard |
| Astrin, | Arthur |
| Bae, | Taehan |
| Bahr, | Michael |
| Batra, | Anuj |
| Baykas, | Tuncer |
| Beecher, | Philip |
| Bosco, | Bruce |
| Bourgeois, | Monique |
| Bravin, | Nancy |
| Brubk, | Sverre |
| Bynam, | Kiran |
| Cavage, | George |
| Cavalcanti, | Dave |
| Chambelin, | Philippe |
| Chang, | Soo-Young |
| Chaplin, | Clint |
| Chebbo, | Hind |
| Chen, | Runhua |
| Cho, | Chihong |
| Choi, | Jin-Seek |
| Chong, | Chia-Chin |
| Connell, | Ciaran |
| Cook, | Charles |
| Davenport, | David |
| De | Ruijter, |
| Dixon, | Paul |
| Dorsey, | John |
| Dotlic, | Igor |
| Eggert, | Dietmar |
| Ekbal, | Amal |
| Farlow, | Charles |
| Farserotu, | John |
| Filippo, | Will |
| Fischbeck, | Jeffrey |
| Fisher, | Reed |
| Flammer, | George |
| Fukatsu, | Noriyasu |
| Fukui, | Kiyoshi |
| Funada, | Ryuhei |
| Gerrits, | John |
| Gilb, | James |
| Glibbery, | Ronald |
| Gottlib, | Elad |
| Grass, | Eckhard |
| Hall, | Robert |
| Hara, | Shinsuke |
| Harada, | Hiroshi |
| He, | Linhai |
| Heile, | Robert |
| Hernandez, | Marco |
| Hong, | Wei |
| Hwang, | Jung-Hwan |
| Ikegami, | Tetsushi |
| Ishida, | Kazuhito |
| Iso, | Akio |
| Jennings, | Adrian |
| Jeong, | Wuncheol |
| Joo, | Seong-Soon |
| Kang, | Chol |
| Kang, | Noh-Gyoung |
| Kang, | Tae-Gyu |
| Kato, | Shuzo |
| Kim, | Chang |
| Kim, | Dae |
| Kim, | Yongsun |
| Kim, | Youjin |
| Kinney, | Patrick |
| Kohno, | Ryuji |
| Kondou, | Keitarou |
| Kwak, | Kyung |
| Kwon, | Youngmi |
| Lan, | Zhou |
| Le, | Khanh |
| Lee, | Myung |
| Lewis, | Daniel |
| Li, | Changle |
| Li, | Huan-Bang |
| Li, | Liang |
| Lynch, | Bradley |
| Martin, | Frederick |
| Mathew, | Abbie |
| Matsumoto, | Taisuke |
| Mcinnis, | Michael |
| Min, | Jun-Ki |
| Miniutti, | Dino |
| Mlinarsky, | Fanny |
| Moorti, | Rajendra |
| Nagai, | Yukimasa |
| Nam, | Eunhye |
| Ngo, | Chiu |
| Nishiyama, | Hirohito |
| Noda, | Makoto |
| Obrien, | Dominic |
| Ogawa, | Hiroyo |
| Oh, | Jungyeol |
| Ono, | Ryoji |
| Pace, | James |
| Park, | Hyung-Il |
| Park, | Tae |
| Park, | Taejoon |
| Powell, | Clinton |
| Pufahl, | Aaron |
| Raab, | Jim |
| Rahman, | Mohammad |
| Rajagopal, | Sridhar |
| Ramasastry, | Jayaram |
| Rasno, | Adoule |
| Reede, | Ivan |
| Roberts, | Richard |
| Roh, | June |
| Rolfe, | Benjamin |
| Rouse, | John |
| Rousseaux, | Olivier |
| Sahinoglu, | Zafer |
| Sayrafian-Pour, | Kamran |
| Schultz, | Donald |
| Schwoerer, | Jean |
| Shao, | Huairong |
| Shellhammer, | Stephen |
| Shi, | Jun |
| Shin, | Chang |
| Son, | Jaeseung |
| Son, | Myunghee |
| Spoto, | James |
| Struik, | Rene |
| Sum, | Chin-Sean |
| Suzuki, | Shuji |
| Tan, | Harry |
| Taylor, | Larry |
| Tian, | Qingjiang |
| Tomcik, | James |
| Umehira, | Masahiro |
| van | Greunen, |
| Wang, | Junyi |
| Wang, | Qin |
| Whetten, | Frank |
| Wiklund, | Magnus |
| Winkel, | Ludwig |
| Won, | Eun |
| Wong, | Alan |
| Yazdandoost, | Kamya |
| Yu, | Zhan |