## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: 802.15.4f Task Group Closing Report for Beijing, China
Date Submitted: May 20, 2010
Source: Tim Harrington, WhereNet / Zebra
Contact: Mike McInnis, The Boeing Company
Voice: E-Mail: michael.d.mcinnis@boeing.com
Re: 802.15.4f Active RFID Closing Report for the May 2010 Session
Abstract: Closing Report for the May 2010 Active RFID Session in Beijing, China.
Purpose: This amendment defines a Physical Layer (PHY), and those Medium Access Control Layer (MAC) modifications required to support it, for Active Radio Frequency Identification (RFID) readers and tags. It allows for efficient communications with active RFID tags and sensor applications in an autonomous manner in a promiscuous network, using very low energy consumption (low duty cycle), and low PHY transmitter power. The PHY parameters are flexible and configurable to provide optimized use in a variety of active RFID tag operations including simplex and duplex transmission (reader-to-tag and tag-to-readers), multicast (reader to a select group of tags), uni-cast as in reader to a single tag, tag-to-tag communication, and multi-hop capability.
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.
IEEE 802.15-10-0347-01-004f

## Slide 2
IEEE 802.15.4f Active RFID
Closing Report
9th Meeting as a Task Group
Beijing, China
May 20, 2010

## Slide 3: 802.15.4f PAR Purpose
Paragraph from 802.15.4f Project Authorization Request (PAR) document.
5.4 Purpose of Proposed Standard:
To provide a standard for low cost, ultra low energy consumption, flexible and highly reliable communication means and air interface protocol for Active RFID and sensor applications. The air interface should be able to support a wide range of needs for which active RFID systems can be useful and enable improved performance and flexibility for future mass deployments of active RFID systems around the world.

## Slide 4
IEEE 802.15.4f Active RFID Meeting Overview
Chair: Mike McInnis
Vice-Chair: Tim Harrington (Acting Chair Pro Tem)
Secretary: George Cavage (Acting Secretary Russell Chandler)
Technical Editor: Tim Harrington
Five each TG4f meeting time slots plus one joint TG4e/f/g meeting time slot assigned for this week. TG4f actual time slot use summary for the week was:
  TG4f met during 5 TG4f meeting time slots.
  TG4f participated in one joint TG4e/f/g meeting time slot.
3. Administrative Documents during this session:
15-10-0247-00 -Agenda-May-2010.xls
  15-10-0279-03 -Opening-Introduction-March-2010.ppt
  15-10-0355-00 -Active-RFID-Minutes-Beijing-May-2010.doc

## Slide 5: Documents Presented During Meeting
18-May-10 | 804 | 13 | TG4f Merged Proposal: Decawave, Guard RFID, Time Domain, Ubisense, ZES | Michael McLaughlin (Decawave), Dalibor Pokrajac (GuardRFID), Adrian Jennings (Time Domain), Andy Ward (Ubisense), Tim Harrington (Zebra Enterprise Solutions) | Download
18-May-10 | 330 | 1 | Long-range mode preamble design | Andy Ward (Ubisense) | Download
18-May-10 | 330 | 0 | Long-range mode preamble design | Andy Ward (Ubisense) | Download
18-May-10 | 250 | 1 | Draft Oscillator Specification Text | Adrian Jennings (Time Domain) | Download
18-May-10 | 804 | 12 | TG4f Merged Proposal: Decawave, Guard RFID, Time Domain, Ubisense, ZES | Michael McLaughlin (Decawave), Dalibor Pokrajac (GuardRFID), Adrian Jennings (Time Domain), Andy Ward (Ubisense), Tim Harrington (Zebra Enterprise Solutions) | Download
18-May-10 | 192 | 5 | Integration lengths for extended-range PHY | Andy Ward (Ubisense) | Download
18-May-10 | 192 | 4 | Integration lengths for extended-range PHY | Andy Ward (Ubisense) | Download
17-May-10 | 248 | 2 | Information relating to default channel frequency selection for 802.15.4f 2.4GHz PHY | Andy Ward (Ubisense) | Download
17-May-10 | 248 | 1 | Information relating to default channel frequency selection for 802.15.4f 2.4GHz PHY | Andy Ward (Ubisense) | Download
17-May-10 | 304 | 1 | Data rate availability in 433MHz with in Japanese RR | Masashi Shimizu NTT | Download
17-May-10 | 305 | 1 | Real use situation 2.4GHz in Typical Japanese Container Yards | Koichiro Hayashi (NYK Line) | Download
16-May-10 | 300 | 1 | Interactive RFID Technolog | Jason Liao Ph.D Changzheng Sun Wenfeng wang | Download

## Slide 6: Active RFID Meeting Achievement summary
The Following TBD’s were Determined and Agreed upon
Slide 12, Base Mode PHY Fields.
  Michael provided Y=128 max in the Base Mode for this TBD. All agreed so this TBD is Closed.
Side 13, Extended Mode PHY Fields (combined with Slide 18).
  Adrian says that more analysis is needed and asks that everyone ponder a data whitening approach.
  Morph into an optional FEC mode (slide 18). Closed
Slides 14, Long Range Mode PHY Fields.
  Andy. Closed
Slide 15, Location Enabling Information (LEI) Postamble.
  Address this during draft text writing.
Slide 17, PHY Header. Andy. Closed
  Last thing we do.
Slide 18, PHY Header - Encoding Type (combined with Slide 13).
  Adrian + Michael. Michael mentioned a possible Convolutional code during the Orlando meeting. (Michael next week) Closed
Slide 36, 2.4 GHz band Operating bands and channels (2).
  Adrian and Andy. Set of 16 default channels. Pilot channels need to be selected. Ability to over write 12 channels on the page on the fly. (Andy will present something on this next week). Andy to provide U.S., Europe, and Asian 2.4 GHz channel plans. Closed
New TBD:
Crystal tolerance and temperature range issues.
  Adrian is working on a presentation: Use Text Modified at Meeting; Closed

## Slide 7: TG4f Meeting Sessions This Week
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 0800-1000 |  | Presentation on Interactive RFID/Resolution of 2.4 GHz TBD’s | Resolution of UWB TBD’s Prepare for May meeting in San Diego. | 
AM2 1030-1230 |  | Resolution of UWB TBD’s |  | 
PM1 1330-1530 | 1400-15:30 Opening/Agenda / Objectives/March 2010 Minutes/ Timeline / PAR/ Presentation on 2.4 GHz in Container Terminal/Presentation on 433 MHz Japan | Resolution of UWB and 2.4 GHz TBD’s |  | 
PM2 1600-1800 |  |  | Joint TG4e/TG4f/TG4g meeting | 
IEEE 15-10-0279-00-004f

## Slide 8: Next TG4f Meeting Goals and Agenda July 2010 in San Diego
Review and discuss TG4f draft text presented for the UWB, 2.4 GHz, and 433 MHz PHYs during the week.
Begin Assembly of Multiple portions of draft with UWB, 2.4 GHz, and 433 MHz PHYs
Work on comments which may arise pertaining to the TG4f requested ‘BLINK’ frame and primitives in TG4e draft standard document following the 1st TG4e Letter Ballot cycle.
Discuss next steps and the September 2010 meeting in Kona Hawaii.

## Slide 9: Project Meeting Dates and Locations http://grouper.ieee.org/groups/802/15/pub/Meeting_Plan.html
Meeting Date | Type | Location
Jan-09 | Interim | Los Angeles
Mar-09 | Plenary | Vancouver
May-09 | Interim | Montreal
Jul-09 | Plenary | San Francisco
Sep-09 | Interim | Kona, Hawaii
Nov-09 | Plenary | Atlanta, GA
Jan-10 | Interim | Los Angeles
Mar-10 | Plenary | Orlando, FLA
May-10 | Interim | Beijing, China
Jul-10 | Plenary | San Diego
Sep-10 | Interim | Kona, Hawaii
Nov-10 | Plenary | Dallas
Jan-11 | Interim | Los Angeles
Mar-11 | Plenary | Singapore

## Slide 10: Draft 802.15.4f Timeline
May 2010 Interim
1st Letter Ballot cycle
2nd Letter Ballot cycle
3rd Letter Ballot cycle
Sponsor Ballot cycles
Our Timeline is slipping
IEEE 15-10-0279-00-004f

## Slide 11: TG4f Weekly Teleconference Call Schedule
Weekly, Thursdays, 7am Pacific Time (USA)
  June 3, 2010
  June 10, 2010
  June 17, 2010
  June 24, 2010
  July 1, 2010
  July 8, 2010
Teleconference call details will be distributed through the TG4f e-mail reflector: STDS-802-15-4F@LISTSERV.IEEE.ORG

## Slide 12
Sign up for 802.15.4f Active RFID e-mail reflector
    Sign-up at: http://grouper.ieee.org/groups/802/15/pub/Subscribe.html
    Email reflector address is: STDS-802-15-4f@listserv.ieee.org
Next Meeting
  July 12-15, 2010 in San Diego, CA USA