## Slide 1: IEEE 802.15.4f Active RFID System Sponsor Ballot Ballot Resolution Committee Teleconference Meeting September 13, 2011
Mike McInnis
Chair IEEE 802.15.4f

## Slide 2
TG4f first (initial) Sponsor Ballot (30 day) tally results
Ballot Open Date: 28-Jul-2011
Ballot Close Date: 28-Aug-2011
Draft #: D05
Comments: 97
(14 CID #s 4, 82, 83, 84, 86, 89, 90, 91, 92, 93, 94, 95, 96, 97 are comments on TG4e text)
Must Be Satisfied Comments: 22 however subtracting 13 TG4e and TG4i comments = 9 TG4f comments
Technical comments: 36 however subtracting 1 TG4e comment = 35 TG4f comments
RESPONSE RATE
138 eligible people in this ballot group.
112 affirmative votes
3 negative votes with comments
0 negative votes without comments
9 abstention votes: (Conflict of Interest: 1, Lack of expertise: 1, Lack of time: 5, Other: 2)
124 votes received = 89% returned
7% abstention
APPROVAL RATE
112 affirmative votes
3 negative votes with comments
115 votes = 97% affirmative

## Slide 3: TG4f Sponsor Ballot BRC 9/13/2011 Agenda
Agenda Items:
Continue resolving TG4f SB technical and must satisfy comments.
Action Items:
1) Completed basic resolution of all technical comments, some technical comments need to be further discussed in Okinawa.
Administrative Items:
This TG4f BRC meeting achieved a quorum.

## Slide 4: TG4f Sponsor Ballot BRC Meeting Schedule
Next 802.15 interim meeting session - September 19-22, 2011 in Okinawa, Japan
18 days between Wed. Aug 31 (today) and Mon. Sept. 19 (start of Okinawa 802 Interim meeting).
There is time to discuss SB comment resolutions via e-mail and telecon prior to the Okinawa meeting.
Therefore comment resolutions will be discussed via e-mail and per the following teleconference schedule.
Next meetings:
Thursday Sept 1, 2011 at 8am PST. (previously announced via e-mail)
Friday Sept 2, 2011 at 8am PST. (previously announced via e-mail)
Tuesday Sept 13, 2011 at 8am PST. (details announced via-e-mail)

## Slide 5: TG4f Sponsor Ballot BRC 9/13/2011 Telecon Participants
BRC participants for this meeting:
Andy Ward, Billy Verso, Mike McInnis, Dalibor Pokrajac, Tim Harrington