IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | Schedule |  |
| Date Submitted | 9 November, 2011 |  |
| Source | Clint Chaplin Samsung Electronics 3000 Orchard Parkway, San Jose, CA 95134 | Voice: +1-408-768-0827 Fax: E-mail: firstname dot lastname at gmail dot com |
| Re: |  |  |
| Abstract | 802.15.6 Schedule |  |
| Purpose | Informational |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

| ◄ August | ~ September 2011 ~ |  |  |  |  | October ► |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 IEEE 802 Wireless Interim Okinawa, Japan | 20 IEEE 802 Wireless Interim Okinawa, Japan | 21 IEEE 802 Wireless Interim Okinawa, Japan | 22 IEEE 802 Wireless Interim Okinawa, Japan | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | Notes: |

| ◄ September | ~ October 2011 ~ |  |  |  |  | November ► |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  |  |  | 1 |
| 2 | 3 | 4 802.15.6 BRC Teleconference 06:00 PDT | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 802.15.6 BRC Teleconference 21:00 PDT | 13 | 14 | 15 |
| 16 | 17 Deadline for December IEEE SASB RevCom Agenda | 18 802.15.6 BRC Teleconference 06:00 PDT | 19 | 20 | 21 | 22 |
| 23 802.15.6 Draft finished (including redline) | 24 802.15.6 Recirculation Sponsor Ballot starts | 25 | 26 | 27 | 28 | 29 |
| 30 | 31 | Notes: |  |  |  |  |

| ◄ October | ~ November 2011 ~ |  |  |  |  | December ► |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  | 1 | 2 | 3 802.15.6 Recirculation Sponsor Ballot ends | 4 | 5 |
| 6 | 7 IEEE 802 Plenary Atlanta, GA, USA | 8 IEEE 802 Plenary Atlanta, GA, USA | 9 IEEE 802 Plenary Atlanta, GA, USA | 10 IEEE 802 Plenary Atlanta, GA, USA | 11 IEEE 802 Plenary Atlanta, GA, USA IEEE LMSC (802 EC) Meeting | 12 |
| 13 | 14 802.15.6 Recirculation Sponsor Ballot starts | 15 | 16 | 17 | 18 | 19 |
| 20 | 21 | 22 | 23 | 24 802.15.6 Recirculation Sponsor Ballot ends | 25 | 26 |
| 27 | 28 | 29 802.15.6 BRC Teleconference 06:00 PST | 30 | Notes: |  |  |

| ◄ November | ~ December 2011 ~ |  |  |  |  | January ► |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  | 1 | 2 | 3 |
| 4 | 5 | 6 IEEE SASB RevCom Meeting Piscataway, NJ, USA 802.15.6 BRC Teleconference 21:00 PST | 7 IEEE SASB Meeting Piscataway, NJ, USA | 8 | 9 | 10 |
| 11 | 12 | 13 802.15.6 BRC Teleconference 06:00 PST | 14 Deadline for January IEEE SASB RevCom Early Consideration Teleconference agenda (tentative) | 15 802.15.6 Recirculation Sponsor Ballot starts | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 802.15.6 Recirculation Sponsor Ballot ends | 29 | 30 | 31 |

| ~ January 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| 1 | 2 | 3 | 4 802.15.6 BRC Teleconference 21:00 PST | 5 | 6 | 7 |
| 8 | 9 | 10 802.15.6 BRC Teleconference 06:00 PST | 11 | 12 | 13 | 14 |
| 15 | 16 IEEE 802 Wireless Interim Jacksonville, FL, USA | 17 IEEE 802 Wireless Interim Jacksonville, FL, USA | 18 IEEE 802 Wireless Interim Jacksonville, FL, USA | 19 IEEE 802 Wireless Interim Jacksonville, FL, USA | 20 IEEE 802 Wireless Interim Jacksonville, FL, USA | 21 |
| 22 | 23 IEEE SASB RevCom Early Consideration Teleconference (tentative) | 24 IEEE SASB email Ballot to approve RevCom Early Consideration recommendations opens. | 25 | 26 | 27 | 28 |
| 29 | 30 | 31 IEEE SASB email Ballot to approve RevCom Early Consideration Recommendations closes | Notes: |  |  |  |

| ~ February 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 Deadline for March IEEE SASB RevCom Meeting Agenda | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | Notes: |  |  |

| ~ March 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 IEEE 802 Plenary Waikoloa, Hawaii, USA | 13 IEEE 802 Plenary Waikoloa, Hawaii, USA | 14 IEEE 802 Plenary Waikoloa, Hawaii, USA | 15 IEEE 802 Plenary Waikoloa, Hawaii, USA | 16 IEEE 802 Plenary Waikoloa, Hawaii, USA IEEE LMSC (802 EC) Meeting | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 IEEE SASB RevCom May Early Consideration Teleconference agenda deadline (guess) | 26 | 27 | 28 IEEE SASB RevCom Meeting Piscataway, NJ, USA | 29 IEEE SASB Meeting Piscataway, NJ, USA | 30 | 31 |

| ~ April 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 Deadline for June IEEE SASB RevCom Meeting agenda |
| 29 | 30 | Notes: |  |  |  |  |

| ~ May 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  | 1 | 2 | 3 | 4 IEEE SASB RevCom Early Consideration Teleconference (guess) | 5 |
| 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| 13 | 14 IEEE 802 Wireless Interim Atlanta, GA, USA | 15 IEEE 802 Wireless Interim Atlanta, GA, USA | 16 IEEE 802 Wireless Interim Atlanta, GA, USA | 17 IEEE 802 Wireless Interim Atlanta, GA, USA | 18 IEEE 802 Wireless Interim Atlanta, GA, USA | 19 |
| 20 | 21 | 22 | 23 | 24 | 25 | 26 |
| 27 | 28 | 29 | 30 | 31 | Notes: |  |

| ~ June 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  |  | 1 | 2 |
| 3 | 4 | 5 | 6 | 7 IEEE SASB RevCom Meeting Beijing, China | 8 IEEE SASB Meeting Beijing, China | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 | 25 | 26 | 27 | 28 | 29 | 30 |

| ~ July 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| 8 | 9 | 10 | 11 | 12 | 13 | 14 |
| 15 | 16 | 17 | 18 | 19 | 20 | 21 |
| 22 | 23 | 24 | 25 | 26 | 27 | 28 |
| 29 | 30 | 31 | Notes: |  |  |  |

| ~ August 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  | 1 | 2 | 3 | 4 |
| 5 | 6 | 7 | 8 | 9 | 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 | 31 | Notes: |

| ~ September 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  |  |  | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | Notes: |  |  |  |  |  |

| ~ October 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | 12 | 13 |
| 14 | 15 | 16 | 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 | Notes: |  |  |

| ~ November 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 | Notes: |

| ~ December 2012 ~ |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sun | Mon | Tue | Wed | Thu | Fri | Sat |
|  |  |  |  |  |  | 1 |
| 2 | 3 | 4 | 5 | 6 | 7 | 8 |
| 9 | 10 | 11 | 12 | 13 | 14 | 15 |
| 16 | 17 | 18 | 19 | 20 | 21 | 22 |
| 23 | 24 | 25 | 26 | 27 | 28 | 29 |
| 30 | 31 | Notes: |  |  |  |  |