IEEE P802.15

Wireless Personal Area Networks

| Project | IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs) |  |
| --- | --- | --- |
| Title | Task Group 4g Minutes, Jacksonville, FL, January 16, 2012 |  |
| Date Submitted | January 16, 2012 |  |
| Source | [Phil Beecher, BCC] | E-mail: [phil@beecher.co.uk] |
| Re: |  |  |
| Abstract | Task Group minutes for Interim Session Jacksonville, FL, January 2012 |  |
| Purpose |  |  |
| Notice | This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein. |  |
| Release | The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15. |  |

IEEE Project 802

TG4g "Smart Utilities Network"

Meeting Minutes:  January 16, 2012

Monday (Jan 16) PM1 Session:

Chair calls meeting to order at 1:30pm.

Chair presents Opening Report 15-12-0032-00-004g slides 1 – 7 and describes result of recirculation 2 ballot and that we now meet the conditions of Executive Committee approval to move to RevCom.

Motion to accept agenda (15-11-0881-00-004g-tg4g-january-2012-agenda.xls)

Moved: Ben Rolfe

Second: Ed Callaway

No discussion or objection.  Motion is approved.

Phil presents Opening report slides 9-12.  Phil asks if there are any potential patents or patent claims announcements. There are none made.

Motion to approve TG4g minutes from Atlanta meeting, November 2011

Moved: Clint Powell

Second: Ed Callaway

No discussion or objection.  Motion is approved.

Phil shows slides 13 – 16 of opening report and describes the current status and the next stages.  Chair and WG chair will review RevCom package and submit before February 17.  RevCom meeting is at end of March, followed the next day by IEEE Standards Board meeting.  Assuming RevCom and SB agree TG4g, IEEE editorial staff will produce the final draft and then be ready to publish.

Phil describes that we will allocate one timeslot in March meeting in case there is any necessary action by TG4g. There was no discussion.

There was no other business.

Motion to adjourn

Moved: Ben Rolfe

Second: Ed Callaway

No objections, meeting adjourned at 1:43pm