## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for January 2012 Session]
Date Submitted: [19 Jan 2012]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for January 2012 Session.]
Abstract: [Closing Report for the January TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4k PAR Scope of Proposed Standard
Slide 2
This standard is an amendment to IEEE 802.15.4. It addresses principally those applications such as critical infrastructure monitoring. It defines an alternate PHY and only those MAC modifications needed to support its implementation. The amendment supports:
Operation in any of the regionally available licensed, license exempt, and special purpose frequency bands.
Simultaneous operation for at least 8 co-located orthogonal networks
Application data rate of less than 40 kbits per second
Propagation path loss of at least 120 dB
> 1000 endpoints per mains powered infrastructure
Asymmetric application data flow
Extreme difference in capabilities and performance between endpoint devices and coordinating devices (collectors)
  Coordinator may support all standardized modulations (MCS) and data rates
  Coordinator may be required to support antenna diversity or antenna beam steering
  End point must be able to conserve energy
Reliable operation in dramatically changing environments (no control over environment). This amendment also provides mechanisms that enable coexistence with other systems in the same band(s) including IEEE 802.11, 802.15, and 802.16 systems
Notes: January 12
Page 2

## Slide 3: Purpose of Proposed Standard
Slide 3
The purpose of this amendment is to facilitate point to multi-thousands of points communications for critical infrastructure monitoring devices. The amendment addresses the application’s user needs of minimal network infrastructure, and enables the collection of scheduled and event data from a large number of non-mains powered end points that are widely dispersed, or are in challenging propagation environments. To facilitate low energy operation necessary for multi-year battery life, the amendment minimizes network maintenance traffic and device wake durations. In addition, the amendment addresses the changing propagation and interference environments.
Notes: January 12
Page 3

## Slide 4: Meeting Goals
Slide 4
Hear presentations on proposed text
  DSSS
  FSK
  MAC Changes
  General (General Description, Annex)
  Coexistence document (Qing Li is lead)
Discussion on issues, concerns, and TBDs
Discussion on terminology
Select and Affirm Technical Editor (Monique Brown)
Discuss path forward
Notes: January 12
Page 4

## Slide 5: TG4k Meetings This Week
Slide 5
Mtg | Monday (River Terrace 2) | Tuesday (River Terrace 2) | Wednesday (River Terrace 2) | Thursday (River Terrace 2)
AM1 |  | FSK text submission |  | Tech Editor approval
AM2 | Opening Logistics, Status, TG4k terminology | FSK discussion |  | Path Forward – Document review
PM1 | DSSS text submission | MAC text presentation | General Description, Annex, Coexistence | Finish remaining efforts, closing logistics
PM2 | DSSS discussion | MAC discussion | Issues, concerns, TBDs | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 5

## Slide 6: Draft Text
FSK: 15-11-0864
DSSS: 15-11-0863
MAC: 15-11-0882
Annex: 15-12-0044

## Slide 7: TG4k Schedule
Proposal Effort
  Technical Guidance Document May 2011
  Call for Proposals May 2011
  Preliminary Proposals July 2011
  Final Proposals Sep 2011
  Adopt Baseline Nov 2011
Drafting
  Preliminary draft May 2012
  Final draft (ready for WG Letter Ballot) July 2012
Balloting
  Letter ballot Sep 2012
  Recirculation I Jan 2013
  Recirculation II Mar 2013
  Recirculation III May 2013
  Sponsor Ballot July 2013

## Slide 8: Drafting Guidelines for March 2012
Technical Editor: Monique Brown
Contributing Editors:
  DSSS David Howard
  FSK Matt Johnson
  MAC/Fragmentation Ben Rolfe
  Annex Pat Kinney
  Coexistence Document Qing Li
Goal: working .pdf draft for March session

## Slide 9: Logistics
Conference Calls
General Call – Wednesday 1 February at 6:00 PST, 9:00 EST, 15:00 CET, 22:00 Beijing, 23:00 Tokyo
Call details are: +1.218.936.4700, participant access code: 802154
Intent of the general calls is to monitor status of drafting and resolve as many issues as possible

## Slide 10: Logistics
Sub Group Conference Calls
FSK– Wednesday 1 February at 6:00 PST, 9:00 EST, 15:00 CET, 22:00 Beijing, 23:00 Tokyo
  Call details: will immediately follow General Call
DSSS-Tuesday 31 January at 17:00 PST, 20:00 EST, Wed 1 February: 2:00 CET, 9:00 Beijing, 10:00 Tokyo
  Call details: TBD will be sent out to TG4k reflector
MAC- Tuesday 31 January at 21:00 PST, Wed 1 February: 0:00 EST, 6:00 CET, 13:00 Beijing, 14:00 Tokyo
  Call details: TBD will be sent out to TG4k reflector