## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [PAC Procedure]
Date Submitted: [14 March 2012]
Source: [Seung-Hoon Park, Chiwoo Lim, Pil-Yong Hwang, Kyungkyu Kim, Daegyun Kim, Won-il Roh] Company [Samsung Electronics]
Address [416, Maetan-3Dong, Yeongtong-Gu, Suwon-Si, Gyeonggi-Do, 443-742, Korea]
Voice:[+82-10-9349-9845], FAX: [+82-31-279-2441], E-Mail:[shannon.park@samsung.com]
Re: [.]
Abstract: [PAC standardization work procedure until draft documentation for letter ballot]
Purpose: [To discuss PAC work schedule and procedure]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: PAC Work Procedure (Initial Draft)
Call for Application
  to make Application Matrix (AM)
4 Preliminary Documents
  Application Requirements Document (ARD)
  Channel Model Document (CMD)
  Technical Requirements Document (TRD)
  Evaluation Criteria Document (ECD)
Call for Proposal
Proposal Merger
Draft Documentation

## Slide 3: Call for Application
To share the possible use-cases and operation scenarios
To identify functional features and collate them into a spreadsheet - Application Matrix (AM)

## Slide 4: 4 Preliminary Documents
These documents will be distributed with the Call for Proposals
  Application Requirements Document (ARD)
  Channel Model Document (CMD)
  Technical Requirements Document (TRD)
  Evaluation Criteria Document (ECD)

## Slide 5: Application Requirements Document
To identify applications and service requirements
To collate all identified significant applications, features and parameters
To provide a common point of reference for other procedural steps

## Slide 6: Channel Model Document
To choose the candidate frequency band(s) based on service requirements
To develop the channel modeling of the candidate frequency band(s)
  path loss
  fading
Needed to evaluate the performance of different PHY/MAC proposals on the same channel model

## Slide 7: Technical Requirements Documents
To describes the technical aspects that TG8 must fulfill
  performance, reliability, sustainability
TOC (Table of Contents) may contain
  general description, overall requirements
  topology, bit rate, transmission range
  synchronization, peer discovery, peer pairing
  scheduling, interference management
  QoS, power consumption, mobility, security

## Slide 8: Evaluation Criteria Document
Common ground
  to verify the fulfillment of the functional requirements and compare the various proposals
  to define simulations, evaluation scenarios and instruction, performance metrics and other comparison criteria