## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [PAC Closing Report]
Date Submitted: [May 17, 2012]
Source: Myung-Jong Lee7
Company [CUNY]
Address [Dept of EE, CUNY, 140th St, New York, NY 10031] Voice:[+1-212-650-7260], FAX: [],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of PAC activities during May 2012 Interim meeting at Atlanta, Georgia]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: PAC Closing Report
May 17, 2012

## Slide 3: Meeting Objectives
Officer Election (Chair, Vice Chair, Secretary, Technical Editors)
Presentations responding to Call for Applications
Discussion on Applications Matrix
Discussion on Technical Guidance Document

## Slide 4: Achievements
8 time slots at this meeting
10 Presentations on Applications & features of PAC
  Jinyoung Chun (LGE): Doc. 246r0
  Igor Dotlic (NICT) : Doc. 251r0
  Eldad Zeira (InterDigital): Doc. 230r1
  Byung-Jae Kwak (ETRI): Doc. 227r1
  Huan-Bang Li (NICT): Doc. 254r0
  Marco Hernandez (NICT): Doc. 259r0
  Seunggeun Jin (ETRI): Doc. 2551r0
  Eldad Zeira, Qin Li (InterDigital): Doc. 272r0
  Seunghoon Park (Samsung): Doc. 248r0
  Cheol Ryu (ETRI): Doc. 287r0

## Slide 5: TG Procedure

## Slide 6: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Sep 12
Preliminary proposal presentation Nov 12
Final proposal presentation Jan 13
PAC Framework Document/Call for contribution May 13
Contribution presentation July 13
Draft spec (P802.15.8 D1.0) complete/Letter Ballot Mar 14
LB Comment resolution/ LB recirculation May 14
Sponsor Ballot Jan 15
RevCom submission July 15
Slide 5

## Slide 7: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Hun-Bang Li (NICT), Suhwook Kim (LGE)
Editors:
Shannon Park (Samsung), Seunggeun Jin (ETRI)
Secretary (TBD)

## Slide 8: Plan for San Diego
Teleconference (if necessary)
  Teleconf. bridge provided by Samsung
  International: 1-972-301-6000
  Toll Free(USA): 1-877-776-7842
Prepare Application Matrix
Prepare Technical Guidance document

## Slide 9: WG Motion
Move to affirm Myung Lee as the Chair for TG8 Peer Aware Communications.
Moved:
Seconded:
Yes: No: Abstain