## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for May 2012 Session]
Date Submitted: [17 May 2012]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for May 2012 Session.]
Abstract: [Closing Report for the May TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4k PAR Scope of Proposed Standard
Slide 2
This standard is an amendment to IEEE 802.15.4. It addresses principally those applications such as critical infrastructure monitoring. It defines an alternate PHY and only those MAC modifications needed to support its implementation. The amendment supports:
Operation in any of the regionally available licensed, license exempt, and special purpose frequency bands.
Simultaneous operation for at least 8 co-located orthogonal networks
Application data rate of less than 40 kbits per second
Propagation path loss of at least 120 dB
> 1000 endpoints per mains powered infrastructure
Asymmetric application data flow
Extreme difference in capabilities and performance between endpoint devices and coordinating devices (collectors)
  Coordinator may support all standardized modulations (MCS) and data rates
  Coordinator may be required to support antenna diversity or antenna beam steering
  End point must be able to conserve energy
Reliable operation in dramatically changing environments (no control over environment). This amendment also provides mechanisms that enable coexistence with other systems in the same band(s) including IEEE 802.11, 802.15, and 802.16 systems
Notes: May 12
Page 2

## Slide 3: Purpose of Proposed Standard
Slide 3
The purpose of this amendment is to facilitate point to multi-thousands of points communications for critical infrastructure monitoring devices. The amendment addresses the application’s user needs of minimal network infrastructure, and enables the collection of scheduled and event data from a large number of non-mains powered end points that are widely dispersed, or are in challenging propagation environments. To facilitate low energy operation necessary for multi-year battery life, the amendment minimizes network maintenance traffic and device wake durations. In addition, the amendment addresses the changing propagation and interference environments.
Notes: May 12
Page 3

## Slide 4: TG4k Officers
Slide 4
Chair: Patrick Kinney
Vice Chair/Secretary: Ben Rolfe
Technical Editor: Monique Brown
DSSS Editor David Howard
FSK Editor Cristina Seibert
MAC Editor Ben Rolfe
Clause 4/Annex P Editor P Kinney (temp)
Coexistence Qing Li

## Slide 5: Meeting Goals
Slide 5
Review draft (15-12-0089-05)
Hear presentations on participant's proposals to draft
Discussion and recommendations for changes to draft
Assignment of effort needed to complete draft
Review and comment on coexistence document
Discuss path forward
Notes: May 12
Page 5

## Slide 6: TG4k Meetings This Week
Slide 6
Mtg | Monday (Dunwoody) | Tuesday (Dunwoody) | Wednesday (Dunwoody) | Thursday (Dunwoody)
AM1 |  | Review MAC fragmentation text |  | Coexistence resolution of issues and TBDs
AM2 | Opening report, approve agenda, status update | Review other MAC text |  | Clause 4 and Annex resolution of issues & TBDs
PM1 | Review DSSS sections | Clause 4 and Annex text review | FSK resolution of issues & TBDs | Final draft review and approval for TG circulation for comments
PM2 | Review FSK sections | DSSS resolution of issues & TBDs | Coexistence review | Discuss path forward, closing report
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 6

## Slide 7: TG4k Schedule
Proposal Effort
  Final Proposals Sep 2011
  Adopt Baseline Nov 2011
Drafting
  Circulate preliminary document for comments June 2012
  Final draft editing (ready for WG Letter Ballot) July 2012
Ballot Comment Resolution
  Letter ballot comment resolution Sep/Nov 2012
  Recirculation I comment resolution Jan 2013
  Recirculation II comment resolution Mar 2013
  Recirculation III comment resolution May 2013
  Sponsor Ballot (release draft for ballot) July 2013
  SB Recirculation I comment resolution Sep 2013
  SB Recirculation II comment resolution Nov 2013

## Slide 8: Drafting Guidelines for May 2012
Technical Editor: Monique Brown
Contributing Editors:
  DSSS David Howard
  FSK Cristina Seibert
  MAC/Fragmentation Ben Rolfe
  Clause 4/Annex P Pat Kinney
  Coexistence Qing Li/S Jillings
Goal: Edit the draft (15-12-0089) as per resolutions from May meetings, for release to TG4k for 30-day review and comments before July session

## Slide 9: Logistics
Conference Calls
General Call – Wednesday 30 May at 6:00 PDT, 9:00 EDT, 15:00 CEST, 21:00 Beijing, 22:00 Tokyo
Call details are: +1.218.936.4700, participant access code: 802154
Intent of the general calls is to monitor status of drafting and resolve as many issues as possible

## Slide 10: Logistics
Sub Group Conference Calls
FSK– none scheduled
DSSS-Tuesday 29 May at 18:00 PDT, 21:00 EDT, Wed 28 March: 3:00 CEST, 9:00 Beijing, 10:00 Tokyo
  Call details: TBD will be sent out to TG4k reflector
MAC- Tuesday 29 May at 21:00 PDT, Wednesday 28 March: 0:00 EDT, 6:00 CEST, 12:00 Beijing, 13:00 Tokyo
  Call details: TBD will be sent out to TG4k reflector