## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for September 2012 Session]
Date Submitted: [20 Sep 2012]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for Sep 2012 Session.]
Abstract: [Closing Report for the Sep TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG4k PAR Scope of Proposed Standard
Slide 2
This standard is an amendment to IEEE 802.15.4. It addresses principally those applications such as critical infrastructure monitoring. It defines an alternate PHY and only those MAC modifications needed to support its implementation. The amendment supports:
Operation in any of the regionally available licensed, license exempt, and special purpose frequency bands.
Simultaneous operation for at least 8 co-located orthogonal networks
Application data rate of less than 40 kbits per second
Propagation path loss of at least 120 dB
> 1000 endpoints per mains powered infrastructure
Asymmetric application data flow
Extreme difference in capabilities and performance between endpoint devices and coordinating devices (collectors)
  Coordinator may support all standardized modulations (MCS) and data rates
  Coordinator may be required to support antenna diversity or antenna beam steering
  End point must be able to conserve energy
Reliable operation in dramatically changing environments (no control over environment). This amendment also provides mechanisms that enable coexistence with other systems in the same band(s) including IEEE 802.11, 802.15, and 802.16 systems
Notes: September 12
Page 2

## Slide 3: Purpose of Proposed Standard
Slide 3
The purpose of this amendment is to facilitate point to multi-thousands of points communications for critical infrastructure monitoring devices. The amendment addresses the application’s user needs of minimal network infrastructure, and enables the collection of scheduled and event data from a large number of non-mains powered end points that are widely dispersed, or are in challenging propagation environments. To facilitate low energy operation necessary for multi-year battery life, the amendment minimizes network maintenance traffic and device wake durations. In addition, the amendment addresses the changing propagation and interference environments.
Notes: September 12
Page 3

## Slide 4: Meeting Goals (Agenda 15-12-479-01)
Slide 4
Review voting and comments from LB83 and categorize comments for resolution effort
Form sub-groups responsible for resolving resolutions as per their category
Start resolving comments
Motion to approve resolved comments
Conditional WG motion to send revised draft to recirculation
Plan for conference calls to resolve comments
Notes: September 12
Page 4

## Slide 5: LB83 Results
LB83 concluded with results of:
94 (65%) responded,
82 approved (92%)
8 disapproved
4 abstained (4%)
There were 280 comments, 95 marked as must be satisfied.

## Slide 6: Overview of 280 Comments (15-12-409-07)
Clause 3 4
Clause 4 20
Clause 5 130
Clause 6 22
Clause 8 21
Clause 9 13
Clause 19 42
Annex P 26
Other 2

## Slide 7: TG4k Schedule
Proposal Effort
  Final Proposals Sep 2011
  Adopt Baseline Nov 2011
Drafting
  Circulate preliminary document for comments May 2012
  Final draft editing (ready for WG Letter Ballot) July 2012
Ballot Comment Resolution
  Letter ballot comment resolution Sep/Nov 2012
  Recirculation I comment resolution Jan 2013
  Recirculation II comment resolution Mar 2013
  Recirculation III comment resolution May 2013
  Sponsor Ballot (release draft for ballot) July 2013
  SB Recirculation I comment resolution Sep 2013
  SB Recirculation II comment resolution Nov 2013

## Slide 8: BRC members as approved by TG4k
Shu Kato
Patrick Kinney
Ben Rolfe
Cristina Seibert
Monique Brown
Steve Jillings
Tuncer Baykas
Wun-Cheol Jeong
David Howard
James Gilb
Chang Sub Shin
Mi-Kyung Oh
Youcy Yang

## Slide 9: BRC conference calls
Thursday at 7:00pm Pacific
  Date to be determined

## Slide 10: TG4k Motions
TG4k approves the resolutions contained in document 15-12-0490-07 and empowers the technical editor to modify d1P802-15-4k_Draft_Standard as per the resolutions, posting the modified document as d2P802-15-4k_Draft_Standard, to the members only site.
TG4k requests that the 802.15 WG approve d2P802-15-4k_Draft_Standard for recirculation Letter Ballot upon completion of edits

## Slide 11: Motions for 802.15 WG
Move that 802.15 WG start a WG Letter Ballot requesting approval to forward document d1P802-15-4k_Draft_Standard.pdf, pending the completion and inclusion of edits in accordance with document 15-12-0409-07-004k, to Sponsor Ballot.
Moved by Pat Kinney, seconded by Ben Rolfe.

## Slide 12: Motion for 802.15 WG
Move that 802.15 WG approve the formation of a Ballot Resolution Committee (BRC) for the WG balloting of the 802.15.4k draft standard with the following membership: Shu Kato, Pat Kinney, Ben Rolfe, Cristina Seibert, Monique Brown, Steve Jillings, Tuncer Baykas, Wun-Cheol Jeong, David Howard, James Gilb, Chang Sub Chin, MI-Kyung Oh, and Youcy Yang. The 802.15.4k BRC is authorized to approve comment resolutions and to approve the start of recirculation ballots of the 802.15.4k draft on behalf of the 802.15 WG. Comment resolution on recirculation ballots between sessions will be conducted via reflector email and via teleconferences announced to the reflector at least 7 days in advance.
Moved by Pat Kinney; Seconded by