## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG8 Closing Report]
Date Submitted: [September 20, 2012]
Source: Myung-Jong Lee7
Company [CUNY]
Address [Dept of EE, CUNY, 140th St, New York, NY 10031] Voice:[+1-212-650-7260], FAX: [],
E-Mail:[lee@ccny.cuny.edu]
Re: [.]
Abstract: []
Purpose: [Report of TG8 activities during September 2012 Interim meeting at Palm Springs, CA]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: TG8 PAC Closing Report
September 20, 2012
Myung Lee

## Slide 3: Meeting Objectives
Completion of Applications Matrix
Completion of Technical Guidance Document (TGD)
Issue Call for Proposal

## Slide 4: Achievements
8 time slots at this meeting
Presentations on Application Matrix & Technical Guidance Document (TGD)
  Shannon Park (Samsung): Doc.0476r0, 509r2, 385r5 (TGD)
  Huan-Bang Li (NICT): Doc. 15-12-0487r0
  Marco Hernandez (NICT): Doc. 15-12-0459r1, 533r0
  Seunggeun Jin (ETRI): Doc. 478r0, 350r3 (AM)
Completed Application Matrix (AM)
Discussed and modified Technical Guidance Document (TGD) Doc: 385r5
Setup two teleconferences during October

## Slide 5: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Nov 12
Preliminary proposal presentation Jan 13
Final proposal presentation Mar 13
PAC Framework Document/Call for contribution May 13
Contribution presentation July 13
Draft spec (P802.15.8 D1.0) complete/Letter Ballot Mar 14
LB Comment resolution/ LB recirculation May 14
Sponsor Ballot Jan 15
RevCom submission July 15
Slide 5

## Slide 6: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT), Suhwook Kim (LGE)
Editors:
Shannon Park (Samsung), Sunggeun Jin (ETRI)
Secretary pro tem
Chanho Yoon (ETRI)

## Slide 7: Plan for San Antonio
Teleconference before November meeting
  Teleconf. bridge provided by LGE
  International: 1-877-668-4493 Access code: 627805157
  1st teleconference: October 9 (Tuesday), US EST
    US EST 8:00pm , 5:00pm PST, Japan, Korea: 9:00am, China: 8:00am
    TGD Discussion
  2nd teleconference October 30 (Tuesday), US EST
    US EST 9:00am, PST 6:00am, Japan, Korea, 10:00 pm, China 9:00pm.
    Discussion forTGD and CFP
    Plan for November meeting
At November Meeting (8 time slots)
  Technical Guidance Document (TGD)
  To Issue the Call for Proposals (CFP)