## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [TG4k Closing Report for March 2013 Session]
Date Submitted: [18 March2013]
Source: [Patrick Kinney] Company [Kinney Consulting LLC]
Address [Chicago area, IL, USA]
Voice:[+1.847.960.3715], E-Mail:[pat.kinney@ieee.org]
Re: [TG4k Closing Report for March 2013 Session.]
Abstract: [Closing Report for the March TG4k Session]
Purpose: [PHY Amendment to IEEE 802.15.4]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Meeting Goals (Agenda 15-13-0115-00)
Slide 2
Review voting and comments from Sponsor Ballot Recirculation
Review existing resolutions
Start resolving comments
  Completed, refer to 15-13-0032-11
Motion to request EC conditional approval to go to RevCom
Plan for conference calls to resolve comments
Notes: March 13
Page 2

## Slide 3: TG4k Meetings This Week (15-13-0115-00)
Slide 3
Mtg | Monday (Boca V) | Tuesday (Boca V) | Wednesday (Boca V) | Thursday (Boca V)
AM1 |  | Comment resolution |  | 
AM2 |  | Comment resolution, Request conditional approval to move to RevCom, closing report |  | 
PM1 | Opening report, review SB results, review previous resolutions, start comment resolution effort | Recessed | adjourned | 
PM2 | Comment resolution | Recessed |  | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 3

## Slide 4: TG4k Project Schedule
WG Letter Ballot
  Initial Release Aug 2012
  Comment resolution Sep 2012
  Recirculation I release Oct 2012
  Recirculation I comment resolution Nov 2012
  Recirculation II release Nov 2012
Sponsor Ballot
  Initial Release Dec 2012
  Comment resolution Jan 2013
  SB Recirculation I release Feb 2013
  SB Recirculation I comment resolution Feb 2013 Mar 2013
  SB Recirculation II Apr 2013
  SB Recirculation III Apr 2013
RevCom
  EC conditional approval 22 Mar 2013
  RevCom approval 13 Jun 2013

## Slide 5: TG4k Detailed Schedule
Activity | Start | Complete
P802.15.4k-D05 drafting | 19 March 2013 | 30 March 2013
BRC conference call | 27 March 2013 | 
Recirculation II | 2 April 2013 | 12 April 2013
Comment resolution | 13 April 2013 | 17 April 2013
BRC conference call | 17 April | 
P802.15.4k-D06 drafting | 15 April 2013 | 19 April 2013
Recirculation III | 20 April 2013 | 30 April 2013
BRC conference call | 1 May 2013 | 
Submit 802.15.4k package to RevCom | 2 May 2013 | 
RevCom Meeting | 13 June 2013 | 

## Slide 6: Conference Call
Next TG4k & BRC conference call is:
  N.A.: Wednesday, 27 March, 20:00 PDT, 22:00 CDT
  RoW: Thursday, 28 Mar at 04:00 CET, 11:00 Beijing, 12:00 Tokyo.
  The call details are: +1.626.677.3000, participant access code: 802154

## Slide 7: TG motion for 802.15.4k
TG4k requests that 802.15 request conditional approval from the EC to submit the P802.15.4k draft amendment, with text changes as per comment resolution 15-13-0032-11, to RevCom.
TG vote
Moved by: David Howard
Seconded by: Shu Kato
Upon neither comment nor opposition the motion carries with unanimous consent

## Slide 8: WG motion for 802.15.4k
802.15 requests conditional approval from the EC to submit the P802.15.4k draft amendment, with text changes as per comment resolution 15-13-0032-11, to RevCom.
WG vote (?, ?, ?)
Moved by Pat Kinney
Seconded by