## Slide 1
Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks(WPANs)
Submission Title: TG4m 4TV Closing Report for May 2013
Date Submitted: 16 May 2013
Source: Sangsung Choi (ETRI), Phil Beecher (Wi-SUN Alliance)
Contact: Sangsung Choi (ETRI)
Voice: +82 42 860 6831, E-Mail: sschoi@etri.re.kr
Re: TG4m Closing Report for May 2013 Plenary Meeting
Abstract: Closing Report for TG4m Session in Waikoloa
Purpose: TV White Space Amendment to IEEE 802.15.4
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Meeting Goal This Week
Comment Resolutions for LB #90
Hear and discuss the contribution presentations
Discuss the future efforts and next steps

## Slide 3: Meeting Slots
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  | LB90 Comment Resolution |  | Discuss future efforts and next steps
AM2 |  | LB90 Comment Resolution |  | (recessed)
PM1 | Opening report Approve agenda and previous minutes Status update Contribution presentations if any |  |  | (recessed)
PM2 | LB90 Comment Resolution | Updated contribution presentation LB90 Comment Resolution | (recessed) | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 3

## Slide 4: TG4m Closing Report (1)
LB #90, a recirculation ballot to submit the contents of d2P802-15-4m_Draft_Standard to Sponsor Ballot, was passed by 89.9% of Approval in May 2013
  125 Voters, 102 Voted (Yes 89, No 10, Abstain 3)
  25 Comments(Editorial 13, Technical & General 12)
BRC of TG4m resolved all 25 Comments
- Resolved all 12 Technical and General comments
    Bands (2), CAD (2), FSK (4), OFDM (1), NB-OFDM (2), PICS (1)
  Resolved all 13 Editorial and comments with the proposed resolutions by assignees
  Completed the comment resolution database document #15-13-0292-03-004m

## Slide 5: TG4m Closing Report (2)
Technical Comment related Documents presented
  15-13-0286-00-004m-proposed-reference-modulator-diagram-for-figure-172-in-tg4m-tvws-fsk
  15-13-0287-00-004m-tvws-ofdm-frame-example
  15-13-0288-08-004m-fec-proposal-justification-for-4m
  15-13-0303-00-004m-comment-resolution-for-cid-1-in-tg4m-lb90
  15-13-0304-01-004m-802-15-4m-letter-ballot-90-comment-resolution-nb-ofdm

## Slide 6: Future Plan/Timeline (1)
  Form a New Task Group
  - Affirm new officers for TG4m September 2011
  - Prepare the TGD November, 2011, January 2012 - Finalizing the TGD & Call for Proposal March 2012
  Proposal Effort
- Preliminary Proposals & Presentations May 6, 2012
- Final Proposals July 9, 2012
- Proposal Presentations July 2012
- Merge Proposals September 2012
- Adopt Baseline September 2012
Drafting
- Preliminary draft document November 2012
- Final draft (ready for WG Letter Ballot) January 2013
Slide 6
Notes: 6

## Slide 7: Future Plan/Timeline (2)
WG Letter Balloting
- Initial Release/Comment Resolution February/March 2013
- Recirculation I Release /Comment Resolution March/April 2013
- Recirculation II Release /Comment Resolution April /May2013
- Recirculation III Release /Comment Resolution May/June 2013
Sponsor Balloting
- Initial Release July 2013
- Comment Resolution September 2013
- SB Recirculation I Release September /October 2013
- SB Recirculation I Comment Resolution October/ 2013
- SB Recirculation II Comment Resolution November/ 2013
- SB Recirculation III Comment Resolution November/ 2013
RevCom
- EC approval November 2013
- RevCom approval January/2014
Slide 7
Notes: 7