## Slide 1
Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks(WPANs)
Submission Title: TG4m 4TV Closing Report for July 2013
Date Submitted: 17 July 2013
Source: Sangsung Choi (ETRI), Phil Beecher (Wi-SUN Alliance)
Contact: Sangsung Choi (ETRI)
Voice: +82 42 860 6831, E-Mail: sschoi@etri.re.kr
Re: TG4m Closing Report for July 2013 Plenary Meeting
Abstract: Closing Report for TG4m Session in Geneva
Purpose: TV White Space Amendment to IEEE 802.15.4
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Meeting Goal This Week
Request the EC Grant Unconditional Approval to Start Sponsor Ballot
Hear and discuss the contribution presentations
Discuss the future efforts and next steps

## Slide 3: Meeting Slots
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  | Opening report Approve agenda and previous minutes Status update Motion for approval from EC for sponsor ballot Future plan |  | Contribution presentations if any (Canceled)
AM2 |  |  |  | Discuss future efforts and next steps (Canceled)
PM1 |  |  |  | 
PM2 |  |  |  | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 3

## Slide 4: TG4m Closing Report
  Review the comment resolutions of LB #91.
  - There were no new comments supporting “no” votes and no new “no” voters
  - No changes are being made to the draft.
  Two TG4m motions were passed by unanimous consent.

## Slide 5: Motion(1)
TG4m requests the 802.15.WG to request approval from 802 Executive Committee to submit D3P802-15-4m_Draft_Standard.pdf to Sponsor Ballot
  Moved: Clint Powell
  Second: Jay Ramasastry
  Unanimous consent.

## Slide 6: Motion(2)
CS Sum, C Powell, Soo-Young Chang, H Harada, B Rolfe, K Waheed, R Salazar, C Seibert, A Petrick, M Gillmore, J Kent, F Kojima, A Liru, M Zhou, K Shah, J Gilb, Jaehwan Kim
    Recommended Chair: P Beecher
    Move to recommend to the 802.15 WG that the above members continue as a Ballot Resolution Committee for TG4m during Sponsor Ballot.
    Moved: Jay Ramasastry Seconded: James Gilb
    Approved by unanimous consent

## Slide 7
  802.15.4m Approval to Start
  Sponsor Ballot

## Slide 8
Initial Letter Ballot (LB87) closed 1 March 2013
Vote Results (pool of 125 voters)
  97 Responses (78%)
  83 Yes, 11 no (88% approval ratio)
  3 Abstain (3%)
  Ballot passes
551 comments from 28 commenters
  311 Must Be Satisfied (228 accepted, 82 rejected, 1 out of scope)
  240 Other
Comment Resolution Spreadsheet:
  https://mentor.ieee.org/802.15/dcn/13/15-13-0107-05-004m-tg4m-lb87-comment-spreadsheet.xls
802.15.4m Letter Ballot History

## Slide 9
802.15.4m Letter Ballot History
Recirc-1 (LB88) closed 16 April 2013
Final cumulative vote results (pool of 125 voters)
  101 Responses (81% response ratio)
  88 Yes, 10 no (90% approval ratio)
  3 Abstain (3% abstain ratio)
  Ballot passes
93 comments from 12 commenters
  47 Must Be Satisfied (43 accepted, 4 rejected)
  46 Other
Comment Resolution Spreadsheet:
  https://mentor.ieee.org/802.15/dcn/13/15-13-0246-04-004m-tg4m-lb88-comment-spreadsheet.xls

## Slide 10
802.15.4m Letter Ballot History
Recirc-2 (LB90) closed 11 May 2013
Final cumulative vote results (pool of 125 voters)
  102 Responses (82% response ratio)
  89 Yes, 10 no (90% approval ratio)
  3 Abstain (3% abstain ratio)
  Ballot passes
25 comments from 7 commenters
  10 Must Be Satisfied (7 accepted, 2 rejected, 1 withdrawn)
  15 Other
Comment Resolution Spreadsheet:
  https://mentor.ieee.org/802.15/dcn/13/15-13-0292-03-004m-tg4m-lb90-comment-spreadsheet.xls

## Slide 11
802.15.4m Letter Ballot History
Recirc-3 (LB91) closed 11 June 2013 – Final Recirc.
Final cumulative vote results (pool of 125 voters)
  103 Responses (82% final response ratio)
  93 Yes, 7 no (93% final approval ratio)
  3 Abstain (3% final abstain ratio)
  Ballot passes
5 comments from 1 commenter
  All 5 comments withdrawn by commenter
Comment Resolution Spreadsheet:
  https://mentor.ieee.org/802.15/dcn/13/15-13-0349-00-004m-tg4m-lb91-comment-spreadsheet.xls

## Slide 12
802.15.4m Letter Ballot History
  Ballot Conclusion:
  There were no new comments supporting “no” votes and no new “no” voters. Of the remaining 7 “no” voters, none voted on the latest recirc (i.e. recirc 3)
  All comments and resolutions have been circulated at least once.
No changes are being made to the draft.

## Slide 13
d3P802-15-4m_Draft_Standard sent to Editorial Coordination Staff for MEC review on 6/26/13
  MEC Review Completed on 7/8/13
    Response from Michelle Turner:
      “This draft meets all editorial requirements.”
15.4m Review by Editorial Coordination Staff

## Slide 14
78 Total comments from 7 No voters
  2 Non - “Must Be Satisfied”(MbS) comments
  76 “Must Be Satisfied”(MbS) comments
    15 “Must Be Satisfied” (MbS) comments Accepted
    25 “Must Be Satisfied” (MbS) comments Accept in Principle
    36 “Must Be Satisfied” (MbS) comments Rejected
      12 comment types (21 unique comments, 15 same material)
  7 voters remain unsatisfied- but this is as good as it is going to get.
  Summary of 36 Rejected “Must Be Satisfied” Comments, from 7 No Voters at end of this presentation
Comments supporting No votes

## Slide 15: 802.15.4m Schedule for ballots and meetings
Initial Letter Ballot
  30 January 2013 to 1 March 2013
1st recirculation
  31 March 2013 to 16 April 2013
2nd recirculation
  25 April 2013 to 11 May 2013
3rd recirculation
  27 May 2013 to 11 June 2013

## Slide 16
  4 comments - cross-references are wrong; Response is reject, Reference is either to base or other amendments.
  12 comments - don't deviate from 4g; Response is reject, PAR does not require "full backwards compatibility with 4g.
  1 comment - add 2-FSK mode same as 4g; Response is reject, PAR does not require it.
  2 comments - remove bands overlapping with 4g; Response is reject, The use of the defined bands facilitates an uninterrupted link to be maintained.
  2 comments - remove parity bit; Response is reject, Inclusion of parity check allows for error detection in some cases.
  1 comment - change 16-bit CRC to 8-bit CRC; Response is reject, One OFDM symbol consists of 50 bits and there are enough bits available to allow 16 bit CRC.
  2 comments - nominal BW is wrong; Response is reject, Data is carried at DC subcarrier in NB-OFDM, resulting in 380.95kHz.
Summary of 36 Rejected “Must Be Satisfied” Comments from No Voters

## Slide 17
  3 comments - remove option of 24-bit SFD; Response is reject, The benefits of a 24 bit SFD are described in document 15-12-0030-00.
  3 comments - don't need 9-bit scramble seed; Response is reject, One OFDM symbol consists of 50 bits and there are enough bits available to allow 9 bit scrambling seed.
  2 comments - don't need to impose and remove 51-byte 00 Hex; Response is reject, Clarified by adding sentence: "51-byte zeros shall be prepended to each 188 byte data.“
  2 comments - last STF "s" should be negated; Response is reject, We don’t need to negate the last "s" symbols in the STF repetition because we can use the LTF detection algorithm using frequency-domain correlation characteristic of LTF.
  2 comments - normalize STF; Response is reject, We don’t need to normalize the STF accordingly to the DATA because the STF power boosting factor adjusts the power of the STF.
Summary of 36 Rejected “Must Be Satisfied” Comments from No Voters

## Slide 18
Slide 18
Slide 18
WG Motion
802.15.WG requests approval from 802 Executive Committee to submit D3P802-15-4m_Draft_Standard.pdf to Sponsor Ballot
Moved:
Seconded:
(Y/N/A):
Notes: 07/15/10
Page 18
Jul 15, 2010
Page 18

## Slide 19
Slide 19
Slide 19
WG Motion
CS Sum, C Powell, Soo-Young Chang, H Harada, B Rolfe, K Waheed, R Salazar, C Seibert, A Petrick, M Gillmore, J Kent, F Kojima, A Liru, M Zhou, K Shah, J Gilb, Jaehwan Kim
Recommended Chair: P Beecher
802.15 WG moves that the above members continue as a Ballot Resolution Committee for TG4m during Sponsor Ballot.
Moved: Seconded:
Y/N/A:
Notes: 07/15/10
Page 19
Jul 15, 2010
Page 19

## Slide 20
Slide 20
Slide 20
WG Motion
802.15 WG approves minutes of TG4m conference call held on 19 June 2013, document # 15-13-0445-01-004m-BRC-conference-call-minutes-19-june-2013
Moved: Phil Beecher
Seconded:
Notes: 07/15/10
Page 20
Jul 15, 2010
Page 20