## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [IEEE 802.15.4p Positive Train Control Task Group Closing Report]
Date Submitted: [19 September 2013]
Source: [Ben Rolfe] Company [BCA.]
Address [PO Box 798 Los Gatos CA 95031]
Voice:[+1 408 395 7207], FAX: [deprecated], E-Mail:[ben.rofe @i eee.org]
Re: [Sept meeting closing report]
Abstract: []
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: 15.4p Rail Communications and Control Cloasing Report
Ben Rolfe
Blind Creek Associates
Standing in for Jon Adams

## Slide 3: 15.4p Session Objectives
Sponsor ballot comment resolution
Meet with commenters (as practical) and work out acceptable resolutions

## Slide 4: Sponsor Ballot Results
Ballot open / close: 7 Aug / 6 Sep
81 eligible people in the voter pool
72 returned ballots 88% – meets 75% requirement
65 yes, 3 no w/comments, 4 abstain
364 comments total including 136 “must be satisfied”
Ballot Resolution Committee meeting regularly to resolve

## Slide 5: What we got done
Proposed resolutions for > 50 comments
4 meeting slots
Many ad-hoc sessions
Comments: 15-13-0506-02-0004p
Minutes 15-13-0537-00-004p

## Slide 6: Timeline and Future Plan
Drafting
  Preliminary draft document Jan 2013
  Final Draft: Apr 2013
Balloting
  WG Letter Ballot Apr-May 2013
  Recirc Jun 2013
  Sponsor Ballot Aug 2013
  Recirc Sep-Oct 2013
  Submit for RevCom 21 Oct 2013
  RevCom Approval Dec 2013