## Slide 1
Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks(WPANs)
Submission Title: TG4m-4TV Opening Report for November 2013
Date Submitted: 11 November 2013
Source: Sangsung. Choi(ETRI)
Contact: Sangsung. Choi(ETRI)
Voice: +82 42 860 6722, E-Mail: sschoi@etri.re.kr
Re: TG4m Opening Report for November 2013 Plenary Meeting
Abstract: Opening Report for TG4m Session in Plenary 2013
Purpose: TV White Space Amendment to IEEE 802.15.4
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Purpose of Standard
The purpose of this amendment is to allow 802.15.4 wireless networks to take advantage of the TV white space spectrum for use in large scale device command and control applications.

## Slide 3
Slide 3
Slide 3
TG4m PAR Scope of Standard
This amendment specifies a physical layer for 802.15.4 meeting TV white space regulatory requirements in as many regulatory domains as practical and also any necessary Media Access Control (MAC) changes needed to support this physical layer. The amendment enables operation in the VHF/UHF TV broadcast bands between 54 MHz and 862 MHz, supporting typical data rates in the 40 kbits per second to 2000 kbits per second range, to realize optimal and power efficient device command and control applications
Notes: Jul 12, 2010
Page 3
----- Meeting Notes (17/01/2011 11:38) -----
Replace 1st paragraph with context for TVWS

## Slide 4: History of TG4m 4TV(1)
The 1st meeting for SG4TV was held at LA in January 2011, and 3 meetings were held for providing PAR & 5C
TG4m 4TV was approved in September 2011, and the 1st meeting was held in Okinawa, Japan
Discussed the Technical Guidance Document (TGD) in Nov. 2011 at Atlanta, Jan. 2012 at Jacksonville, and finalized it in Mar. 2012 at Kona, Hawaii.

## Slide 5: History of TG4m 4TV(2)
Call for Preliminary Proposals closed at May 6, 2012, and 9 proposals were presented in May meeting at Atlanta, GA.
Call for Final Proposals closed at July 9, 2012, and 4 PHY Proposals & 4 MAC Proposals were presented in July meeting at San Diego, CA.
Merged proposals , and adopted 5 baseline documents in September meeting at Palm Springs, CA.

## Slide 6: History of TG4m 4TV(3)
Baseline Documents
Editors provided first preliminary draft document (15-12-0575-00-004m) in November 2012, and revise it to move the WG Letter Ballot.
No. | Doc. # | Title | Sub-group Leader | Remarks
1 | 15-12-0483-00 | tvws fsk merged proposal draft | Cristina Seibert(SSN) | FSK PHY
2 | 15-12-0480-01 | ofdm merged text proposal | Soo-Young Chang(CSUS) | OFDM PHY
 | 15-12-0481-01 | ofdm-phy-merged-proposal-for-tg4m |  | 
3 | 15-12-0511-01 | tvws nb ofdm merged proposal to tg4m | Hiroshi Harada(NICT) | NB-OFDM PHY
4 | 15-12-0512-01 | merged-mac-proposal | Benjamin A. Rolfe(BCA) | MAC
 | 15-12-0513-00 | merged mac proposal summary |  | 
5 | 15-12-0473-01 | suggested baseline for optional tg4m ranging | Mi-Kyung Oh(ETRI) | Ranging

## Slide 7: History of TG4m 4TV(4)
Completed the draft Documents (15-12-0575-01-004m) in January 2013, and the Motion to start WG Letter Ballot was carried with unanimous consent.
Initial Letter Ballot #87 (Doc #15-13-0072-00-004m) was opened on Wednesday, January 30, 2013, and closed on Friday, March 1, 2013,
- LB#87 was passed by 88% of approval
(97members voted in 125 Voters, Yes: 83, No: 11, Abstain: 3)
- Total Comments: 551

## Slide 8: History of TG4m 4TV(5)
3 WG recirculation ballots, LB #88, #90, and #91 were completed in April, May, and June 2013.
 | Rec-1 (LB #88) | Rec-2 (LB #90) | Rec-3 (LB #91)
Voters | 125 | 125 | 125
Voted | 101 | 102 | 103
Yes | 88 | 89 | 93
No | 10 | 10 | 7
Abstain | 3 | 3 | 3
% Voters | 81 | 82 | 93
% Yes | 90 | 90 | 93
% Abstain | 3 | 3 | 3
Comments | 93 | 25 | 5

## Slide 9: History of TG4m 4TV(6)
  The Sponsor Ballot was closed on September 7, 2013.
  - BRC took care of them throughout this meeting, and completed comment resolutions by teleconferences in Sep. and Oct. 2013
  TG4m Sponsor Ballot recirculation #1 was started at October 14 and closed at October 24, 2013.
  - Ballot receiver 8(Vote changes 4), Comments 166(T/G 82,E 84)
  - BRC teleconference was held at Oct 26 and Nov 6
  - BRC will be doing comment resolution through the Dallas meeting
General/technical comments | Editorial comments | Total comments
146 | 242 | 388

## Slide 10: Meeting Goal This Week
Comment Resolution for SB Recirculation #1
Hear and discuss the contribution presentations
Discuss the future efforts and next steps.

## Slide 11: Meeting Slots
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d)
AM2 |  |  |  | Discuss future efforts and next steps
PM1 | Opening report Approve agenda and previous minutes Status update Contribution presentations if any |  | SB Recirculation 1 Comment Resolution(cont’d) | 
PM2 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 11

## Slide 12: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    The IEEE’s patent policy is consistent with the ANSI patent policy and is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which the IEEE is not aware. Additionally, neither the IEEE, the WG, nor the WG chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 12 and 12a on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
Slide 12
Notes: 12

## Slide 13: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy. Participants:
  “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
    “Personal awareness” means that the participant “is personally aware that the holder may have a potential Essential Patent Claim,” even if the participant is not personally aware of the specific patents or patent claims
  “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of such potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2
Early identification of holders of potential Essential Patent Claims is strongly encouraged
No duty to perform a patent search
Slide #1
Slide 13
Notes: 13

## Slide 14: Patent Related Links
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
  IEEE-SA Standards Boards Bylaws
  http://standards.ieee.org/guides/bylaws/sect6-7.html#6
  IEEE-SA Standards Board Operations Manual
  http://standards.ieee.org/guides/opman/sect6.html#6.3
  Material about the patent policy is available at
  http://standards.ieee.org/board/pat/pat-material.html
Slide #2
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/board/pat/index.html
This slide set is available at http://standards.ieee.org/board/pat/pat-slideset.ppt
Slide 14

## Slide 15: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted
Slide #3
Slide 15

## Slide 16: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.
Slide #4
Slide 16
Notes: 16

## Slide 17
Officers
Chair
Sangsung Choi
Vice Chairs
Hiroshi Harada, Phil Beecher
Secretary
Kunal Shah, Alina Liru Lu
Technical Editor
Chin-Sean Sum, Clint Powell

## Slide 18
Chair’s Role
http://ieee802.org/Mike_Spring_Article_on_Stds_Process.pdf
…the chairperson of the working group is key to what and how fast a standard is produced.
The chair of the committee acts as a facilitator with little power to legislate. The chair must be knowledgeable about the subject but also know how a standard may be used by various segments of the industry. A chairperson should be a leader-diplomat-observer, in equal proportions. Also, the chairperson should not be a doer, perfectionist or obstructionist. This is consistent with the view of the chairperson as a skilled leader with strong negotiation skills who delegates.

## Slide 19: Future Plan/Timeline (1)
Slide 19
  Form a New Task Group
  - Affirm new officers for TG4m September 2011
  - Prepare the TGD November, 2011, January 2012 - Finalizing the TGD & Call for Proposal March 2012
  Proposal Effort
- Preliminary Proposals & Presentations May 6 2012
- Final Proposals July 9, 2012
- Proposal Presentations July , 2012
- Merge Proposals September 2012
- Adopt Baseline September 2012
Drafting
- Preliminary draft document November 2012
- Final draft (ready for WG Letter Ballot) January 2013
Notes: 19

## Slide 20: Future Plan/Timeline (2)
Slide 20
WG Letter Balloting
- Initial Release/Comment Resolution February/March 2013
- Recirculation I Release /Comment Resolution March/April 2013
- Recirculation II Release /Comment Resolution April /May2013
- Recirculation III Release /Comment Resolution May/June 2013
Sponsor Balloting
- Initial Release July 2013
- Comment Resolution September 2013
- SB Recirculation I Release October 2013
- SB Recirculation I Comment Resolution November 2013
- SB Recirculation II Comment Resolution December 2013
RevCom
- EC approval November 2013
- RevCom approval January 2014
Notes: 20