## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [IEEE 802.15.4p Rail Communications and Control Task Group Closing Report]
Date Submitted: [14 November 2013]
Source: [Jon Adams] Company [Lilee Systems Ltd.]
Address [2905 Stender Way, Suite 78, Santa Clara, CA 95054 USA]
Voice:[+1 480.628.6686], FAX: [Add FAX number], E-Mail:[jonadams@ieee.org]
Re: [If this is a proposed revision, cite the original document.]
[If this is a response to a Call for Contributions, cite the name and date of the Call for Contributions to which this document responds, as well as the relevant item number in the Call for Contributions.]
[Note: Contributions that are not responsive to this section of the template, and contributions which do
not address the topic under which they are submitted, may be refused or consigned to the “General Contributions” area.]
Abstract: []
Purpose: []
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: 15.4p Rail Communications and Control Closing Report
Jon Adams
Lilee Systems

## Slide 3: 15.4p Session Objectives
Begin 2nd recirc with exactly 1 change
Consult with remaining 2 NO voters to see what is required to change their votes to YES
Prepare what is required for EC conditional approval on Friday

## Slide 4: Week’s Agenda
87TH IEEE 802.15 WPAN MEETING |  |  |  |  |  |  |  |  | 15-13-0674-00-004p |  | 
Hyatt Regency Dallas |  |  |  |  |  |  |  |  |  |  | 
300 Reunion Boulevard, Dallas, Texas, 75207, USA |  |  |  |  |  |  |  |  |  |  | 
Meeting Objectives / Session Focus - Comment Resolution |  |  |  |  |  |  |  |  |  |  | 
Tuesday AM1 - Agenda/Objectives/Minutes/Do Work |  |  |  |  |  |  |  |  |  |  | 
Tuesday AM2 - Do work |  |  |  |  |  |  |  |  |  |  | 
Tuesday PM1 - Do work |  |  |  |  |  |  |  |  |  |  | 
Wednesday PM1 - Do Work |  |  |  |  |  |  |  |  |  |  | 
Wednesday PM2 - Closing, Next Steps and Schedule |  |  |  |  |  |  |  |  |  |  | 
NOTE: Document Server is at |  |  |  |  |  |  |  |  |  |  | 
ftp://ieee:wireless@ftp.802wirelessworld.com/15/ |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: Sponsor Ballot Results
Sponsor ballot open / close: 7 Aug / 6 Sep
81 eligible people in the voter pool
72 returned ballots 88% – meets 75% requirement
65 YES, 3 NO w/comments, 4 ABSTAIN (lack of time or lack of experience)
364 comments total including 135 “must be satisfied” from the 3 NO voters
Ballot Resolution Committee, reauthorized at Geneva, met regularly to resolve

## Slide 6: Sponsor Recirculation Ballot #1 Results
Ballot open / close: 23 Oct / 4 Nov
2 of 3 NOs converted to YES, no new NO, no new ABSTAIN
1 comment total including 0 “must be satisfied”
Single comment was accepted at Dallas and new recirc prepared
  Comment Resolution document is 15-13-0506-09-004p available at Mentor

## Slide 7: Planned Remaining Work
Recirc #2
  Open / Close: 13 Nov / 23 Nov
  Remaining NO vote immediately converted to YES
  Now 100% approval
  Expect no new issues to arise before close of recirc
Recirc #3 (final, if needed)
  Open / Close: ~ 24 Nov / 4 Dec
Finished draft standard on Dec 4

## Slide 8: Timeline and Future Plan
Drafting
  Preliminary draft document Jan 2013
  Final Draft: Apr 2013
Balloting
  WG Letter Ballot Apr-May 2013
  Recirc Jun 2013
  Sponsor Ballot Aug 2013
  Recirc Sep-Oct 2013
  EC Conditional Approval 15 Nov 2013
  RevCom Approval 1Q14