## Slide 1
Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks(WPANs)
Submission Title: TG4m 4TV Closing Report for November 2013
Date Submitted: 14 November 2013
Source: Sangsung Choi (ETRI), Phil Beecher (Wi-SUN Alliance)
Contact: Sangsung Choi (ETRI)
Voice: +82 42 860 6831, E-Mail: sschoi@etri.re.kr
Re: TG4m Closing Report for November 2013 Plenary Meeting
Abstract: Closing Report for TG4m Session in Dallas
Purpose: TV White Space Amendment to IEEE 802.15.4
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: Meeting Goal This Week
Comment Resolution for SB Recirculation #1
Hear and discuss the contribution presentations
Discuss the future efforts and next steps.

## Slide 3: Meeting Slots
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | 
AM2 |  |  |  | 
PM1 | Opening report Approve agenda and previous minutes Status update Contribution presentations if any |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d)
PM2 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | Discuss future plan
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 3

## Slide 4: TG4m Closing Report
Sponsor Ballot Recirculation 1 (P802.15.4m-D04) closed 24 October 2013
- 166 comments from 7 commenters(4 No Voters)
  - 27 marked as “Must be Satisfied”
  TG4m BRC resolved all comments in this meeting
  - All 4 “No” voters have changed their votes to “Yes” leaving 0 “No” voters
  - TG4m BRC approved the comment resolutions by unanimous consents

## Slide 5: TG motion for 802.15.4m
TG4m requests that 802.15 request conditional approval from the EC to submit the P802.15.4m draft amendment to RevCom.
TG vote
Moved by: Clint Powell
Seconded by: Jay Ramasastry
Upon neither comment nor opposition the motion carries with unanimous consent

## Slide 6: WG motion for 802.15.4m
802.15 requests conditional approval from the EC to submit the P802.15.4m draft amendment to RevCom.
WG vote (?, ?, ?)
Moved by Phil Beecher
Seconded by

## Slide 7: Future Plan/Timeline
Slide 7
Activity | Start | Complete
P802.15.4m-D05 drafting | 15 November 2013 | 24 November 2013
BRC conference call | 2 and 4 December 2013 | 
Recirculation II | 3 December 2013 | 13 December 2013
Comment resolution | 14 December 2013 | 19 December 2013
BRC conference call | 19 December 2013 | 
P802.15.4m-D06 drafting | 23 December 2013 | 3 January 2014
BRC conference call | 3 January 2014 | 
Recirculation III | 6 January 2014 | 17 January 2014
Submit 802.15.4m package to RevCom | 14 Feb 2014 | 
Notes: 7