## Slide 1: 87th Session of meetings of the IEEE 802.15 Working Group for Wireless Personal Area Networks
Closing Report
November 10-15, 2013
Hyatt Regency Dallas
300 Reunion Boulevard, Dallas, Texas, 75207, USA

## Slide 2
802.15 Organization Chart
802.15WG Chair
Bob Heile, ZigBee Alliance
802.15 Vice Chairs
Rick Alfvin, VeriLAN
Pat Kinney, Kinney Consulting
Task Groups
Secretary
Pat Kinney, Kinney Consulting
Assistant Secretary
Mike McInnis, Boeing
Working Group Technical Editor
James Gilb
New Projects (WNG),
Maintenance, Rules
Pat Kinney, Kinney Consulting
TG15.4q Ultra Low Power (ULP) 15.4
Shahriar Emami, Samsung
Chair
TG8 Peer Aware Communcations
Miung Lee, CUNY
Chair
Study Groups/Interest Groups
TG4m 15.4 TV White Space PHY
Sangsung Choi, ETRI
Chair
TG4n 15.4 China MBAN PHY
Art Astrin, Astrin Radio
Chair
TG4p 15.4 Rail Communication (RCC)
Chair: Jon Adams, Lilee Systems
Chair
Study Groups:
SG 100G THz link
Chair: Thomas Kürner
Spectrum Resource Use (SRU)
Chair: Shoichi Kitazawa,
ATR Wave Engineering Laboratories
Interest Groups
TeraHertz (THZ) Hibernating
Chair: Thomas Kürner,
Technische Universität Braunschweig
Visible Light Comm follow-on (LED)
Chair: Yeong Min Jang
Kookmin University
To add your name
to the WG/TG/SG/IG reflectors
please go to www.ieee802.org/15
TG9 Key Management Protocol
Robert Moskowitz, Verizon
Chair
TG10 Layer 2 Routing
Clint Powell
Chair

## Slide 3: Dallas Session Objectives November 10-14, 2013
TASK GROUP-4m : TVWS PHY for 15.4 (4TV)
  Sponsor Ballot comment resolution
  Update Project Plan/Timeline
TASK GROUP4n –China MBAN
Work on finalizing first draft for ballot
Update Project Plan/Timeline

## Slide 4: Dallas Session Objectives November 10-14, 2013
TASK GROUP-4p Rail Communications and Control
Obtain approval to submit to RevCom
Update Project Plan/Timeline
Task Group 4q: 15.4 Ultra Low Power Amendment
  Hear responses to the CFP
  Update Project Timeline according
TASK GROUP-8 Peer Aware Communications
Continue work on draft
Update Project Plan/Timeline

## Slide 5: Dallas Session Objectives November 10-14, 2013
TASK GROUP 9 –Key Management Protocol:
  Work on draft
  Update Project Plan/Timeline
  TASK GROUP 10--Layer 2 Routing (L2R):
  Establish roles and responsibilities with 802.1
  Hear responses to the CFA
  Update Project Plan/Timeline

## Slide 6: Dallas Session Objectives November 10-14, 2013
100G Study Group (100 Gbps THz PHY for 15.3)
  Work on PAR and 5C
  Establish goals with 802.1
THz Interest Group:
  Hibernating for the moment
Spectrum Resource Use (SRU) Study Group:
  Work on PAR and 5C
  Hear Contributions

## Slide 7: Dallas Session Objectives November 10-14, 2013
  Visible Light Comm follow-on(LED) Interest Group:
  Hear Contributions
  Consider forming a CamCom SG for a 15.7 amendment for WG approval
  Dependability Interest Group:
  Hear Contributions
  Discuss future of the Committee

## Slide 8: Dallas Session Objectives November 10-14, 2013
NEW PROJECTS SUBCOMMITTEE
Report on WNG progress
Hear new presentations
Maintenance Standing Committee
Organize 15.4 Revision activity
Discuss possible PAR for other SDO identifiers
Finalize any issues relating to the ETSI comments

## Slide 10
TG4m 4TV Closing Report for November 2013
14 November 2013
Chair, Sangsung Choi (ETRI)

## Slide 11: Meeting Goal This Week
Comment Resolution for SB Recirculation #1
Hear and discuss the contribution presentations
Discuss the future efforts and next steps.

## Slide 12: Meeting Slots
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | 
AM2 |  |  |  | 
PM1 | Opening report Approve agenda and previous minutes Status update Contribution presentations if any |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d)
PM2 |  | SB Recirculation 1 Comment Resolution(cont’d) | SB Recirculation 1 Comment Resolution(cont’d) | Discuss future plan
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 12

## Slide 13: TG4m Closing Report
Sponsor Ballot Recirculation 1 (P802.15.4m-D04) closed 24 October 2013
- 166 comments from 7 commenters(4 No Voters)
  - 27 marked as “Must be Satisfied”
  TG4m BRC resolved all comments in this meeting
  - All 4 “No” voters have changed their votes to “Yes” leaving 0 “No” voters
  - TG4m BRC approved the comment resolutions by unanimous consents
Slide 13

## Slide 14: TG motion for 802.15.4m
TG4m requests that 802.15 request conditional approval from the EC to submit the P802.15.4m draft amendment to RevCom.
TG vote
Moved by: Clint Powell
Seconded by: Jay Ramasastry
Upon neither comment nor opposition the motion carries with unanimous consent
Slide 14

## Slide 15: WG motion for 802.15.4m
802.15 requests conditional approval from the EC to submit the P802.15.4m draft amendment to RevCom.
WG vote (?, ?, ?)
Moved by Phil Beecher
Seconded by
Slide 15

## Slide 16: Future Plan/Timeline
Activity | Start | Complete
P802.15.4m-D05 drafting | 15 November 2013 | 24 November 2013
BRC conference call | 2 and 4 December 2013 | 
Recirculation II | 3 December 2013 | 13 December 2013
Comment resolution | 14 December 2013 | 19 December 2013
BRC conference call | 19 December 2013 | 
P802.15.4m-D06 drafting | 23 December 2013 | 3 January 2014
BRC conference call | 3 January 2014 | 
Recirculation III | 6 January 2014 | 17 January 2014
Submit 802.15.4m package to RevCom | 14 Feb 2014 | 
Slide 16
Notes: 16

## Slide 17
IEEE 802.15 TG4n
Chinese Medical Band
Closing Report
Vice Chair, Liang Li, Vinno Tech
9th Meeting as a Task Group 4n
Dallas, TX
Nov. 14, 2013
November 2013

## Slide 18: Meeting Accomplishments
Close IEEE802.15.4N Draft 1.0:
d1P802-15 -4n_Draft_Standard.pdf d1P802-15-4n_Draft_Standard
November 2013

## Slide 19: Meeting Accomplishments
Mr. Kenichi Mori is assigned to serve as the secretary of 802.15.4N TG.
Mr. Arthur Astrin is assigned to serve as the Editor-in-Chief; Mr. Liang Li and Mr. Kenichi Mori are assigned to serve as the Technical Editors. d1P802-15-4n_Draft_Standard
November 2013

## Slide 20: TG Motion
Move that TG4n request the 802.15 WG to start a WG Letter Ballot requesting approval to forward document d1P802-15-4n_Draft_Standard.pdf to Sponsor Ballot, pending the completion and inclusion of the edits from the WG technical editor.
Moved by: Kenichi Mori
Seconded by: Rick Powell
Motion carries with unanimous consent
November 2013

## Slide 21: WG Motion
Move that the 802.15 WG start a WG Letter Ballot requesting approval to forward document d1P802-15-4n_Draft_Standard.pdf to Sponsor Ballot, pending the completion and inclusion of the edits from the WG technical editor.
Moved by: Kenichi Mori
Seconded by: XXX
November 2013

## Slide 22
Provide all of docs to Mr. Rick Alfvin for first letter ballot.
Collect the comments
Solve the comments before and in Los Angeles Conference
Next Steps
November 2013
Notes: Jul 12, 2010
Page 22

## Slide 23: Teleconference
Thursday, Dec. 5 2013 at 9:00 PM PST
Thursday, Dec. 19 2013, at 9:00 PM PST
Thursday, Jan. 9 2014, at 9:00 PM PST
November 2013

## Slide 24: Scope of CMB Task Group
Draft an amendment of 802.15.4 for MBAN
This amendment defines a physical layer for IEEE Std. 802.15.4 utilizing the approved 174-216 MHz, 407-425 MHz and 608-630 MHz medical bands in China. This amendment defines modifications to the Medium Access Control (MAC) layer needed to support this new physical layer.

## Slide 25: CMB Background
Wireless connectivity is already used for healthcare applications both within hospitals and in residential situations. This provides flexibility to clinicians and healthcare providers and mobility and convenience for the patients. Low Rate Wireless Personal Area Networks (LR-WPAN) are already widely being used for this. Applications include electrocardiography and the monitoring of pulse oximetry, blood pressure and glucose levels as well as other patient vital signs like respiration, heart rate and temperature. In China as in the US, LR-WPAN is part of the growing Internet of Things Industries; it has been applied in hospital areas for medical and related info communications.
IEEE Std. 802.15.4 Chinese medical devices will make use of the existing high volume applications in the Chinese medical bands.

## Slide 26: 15.4p Rail Communications and Control Closing Report
Jon Adams, Chair
Lilee Systems

## Slide 27: 15.4p Session Objectives
Begin 2nd recirc with exactly 1 change
Consult with remaining 2 NO voters to see what is required to change their votes to YES
Prepare what is required for EC conditional approval on Friday

## Slide 28: Week’s Agenda
87TH IEEE 802.15 WPAN MEETING |  |  |  |  |  |  |  |  | 15-13-0674-00-004p |  | 
Hyatt Regency Dallas |  |  |  |  |  |  |  |  |  |  | 
300 Reunion Boulevard, Dallas, Texas, 75207, USA |  |  |  |  |  |  |  |  |  |  | 
Meeting Objectives / Session Focus - Comment Resolution |  |  |  |  |  |  |  |  |  |  | 
Tuesday AM1 - Agenda/Objectives/Minutes/Do Work |  |  |  |  |  |  |  |  |  |  | 
Tuesday AM2 - Do work |  |  |  |  |  |  |  |  |  |  | 
Tuesday PM1 - Do work |  |  |  |  |  |  |  |  |  |  | 
Wednesday PM1 - Do Work |  |  |  |  |  |  |  |  |  |  | 
Wednesday PM2 - Closing, Next Steps and Schedule |  |  |  |  |  |  |  |  |  |  | 
NOTE: Document Server is at |  |  |  |  |  |  |  |  |  |  | 
ftp://ieee:wireless@ftp.802wirelessworld.com/15/ |  |  |  |  |  |  |  |  |  |  | 

## Slide 29: Sponsor Ballot Results
Sponsor ballot open / close: 7 Aug / 6 Sep
81 eligible people in the voter pool
72 returned ballots 88% – meets 75% requirement
65 YES, 3 NO w/comments, 4 ABSTAIN (lack of time or lack of experience)
364 comments total including 135 “must be satisfied” from the 3 NO voters
Ballot Resolution Committee, reauthorized at Geneva, met regularly to resolve

## Slide 30: Sponsor Recirculation Ballot #1 Results
Ballot open / close: 23 Oct / 4 Nov
2 of 3 NOs converted to YES, no new NO, no new ABSTAIN
1 comment total including 0 “must be satisfied”
Single comment was accepted at Dallas and new recirc prepared
  Comment Resolution document is 15-13-0506-09-004p available at Mentor

## Slide 31: Work and Remaining Activities
Group moved and approved to submit the draft to WG for EC for RevCom submission
  802.15.4p requests the WG to request conditional approval from the EC to submit the P802.15.4p draft amendment to RevCom.
    Moved: M Brown (M B Brown Consulting)
    Seconded: B Rolfe (Blind Creek Associates)
    Unanimous approval
Recirc #2
  Open / Close: 13 Nov / 23 Nov
  Remaining NO vote immediately converted to YES
  Now 100% approval
  Expect no new issues to arise before close of recirc
Recirc #3 (final, if needed)
  Will Open / will Close: ~ 24 Nov / 4 Dec
Finished draft standard on Dec 4

## Slide 32: Timeline and Future Plan
Drafting
  Preliminary draft document Jan 2013
  Final Draft: Apr 2013
Balloting
  WG Letter Ballot Apr-May 2013
  Recirc Jun 2013
  Sponsor Ballot Aug 2013
  Recirc Sep-Oct 2013
  EC Conditional Approval 15 Nov 2013
  RevCom Approval 1Q14

## Slide 33: Motion
802.15 requests conditional approval from the EC to submit the P802.15.4p draft amendment to RevCom.
  Moved: S Jillings (Semtech)
  Seconded: J Notor (Notor Research)
  Y/N/A: 37/0/0

## Slide 34: ULP TG4q Closing Report
Shahrair Emami, Chair
Samsung
Dallas Texas
November 2013

## Slide 35: November 2013 Session
Total of 6 time slots
- AM1 on Tuesday
- AM1, PM1 and PM2 on Wednesday
- AM1 and AM2 on Thursday

## Slide 36: Achievements
Heard proposals
Identified list of tasks

## Slide 37: January Work Plan
Will be hearing revised proposals

## Slide 38: Timeline (1)
Preliminary work
- Call for applications Dec 2012
- Applications presentations Jan 2013
- TGD outline March 2013
- TGD, applications and channel modeling contribution call March 2013
- Review TGD contributions May 2013
- TGD Ongoing & review application contributions July 2013
Proposal effort
- Call for intent July 2013
- TGD completed Sep 2013
- Call for proposals Sep 2013
- Proposal presentations Nov 2013
- Technical baseline Jan 2014
Drafting
- Preliminary draft March 2014

## Slide 39: Timeline (2)
First draft March 2014
Balloting
- WG letter ballot May 2014
- First recirculation July 2014
- Second recirculation Sep 2014
- Sponsor ballot Oct 2014
- Submit to Revcom March 2015

## Slide 40: TG8 PAC Closing Report
November 14, 2013
Myung Lee, ETRI
TG8 Chair
Huan-Bang Li, Suhwook Kim
TG8 Vice-chair
Myung Lee, ETRI

## Slide 41: Meeting Objectives
Texting for draft PAC Framework Document
Discussion on draft PAC Framework Document
Discussion on Project Plan
Myung Lee, ETRI

## Slide 42: Achievements
9 time slots used at this meeting
6 Proposals related technical discussion for PFD
  DCN 593r1: Categorization of TG8 PHY proposals (Marco Hernandez)
  DCN 648r0: Complementary frame structure for TDD mode (Marco Hernandez)
  DCN 649r0: Addressing coexistence PAC devices with 802.11 devices (Marco Hernandez)
  DCN 650r0: Collision Detection Based Random Access Scheme for IEEE 802.15 TG8 PAC (Byung-Jae Kwak)
  DCN 666r0: Service identification and management for supporting multiple grades of service at the MAC sublayer (Seong-Soon Joo)
  DCN 701r0: Application Awareness for PAC(Qing Li)
Myung Lee, ETRI

## Slide 43: Achievements (cont)
9 Proposals related texting for PFD
  DCN 651r1: Text Proposal for IEEE 802.15 TG8 PFD: Discovery Types (Byung-Jae Kwak)
  DCN 395r1: Text proposal for PFD (Suhwook Kim)
  DCN 369r1 : NICT PHY Proposal (Part A) (Marco Hernandez)
  DCN 708r0 : distributed time synchronization for PAC (Chang Sub Shin)
  DCN 368r1 : PAC link layer specification (draft) (Seong-Soon Joo)
  DCN 686r0 : NICT Impulse Radio Ultra-Wideband PHY Proposal to IEEE 802.15.8 (text for the Framework Doc.) (Igor Dotlic)
  DCN 371r2 : NICT PHY Proposal (Doc) (Marco Hernandez)
  DCN 707r0 : NICT PHY proposal document (short version) (Marco Hernandez)
  DCN 716r0 : Merged DecaWave and NICT IR-UWB PHY proposal to IEEE 802.15.8 (Igor Dotlic)
Myung Lee, ETRI

## Slide 44: Achievements (cont)
Discussion on “Draft PAC Framework Document”
  Doc. 328r8: Byung-Jae Kwak, Shannon Park
We have two ad-hoc group for PFD texting
  MAC ad-hoc group lead by Qing Li
  PHY ad-hoc group lead by Marco Hernandez
Myung Lee, ETRI

## Slide 45: Plan for January Meeting
All TG members who have proposal text which is incorporated in draft PFD (DCN 328r8) are required to prepare harmonized text for January meeting
If there are missing text, please send the text to technical editor as soon as possible
The revising draft PFD should be done with the rule in draft PFD page 6.
Myung Lee, ETRI

## Slide 46: Schedule of Teleconference
First Teleconference:
  December 5th, Thursday 6:00PM US EST (8 AM Friday KOREA/JAPAN, 12:00PM Thursday Europe )
  Agenda: Report harmonization status (PHY, MAC)
Second Teleconference:
  January 8th, 2014 Wednesday 8:00 AM US EST (10 PM Wednesday KOREA/JAPAN, 2:00PM Wednesday Europe)
  Agenda: Report harmonization status (PHY, MAC)
Myung Lee, ETRI

## Slide 47: Timeline
TG formation Mar 12
Call for Application April 12
Application presentation May 12
TGD approval/Call for proposal Jan 13
Re-affirmation of TGD/Call for proposal March 13
Preliminary proposal presentation May, 13
Final proposal presentation July 13
PAC Framework Document/Call for contribution Jan. 14
Contribution presentation March 14
Draft spec (P802.15.8 D1.0) complete/Letter Ballot Sept 14
LB Comment resolution/ LB recirculation Nov 14
Sponsor Ballot July 15
RevCom submission Jan 16
Myung Lee, ETRI

## Slide 48: TG8 PAC Officers
Chair:
Myung Lee (CUNY)
Vice Chair:
Huan-Bang Li (NICT), Suhwook Kim (LGE)
Editors:
Seung-Hoon Park (Samsung), Byung-Jae Kwak (ETRI)
Secretary pro tem
SeungKwon Cho (ETRI)
Myung Lee, ETRI

## Slide 49: KMP TG9 Closing Report
Dallas, TX
November 14, 2013
Chair: Robert Moskowitz, Verizon

## Slide 50: Accomplishments of the Nov Meeting
Reviewed progress on tg9 document
  15-13-0154-03-0009-p802-15-9-d01.pdf
Discussed proposed changes
  15-13-0677-03-0009-tg9-proposed-document-changes.ppt
  Goal of Jan 19 complete document

## Slide 51: Conference Calls
Dec 3, 2013 7 - 8pm EST
  Dec 4, 2am Helsinki & 9am Tokyo
Jan 7, 2014 7 - 8pm EST
  Webex will be used on both calls

## Slide 52: Planning for January Meeting
3 sessions
  Last minute corrections
Approve document to start balloting

## Slide 53: L2R TG10 Closing Report
Dallas, TX
November 14, 2013
Chair: Clint Powell
Powell Wireless Commsulting, LLC

## Slide 54
802.15 TG10 (L2R)
  Draft a recommended practice for Layer 2 Routing of Dynamically Changing 802.15.4 Mesh Networks.
Notes: Jul 12, 2010
Page 54
----- Meeting Notes (17/01/2011 11:38) -----
Replace 1st paragraph with context for TVWS

## Slide 55
Discuss Sept. 802.15 Interim and Current Status
Hold Joint Session w/ 802.1
Plan for Jan. Joint Session w/ 802.1
Develop Material for Jan. Joint Session w/ 802.1
Hear Any Presentations
Review Working Documents
Meeting Goals/Status
Notes: Jul 12, 2010
Page 55

## Slide 56
Joint session and Discussion w/802.1
Revised Use Cases/Requirements Doc.
Reviewed Timeline
Heard 2 Presentations
Action Items Generated
Minutes: see doc. # 15-13-0710-00
Calls to be held on 12/2*, 12/9 and 12/16
  * day or time needs to change
Accomplishments
Notes: Jul 12, 2010
Page 56

## Slide 57
Between now and Los Angeles (January 2014)
  Hold Conf. Calls to Prepare for Jan. Mtg.
  Complete Action Items
At Los Angeles (January 2014)
  Hold Joint Session w/ 802.1
  Revisit Timeline
  Work on Next Steps
  Start Technical Guidance Doc.
Looking Forward
Notes: Jul 12, 2010
Page 57

## Slide 58: IEEE 802.15 SG SRU Closing report Chair, Shoichi Kitazawa, ATR Dallas, TX November 14, 2013

## Slide 59: Timeline
PAR and 5C creation November 2013
PAR submission to WG January 2014
PAR review and submission to NesCom March 2014

## Slide 60: Agenda items for the week
SG SRU meeting call to order
Call for essential patents and policies & procedures reminder
Approve meeting minutes
Presentations
Discuss PAR, 5C and Timeline
Creation of SRU HP
SG SRU extension requests
Plan for January meeting and schedule Telecon times
Report on progress to WG

## Slide 61: Accomplishment for the meeting
Meeting was called to order 12 November at 13:30 and finished at 15:30.
  22 Attendees
  Approve meeting agenda (15-13-0617)
  Approve meeting minutes
    SG SRU September 2013 Meeting Minutes(15-13-0603)
    SG SRU Teleconference Minutes for October 2013(15-13-0614)
  Heard presentation.
    Wireless coexistence for industrial automation(15-13-655) by Ludwig Winkel

## Slide 62: Accomplishment for the meeting
Meeting was called to order 14 November at 8:10 and finished at 10:00.
  10 Attendees
  Heard two presentations
    Additional usecase of temporal industrial network deployment (15-13-654) by Shusaku Shimada
    Simulation Methodology for SRU(15-13-660) by Takashi Yamamoto
  Review working 5C document
    SRU Working draft 5C(15-13-616) by Masa Ariyoshi
    Update proposal on the draft 5C(15-13-638) by Masa Ariyoshi
Meeting was called to order 14 November at 10:30 and finished at 12:10.
  10 Attendees
  Developed working PAR document
    SRU Working draft PAR(15-13-615) by Shoichi Kitazawa
  Teleconference schedule

## Slide 63: Teleconference Schedule
2nd Dec. 2:00ET, 7:00UTC, 16:00JST
18th Dec. 2:00ET, 7:00UTC, 16:00JST
9th Jan. 2:00ET, 7:00UTC, 16:00JST
The chair will prepare GoToMeeting. More detail will be notify via SRU reflector.

## Slide 64: Plans for January Meeting
3 meeting slot.
  Hearing presentations.
  Finalizing the PAR and 5C document and submit to WG.

## Slide 65: Motion to extend the SG SRU
Motion: that the 802.15 Working Group seeks approval from the 802 EC to extend the study group in 802.15 to develop the PAR and 5c documents for SRU
Moved by seconded by

## Slide 66: IEEE 802.15 SG 100G Closing report Chair, Thomas Kürner, TU Braunschweig Dallas, TX November 14, 2013

## Slide 67
Closing Plenary Meeting Report for SG 100G Group (1/3)
Meeting was called to order at 8.00 am on November 11 and finished at November 11 at 7.45 am.
  Number of meetings: 3 (plus a joint meeting with 802.1/802.15 TG10)
  Total number of attendees :26
  Total number of contributions: 7
Contributions on Tuesday AM1
Contribution #1 : Thomas Kürner, TU Braunschweig (Germany), “On the Scope of IEEE 802.15 SG 100G”; (Document 15-13-0635-01-0thz)
Contribution #2 : Thomas Kürner, TU Braunschweig (Germany),“ Requirements for Wireless Backhauling / Fronthauling”; (Document 15-13-0636-01-0thz)
Contribution #3 : Norihiku Sekine, NICT (Japan), “30-Gbps-class terahertz transmission for fixed point-to-point link using optical technique “; (Document 15-13-0653-00-0thz)

## Slide 68
Contributions on Tuesday AM2
Contribution #4 : Jae-Young Kim, NTT (Japan), “Feasibility test of THz channel for high-speed wireless link“; (Document 15-13-0679-00-0thz)
Contribution #5 : Michael Grigat/Ralf-Peter Braun, Deutsche Telekom (Germany) , “Phase Noise Aspects“; (Document 15-13-0643-01-0thz)
Contribution #6 : Thomas Kürner, TU Braunschweig (Germany), “Ultrabroadband Indoor Channel Measurements and Calibrated Ray Tracing Propagation Modelling at THz Frequencies “; (Document 15-13-0637-00-0thz)
Contributions on Tuesday AM2
Contribution #7 : Masashi Shimizu, NTT (Japan), “The New Public Phone Service -Non Contact Ultra High Speed Contents Download“; (Document 15-13-0684-00-0thz)
Closing Plenary Meeting Report for SG 100G Group (2/3)

## Slide 69
Tasks completed during the meeting:
Document 15-13-0635-01-0thz has been presented to the joint session with IEEE 802.1 and IEEE 802.15 TG 10. The recommendatiion is to write a PAR for the amendment of IEEE 802.1ac
Working Drafts for PAR and 5C have been further discussed (Documents 15-13-0522-03-0thz and 15-13-0523-02-0thz). To support the technical claims made in the 5C the living document with references has been updated (to appear as Document 15-13-0561-01-0thz)
Work on the Technical Expectation Document (TED). The content of the TED has been discussed and updated (Document 15-11-0745-11-0thz.
A living document on Study Group items has been created (Document 15-11-0692-11-0thz)
A call for application will be created for the January Interim meeting.
Closing Plenary Meeting Report for SG 100G Group (3/3)

## Slide 70: Motion to extend the SG 100G
Motion: that the 802.15 Working Group seeks approval from the 802 EC to extend the study group in 802.15 to develop the PAR and 5c documents for 100 Gbit/s over beam switchable wireless point-to-point links
Moved by: Thomas Kuerner
Seconded by Katsuhiro Ajito
Upon no discussion the vote was taken with the results of ?/?/?, motion

## Slide 71
IG-LED 8thMeeting, Dallas
Closing Report
Chair, Yeong Min Jang, Kookmin University
4 Nov., 2013
doc.: IEEE 15-13-0720-01-0led

## Slide 72: Purpose of LED Interest Group
Determine whether there is sufficient interest in creating an Optical Camera Communication (OCC) Study Group for the purpose of developing a LED ID PAR and 5C.
doc.: IEEE 15-13-0720-01-0led

## Slide 73: Objective of Meeting
Call for presentation about the amendment of IEEE 802.15.7 and some study items of Optical Camera Communications(OCC)
Hearing of presentations about OCC including LED ID issues of IG-LED
Discuss about the PAR and 5C
doc.: IEEE 15-13-0720-01-0led

## Slide 74
Nov. 2013 meeting: 4 Sessions(Mon. PM1, PM2 and Thur. PM1, PM2)
Attendance: 14 attendees (Mon PM1), 14 attendees (Mon PM2), 12 attendees (Thu. PM1), 12 attendees (Thu. PM2).
3. Relative Documents:
- Presentations
  Contribution 1 - Challenging Issues in CamCom System (15-13-0669-00-0led)
  Contribution 2- Draft PAR for CamCom (15-13-0670-00-0led)
  Contribution 3- Draft 5C for CamCom (15-13-0671-00-0led)
  Contribution 4- Camera Positioning Technology (15-13-0722-00-0led)
doc.: IEEE 15-13-0720-01-0led

## Slide 75
- Presentations(Cont.)
  4. Discussions and completed
  - Completed Call for Applications document (15-13-0555-01-0led)
  - Discussion about the first draft PAR and 5C
doc.: IEEE 15-13-0720-01-0led

## Slide 76
- Main focus of IG-LED and OCC SG:
LED-ID applications (LED digital signage applications, etc.)
Camera-based Communications and Positioning/LBS
MIMO (Multi array LED)
ITS/Telematics/Air-craft based applications (Traffic control and
tracking, etc.)
Etc.
- Issues to discuss in Jan. meeting :
Call for Applications Presentations
EC Approval for OCC SG
Market expectations , Implementation and deployment issues
Invite some companies
- mobile operators, smart devices, LED-ID/Lighting sources,
LED digital signage, information display, navigation
- Etc.
doc.: IEEE 15-13-0720-01-0led

## Slide 77
Discussion about PAR and 5C
  We discussed about the PAR and 5C for OCC SG based on IEEE 802.15.7. We will continue to discuss in Jan meeting
doc.: IEEE 15-13-0720-01-0led

## Slide 78: Plans for Jan. Meeting
Before Jan. Plenary meeting: generate and circulate a
“Optical Camera Communication Call for Applications Presentation” paragraph
Continue discussion to determine market focused technical objectives of the Optical Camera Communication SG
  Optical Camera Communication
  LBS application using Optical Camera Communication
  Digital signage application using LED-ID
  Invite many interested parties
doc.: IEEE 15-13-0720-01-0led

## Slide 79: Motion to form SG
The LED IG requests that the 802.15WG form a Study Group to develop a PAR and 5C for an amendment to 15.7 dealing with Optical Camera Communications.
Vote(?,?,?)
moved : Rick Roberts
second: Mike McInnis
Motion carried by unanimous consent
doc.: IEEE 15-13-0720-01-0led

## Slide 80
Standing Committee-Maintenance (SC-M)
Standing Committee –Wireless Next Generation
Closing Report
Patrick Kinney, Chair
Kinney Consulting LLC
14 Nov., 2013
doc.: IEEE 15-13-0720-01-0led

## Slide 81: Meeting Goals (Agenda 15-13-0657-00)
Slide 81
SC Maintenance
  Review and edit changes to 802.15 Operations Manual
  Review Maintenance request and agree upon effort for 802.15.4 revision:
  SC WNG
    Four presentations, three in AM2, and one PM1 using SC maintenance slot
Notes: November 13
Page 81

## Slide 82: SC Meetings This Week (15-13-0657-00)
Slide 82
Mtg | Monday | Tuesday | Wednesday | Thursday
AM1 |  |  | Opening report, review & discussion on Operations Manual Changes | Review maintenance request and kick-off 15.4 revision meeting
AM2 |  |  |  | Final review & discussion on Operations Manual Changes
PM1 |  |  | WNG: 6TiSCH presentation | 
PM2 |  |  |  | 
Notes: doc.: IEEE 802.15-<doc#>
<month year>
        <author>, <company>
Page 82

## Slide 83: IEEE 802.15.4 Revision
Slide 83
IEEE SA is now rolling up 15.4e, 15.4f, 15.4g, 15.4j,15.4k onto 15.4-2011
  amendments such as 4m, 4p, and 4s will be added if they are approved during the revision period
Corrections found in 15-12-0367 will be applied to roll-up
  Document will be updated to include agreed upon ETSI changes
Clause 4 – General Description (informative), will be editorially restructured to only include capability of the standard, i.e. move application information to an informative annex.
Various annexes will be reviewed for applicability
Review/change for editorial correctness
Schedule
Start Revision Effort: November, 2013
Letter Ballot Start: April, 2014
Sponsor Ballot Start: July, 2014
Approval: December, 2014
Notes: November 13
Page 83

## Slide 84: 802.15 WG Operations Manual
Slide 84
Proposed changes (15-10-235-12)
  Creation of Technical Expert Group
  BRC reaffirmation at opening plenary of all sessions (plenary and interim)
  Inclusion of recommended motions template
  Changes to ANA scope and process for external organizations
  Miscellaneous edits (e.g. fixed cross-references, spelling corrections)
Motion: that the 802.15 WG approve the WG Operations Manual as stated in document 15-10-235-12 to be effective at the close of this session
Moved by Pat Kinney, Seconded by
Vote result:
Notes: November 13
Page 84

## Slide 85: WNG
Slide 85
Four presentations, three in AM2, and one PM1 using SC maintenance slot:
Two innovative energy efficient IEEE 802.15.4 MAC sub-layer protocols with packet concatenation: employing RTS/CTS and multi-channel scheduled channel polling by Noberto Barroca (15-13-0627-02)
Proposal for a Study Group focusing on ranging support for WPAN’s by Dietmar Eggert (15-13-0693-00)
  Vote on moving this concept to a Study Group: 32 for, 0 against, and 10 with no opinion
European Low Rate PHY by Larry Taylor (15-13-0690-00)
  Vote on moving this concept to a Study Group: 31 for, 1 against, and 5 with no opinion
6TiSCH + 802.1 for a new IPv6 MultiLink subnet by Pascal Thubert (15-13-0685-01)
  Significant support to start an interest group focused on collaboration with IETF 6TiSCH
Notes: November 13
Page 85

## Slide 86: WNG Motions
Slide 86
Motion: that the 802.15 Working Group seeks approval from the 802 EC to form a study group in 802.15 to develop the PAR and 5c documents for “802.15.4r – Common Ranging Protocol (CRP)”
Moved by Pat Kinney , seconded by
Vote results
Motion: that the 802.15 Working Group seeks approval from the 802 EC to form a study group in 802.15 to develop the PAR and 5c documents for “802.15.4s – EU Regional PHY Support (EUR)”
Moved by Pat Kinney, seconded by
Vote results:
  Motion: that the 802.15 Working Group approves the formation of an Interest Group in 802.15 focused on collaboration with IETF 6TiSCH, to be named IG 6TiSCH
Moved by Pat Kinney, seconded by
Vote results:
Notes: November 13
Page 86

## Slide 87: Upcoming Sessions
January 19-24, 2014, Hyatt Century Plaza, Los Angeles, CA, USA, 802 Wireless Interim Session
March 16-21, 2014, China World Hotel, Beijing, CN, 802 Plenary Session.
May 11-16, 2014, Hilton Waikoloa Village, Big Island, HI, US, 802 Wireless Interim Session
July 13-18, 2014, Grand Hyatt Manchester, San Diego, CA, US, 802 Plenary Session.
September 14-19, 2014, Hilton Athens, Athens Greece, 802 Wireless Interim Session (TBC)
November 2-7, 2014, Grand Hyatt San Antonio, San Antonio, TX, US, 802 Plenary Session
January 11-16, 2015, Hyatt Regency Atlanta, Atlanta, Georgia, USA all 802 Interim Session