## Slide 1
Project: IEEE P802.15 Working Group for Wireless Personal Area Networks (WPANs)
Submission Title: [SG SRU Closing report for March 2014]
Date Submitted: [20 March 2014]
Source: [Shoichi Kitazawa] Company [ATR]
Address [2-2-2 Hikaridai, Seika, Kyoto JAPAN]
Voice:[+81-774951565, FAX: [], E-Mail:[kitazawa@atr.jp]
Re: []
Abstract: [SG SRU closing report for March 2014 at Beijing.]
Purpose: [Report progress to WG]
Notice: This document has been prepared to assist the IEEE P802.15. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor acknowledges and accepts that this contribution becomes the property of IEEE and may be made publicly available by P802.15.

## Slide 2: IEEE 802.15 SG SRU Closing report Beijing, China March 20, 2014

## Slide 3: Agenda items for the week
SG SRU meeting call to order
Call for essential patents and policies & procedures reminder
Approve meeting minutes
Status of PAR, CSD development and Timeline
Presentations
Discuss PAR and CSD documents
Plan for May meeting and schedule Telecon times
Report on progress to WG

## Slide 4: Accomplishment for the meeting
3meetings were held at PM1 and PM2 on March 18 and AM1 on March 20.
  12 attendees
Approve meeting minutes
    SG SRU January 2014 Meeting Minutes (15-14-0093)
Reviewed PAR (15-13-615) and CSD (15-14-0175) documents
Reviewed SG SRU Technical Guidance Document (15-14-0176)
Confirm of plan for May meeting

## Slide 5: Timeline
Year |  | 2013 |  |  | 2014 |  |  |  |  |  | 2015 |  | 
Month |  | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | …
SG Work Items | PAR development |  |  |  |  |  |  |  |  |  |  |  | 
 | Use Cases |  |  |  |  |  |  |  |  |  |  |  | 
 | Title |  |  |  |  |  |  |  |  |  |  |  | 
 | Scope & Purpose |  |  |  |  |  |  |  |  |  |  |  | 
 | 5C analyses |  |  |  |  |  |  |  |  |  |  |  | 
 | Interaction with other TG/WG (to identify relationship ) |  |  |  |  |  |  |  |  |  |  |  | 
 | Submission to WG |  |  |  |  |  |  |  |  |  |  |  | 
Standard development phase (TG) |  |  |  |  |  |  |  |  |  |  |  |  | 
Target dates:
  PAR submission to WG in May 2014
  PAR review in July 2014

## Slide 6: Plans for Telecon and May Meeting
Teleconference will be held on April based upon requests
  More detail will be distributed by reflector
3 meeting slot.
  Finalizing of the PAR and CSD document.
  Hearing presentations.