## Slide 1
Closing Plenary Meeting Report for SG 100G Group (1/2)
Meeting was called to order at 13.30 am on March 17 and finished at March 2014 at 5.27 pm.
  Number of meetings: 4 (plus a joint meeting with 802.1/802.15 TG10)
  Total number of attendees :18 (plus additional 7 particpatimg in the joint meeting only)
  Total number of contributions: 4
Contributions
Contribution #1 : Thomas Kürner, TU Braunschweig (Germany), “Time Planning for the Task Group”; (Document 15-14-0155-01-003d)
Contribution #2 : James Gilb, self (USA), “Overview of 802.15.3”; (Document 15-14-0168-00-003d)
Contribution #3 : Hiroyo Ogawa, NICT (Japan),“ RoF-Based Terahertz Fronthaul for Mobile/Wireless Access Systems”; (Document 15-14-0177-02-003d)
Contribution #4 : Thomas Kürner, TU Braunschweig (Germany), “Propagation Characteristics for Intra-Device Communications”; (Document 15-14-0156-02-003d)

## Slide 2
Tasks completed during the meeting:
Working on responses (Document 15-14-0186-01-003d) to comments from IEEE 802.11 and John d’Ambrosio on the Drafts for PAR and 5C. New versions of PAR and CSD have been created (Documents 15-13-0523-07-0thz and 15-13-0522-06-0thz).
A straw poll for a 2nd extension of the study group has passed with 7 yes/0 no/0 abstain.
The Technical Expectation Document (Document 15-11-0745-13-0thz and the living document on Study Group items (Document 15-13-0692-02-0thz) have been reviewed and no updates have been made. The documents will be closed once the Study Group has been closed. Relevant of the TED will be transferred to the corresponding documents of the potential TG 3d. A new TED will be established within the IG THz.
Closing Plenary Meeting Report for SG 100G Group (2/2)

## Slide 3: Motion to approve the SG 100G PAR and 5C
Motion: The Study Group 3d 100G asks the Working Group to put forward the PAR and CSD on “100 Gbit/s over beam switchable wireless point-to-point links” to the EC.
Moved by: Thomas Kürner
Seconded by Iwao Hosako
Upon no discussion the vote was taken with the results of ?/?/?, motion

## Slide 4: Motion to extend the SG 100G
Motion: that the 802.15 Working Group seeks approval from the 802 EC to extend the study group in 802.15 to develop the PAR and 5c documents for 100 Gbit/s over beam switchable wireless point-to-point links
Moved by: Thomas Kuerner
Seconded by Iwao Hosako
Upon no discussion the vote was taken with the results of ?/?/?, motion